Evaluation of the contribution of the support from the European Structural and Investment Funds to the achievement of the objectives under each priority of the Operational Programme „Transport and Transport Infrastructure.“

Evaluation Report

Contracting Authority: Ministry of Transport and Communications

Sofia, 24th October, 2022

| Subject of the contract | Evaluation of the contribution of the support from the European Structural and Investment Funds to the achievement of the objectives under each priority of the Operational Programme “Transport and Transport Infrastructure“ 2014-2020.” |
| --- | --- |
| Contract №: | C 55/8.12.2021 |
| Contracting Authority: | Ministry of Transport and Communication |
| Contractor: | Ecorys South East Europe Ltd. Address: Sofia, 1 Cherni Vrah Blvd. Phone.: (+359 2) 8155 684 Fax: (+359 2) 981 60 32 E-mail: EcorysSEE@ecorys.com |
| Evaluation team: | Irena Vladimirova - Team Leader Radostina Tsvetanova - Monitoring Expert Nedyalka Dimitrova - Evaluation Expert Radoslav Ivanov - Financial and Economic Analysis and Evaluation Expert Vladislav Georgiev - Investment Project Management Expert |
| Date of signing the contract : | 8.12.2021 |
| Deadline of the contract: | Not later than 30.11.2023 |
| Report type and version: | Final evaluation report |
| Date of the report : | 24.10.2022 |

The views herein expressed (in this report) are those of the authors and do not necessarily reflect the position of the Ministry of Transport and Communications.

# Table of contents

List of Tables	3

List of figures	5

List of abbreviations	6

List of terms	7

Summary	8

I.	Introduction	10

I.1.	Evaluation objectives and tasks	10

I.2.	Scope of the evaluation	10

I.3.	Status of implementation at the end of 2021	13

I.3.1.	Physical progress	13

I.3.2.	Financial implementation	15

II.	Methodology of evaluation	17

II.1.	Methods of data collection and analysis	17

II.2.	Assumptions and limitations of the assessment	19

III.	Answers to the evaluation questions	20

III.1.	Relevance	20

III.2.	Coherence	24

III.3.	Effectiveness	26

III.4.	Efficiency	33

III.5.	Influence/Impact	35

IV.	Conclusions and Recommendations	54

IV.1.	Conclusions	54

IV.2.	Recommendations	56

Annexes	59

Annex 1. List of used information	59

Annex 2. Changes to OPTTI 2014-2020	62

Annex 3. Status as of 31.12.2021 of the main investment and technical assistance projects supported under OPTTI	64

Annex 4. Comparative analysis of similar major projects in two programming periods: 2007-2013 and 2014-2020	72

Annex 5. Results of a survey conducted among people using the Sofia metro	72

Annex 6. Methodology of efficiency evaluation	74

Annex 7. Average 24-hour annual intensity of motor vehicle traffic on motorways	77

Annex 8. Progress reported by the indicators under OPTTI 2014-2020	78

Annex 9. Evaluation of the effect of Covid-19 on the performance of the indicators under OPTTI 2014-2020	80

Annex 10. Statistical data	86

Annex 11. Link between recommendations, evaluation questions and data	92

# List of Tables

Table 1. OPTTI Priority axes	11

Table 2. OPTTI - priority axis procedures and contracts as of December 2021	13

Table 3. Key socio-economic indicators 2013 - 2021	20

Table 4. Key indicators for the transport sector in 2013 and 2021	21

Table 5. Relevance of the specific objectives of OPTTI 2014-2020	23

Table 6. Realization of the objectives under PA1	29

Table 7. Realization of the objectives under PA2	29

Table 8. Realization of the objectives under PA3	30

Table 9. Realization of the objectives under PA4	30

Table 10. Realization of the objectives under PA5	31

Table 11. Coefficients of efficiency per priority axis and overall for OPTTI	33

Table 12. Assessment of the difference in development between OPTTI-supported districts and a control group of districts, 2014-2020.	37

Table 13. Macroeconomic effects of the implementation of OPTTI 2014-2020, assessment through SIBILA	38

Table 14. Macroeconomic effects of the implementation of OPTTI 2014-2020 by priority axis, estimated by SIBILA, effect by 2021.*	38

Table 15. Structure of passenger and freight transport by mode of transport, %	43

Table 16. Road, freight and passenger transport	44

Table 17. Rail traffic, in thousands train kilometres	44

Table 18. Contribution of OPTTI investment projects to the reduction of СО2 tonnes per year	46

Table 19. Waste generated by ships, treated at ports (m3 per year)	47

Table 20. Distribution of  rail transport benefits, EUR mn	48

Table 21. Distribution of car transport benefits, EUR mn	49

Table 22. Distribution of public transport benefits, EUR mn	50

Table 23. Distribution of benefits under OPTTI, EUR mn	51

Table 24. Recommendations	57

Table 25.Changes to OPTTI 2014-2020	62

Table 26. Status of the railway infrastructure projects as of 31.12.2021	64

Table 27. Status of the road infrastructure projects as of 31.12.2021	67

Table 28. Status of urban transport projects as of 31.12.2021	68

Table 29. Status of water transport projects as of 31.12.2021	69

Table 30. Performance indicators by OPTTI and degree of implementation	74

Table 31. Financial contribution by priority axis of OPTTI, in EUR and %	75

Table 32. Relative weights assigned to the indicators of priority axis 1	75

Table 33. Efficiency coefficients by priority axes and overall for OPTTI	76

Table 34. Relative weight of the financial contribution of each priority axes for OPTTI	76

Table 35. Progress on OPPTI output indicators	78

Table 36. Progress on OPTTI result indicators	79

Table 37. Evaluation of the effect of COVID-19 on the “Passenger railway transport performance” indicator	80

Table 38. Evaluation of the effect of COVID-19 on the “Freight railway transport performance” indicator	81

Table 39. Evaluation of the expected performance of PA1 outcome indicators by 2023, scenarios with and without COVID-19	82

Table 40. Evaluation of the effect of COVID-19 on the “Trip by metro“ indicator	83

Table 41. Assessment of the expected performance of the “Trips by metro” result indicator by 2023, scenarios with and without COVID-19	83

Table 42. Evaluation of the effect of COVID-19 on “ Ship-generated waste and cargo residues treated in the ports " indicator	84

Table 43. Evaluation of the expected performance of the "Ship-generated waste and cargo residues treated at ports " result indicator in 2023, under a scenario with and without COVID-19	84

Table 44 Core statistical data	86

Table 45. Distribution of freeways by region, km	90

Table 46. Air pollution from on-road transport, tons	90

Table 47. Link between conclusions, recommendations and data and methods of analysis used	92

# List of Figures

Figure 1. Financial implementation of OPTTI 2014-2020 as of December 2021	16

Figure 2. Methodological approach of the evaluation	18

Figure 3. Investment expenditures in the transport sector, OPTTI and General government sector, million BGN	32

Figure 4. Distribution of Grant under OPTTI between infrastructure and technical assistance projects, %	32

Figure 5. Comparison of implementation rates between OPT 2007-2013 and OPTTI 2014-2020	34

Figure 6. Road transport emissions in Bulgaria in tonnes per year	45

Figure 7. Degree of achievement of OPTTI benefits as of 2021, EUR mn	50

Figure 8. Dynamics of the “Passenger railway transport performance“ indicator, scenario with and without COVID-19, million. pkm.	81

Figure 9. Dynamics of the “Freight railway transport performance” indicator, scenario with and without COVID-19, million trkm.	82

Figure 10. Dynamics of the „Trips by metro“ indicator, scenario with and without covid-19, million number/year	83

Figure 11. Dynamics of " Ship-generated waste and cargo residues treated in the ports " indicator, scenario with and without COVID-19, m3/year.	84

# List of abbreviations

| RIA | Road Infrastructure Agency |
| --- | --- |
| GDP | Gross Domestic Product |
| Grant | Grant Agreement |
| SEPI | State Enterprise Port Infrastructure |
| EC | European Commission |
| EU | European Union |
| ESIF | European Structural and Investment Funds |
| ERDF | European Regional Development Fund |
| RL | Railway line |
| EA MA | Executive Agency “Maritime Administration” |
| EA EMDR | Executive Agency for the Exploration and Maintenance of the Danube River |
| MC | Monitoring Committee |
| CH | Cohesion Fund |
| MRDPW | Ministry of Regional Development and Public Works |
| MTC | Ministry of Transport and Communications |
| MF | Ministry of Finances |
| NRIC | National Railway Infrastructure Company |
| LSPL | Low Shipping Regulatory Level |
| OPT | Operational Programme “Transport“ |
| OPTTI | Operational Programme “Transport and Transport Infrastructure“ |
| PA | Priority Axis |
| MA | Managing Authority |
| CCU | Central Coordination Unit |

# List of terms

| ERTMS | European railway traffic management system defined in Commission Decision 2006/679/EC and Commission Decision 2006/860/EC https://eur-lex.europa.eu/legal-content/BG/TXT/?uri=CELEX:32013R1315 - ntr24-L_2013348BG.01000101-E0024 |
| --- | --- |
| Intermodal Transport | A method of transporting goods in unified transport units without handling the goods, using two or more types of transport |
| Intelligent Transport System | System as specified in Directive 2010/40/EU of the European Parliament and of the Council |
| Interoperability | The ability, including all the regulatory,technical and operational conditions, of the infrastructure in a transport mode to allow safe and uninterrupted traffic flows which achieve the required levels of performance for that infrastructure or mode; |
| Traction substation | An electrical complex, part of the transmission and distribution of electrical power, designed to receive, convert and distribute electrical power on electrified railway lines. |
| Bottleneck | A physical, technical or functional barrier which leads to a system break affecting the continuity of long-distance or cross-border flows and which can be surmounted by creating new infrastructure or substantially upgrading existing infrastructure that could bring significant improvements which will solve the bottleneck constraints. |
| TEN-T | Trans-European Transport Network. A pan-European network of railways, roads, inland waterways, maritime routes, ports, airports and rail terminals at two levels: a core and a comprehensive network. |
| VTMIS | Vessel Traffic Monitoring and Information Systems' means systems deployed to monitor and manage traffic and maritime transport, using information from Automatic Identification Systems of Ships (AIS), Long-Range Identification and Tracking of Ships (LRIT) and coastal radar systems and radio communications as provided for in Directive 2002/59/EC of the European Parliament and of the Council (4), and includes the integration of the national maritime information systems through SafeSeaNet. |

# Summary

This summary presents the main results, conclusions and recommendations of the report on the “Evaluation of the contribution of the support from the European Structural and Investment Funds to the achievement of the objectives under each priority of the Operational Programme „Transport and Transport Infrastructure.“ 2014-2020” (OPTTI), developed as part of the implementation of the contract with the Ministry of Transport and Communications № C 55/8.12.2021.

The evaluation covers all OPTTI activities over the period from 1st January 2014 to 31st December 2021. The main objective of the evaluation is to monitor the overall achievement of the OPTTI objectives and examine the impact of programme implementation on the transport sector. The evaluation aims to identify the changes having to do with the implementation of the OPTTI as well as draw lessons as to what the effective and efficient approaches to achieve the set objectives are. As part of the evaluation, a comparative analysis of similar projects over two periods 2007-2013 and 2014-2020 has been carried out in order to draw conclusions on the expected effects of the OPTTI-supported projects. The analysis focuses on 16 evaluation questions grouped into five themes: relevance, coherence, effectiveness, efficiency and influence/impact of interventions.

For the purpose of this evaluation, information was gathered through desk research of strategic, programme and analytical documents, data provided by the Managing Authority (MA) of the programme and the main beneficiaries. Interviews have been conducted with representatives of the MA, the Ministry of Transport and Communications, key beneficiaries and other stakeholders. A survey was also carried out among passengers using metro lines 2 and 3 in Sofia City. Data from the SIBILA 2.0 macroeconomic simulation model maintained by the Ministry of Finance was used to answer the evaluation questions in the Impact section.

The quantitative analyses were limited by the availability of data, including historical data. Another major limitation on the estimation stemmed from the biased data over the last two years due to the COVID-19 pandemic. Various techniques such as assumptions and data extrapolation, as well as accounting for and eliminating the effects of COVID-19 in the analyses, were used to overcome the limitations.

The main conclusions of the evaluation report are as follows:

Programme relevance:

The objectives set in the OPTTI remain relevant. OPTTI is in line with the priorities and objectives of European and national strategic documents in the field of transport. Changes in the socio-economic environment restate the direction of development in the long term – improving transport connectivity and accessibility and developing environmentally friendly transport.

Coherence:

The contribution of the European Structural and Investment Funds (ESIF) in supporting the objectives of the OPTTI priority axes is significant. ESIF support under the OPTTI amounted to almost BGN 3 billion or about 40% of the gross fixed capital formation expenditure of sector General government on transport over the 2015-2020 period. Over 96% of the OPTTI Grant was targeted at infrastructure projects that mainly focused on the construction, modernisation, rehabilitation of transport infrastructure, facilities and equipment..

Overall, the measures under the priority axes can be said to complement each other well. Additional complementary measures can be further considered for the development of information systems in rail and road transport to improve safety and efficiency..

Outside the scope of OPTTI, the complementarity of investments under the programme can be reviewed in terms of renewal of rail transport rolling stock and complementing the reconstruction of railway station facilities with other measures that improve urban mobility and contribute to the development of intermodal connections.

Effectiveness:

There has been a delay in the achievement of some of the targets mainly due to the late start of actual construction works on key projects. The availability of complementary measures to the programme to improve passenger rail transport and rolling stock, as well as the full use of the stations renovated under the programme as intermodal transport hubs, will contribute to achieving the objectives.

There is a risk of not meeting the set of indicators and specific investment targets in rail infrastructure.

Efficiency:

The efficiency of use of financial and time resources to achieve the OPTTI results has been undermined by the delay of infrastructure projects in the railway sector. The COVID 19 pandemic has had a negative impact on the results related to passenger services.

Influence/impact:

OPTTI-supported interventions have made a positive contribution to improving accessibility and reducing travel times (road projects and metro extension projects). A positive contribution has also been reported in terms of mitigating the negative impact of transport on the environment. Their added value in improving safety is limited. There has been little change in the energy consumption mix of the transport sector, with an increasing share of biofuels in road transport and electricity in rail transport, but the consumption of petroleum products by the automotive sector still dominates the energy mix. Although there has been a slightly discernible overall trend towards a shift of freight transport from road to rail, road transport has maintained its dominant position, which is now increasing and even more prominent in passenger transport. There is, however, no evidence of a reduction in road and rail infrastructure traffic load.

The implementation of the OPTTI by the end of 2021 has led to an increase in the gross domestic product (GDP) of 0.6% compared to the scenario without the programme, and a positive impact on the country's labour market both in terms of employment and wages, and unemployment. The improvement in the economic situation (boosted investment activity and consumption) has had a positive impact on the budget balance, which remained almost unchanged despite the need for project co-financing. The implementation of projects under the third and second priority axis of OPTTI produced the most significant macroeconomic effect.

The realisation of economic benefits by statistical region has been the most in the South-West region. Investments are concentrated in the country’s southern regions as they have been aligned with the Orient/ East-Med corridor. OPTTI investment in Northern Bulgaria has been limited and mainly related to river and maritime transport. Although transport infrastructure is still continuously being built in these regions from other sources of funding (national funds, Operational Programme "Regions in Growth"), investments remain comparatively more limited.

The report makes the following recommendations:

- Recommendation to the MA and beneficiaries of the programme:

  - It is recommended that the capacity of beneficiaries related to expropriation and territorial procedures be strengthened in order to improve the quality of documents submitted and reduce the number of returns for revisions by the Ministry of Regional Development and Public Works (MRDPW) and the Ministry of Finance (MF);

  - It is recommended to systematically collect data needed to verify the effects and benefits of the implemented projects.

- Recommendation to the Ministry of Transport:

  - When identifying strategic projects of national interest, it is recommended that an inter-institutional group responsible for its preparation should be formed to improve the interaction between the different institutions responsible and reduce the project preparation time;

# Introduction

## Evaluation objectives and tasks

This „Evaluation of the contribution of the support from the European Structural and Investment Funds to the achievement of the objectives under each priority of the Operational Programme „Transport and Transport Infrastructure“ 2014-2020 (OPTTI)" was carried out in the period January-July 2022 by a team of Ecorys South East Europe Ltd., under contract with the Ministry of Transport and Communications (MTC). The evaluation is foreseen in the OPTTI Evaluation Plan and is based on the requirements of Article 56(3) of Regulation (EU) No 1303/2013.

The main task of the evaluation is to monitor the overall achievement of the OPTTI objectives and examine the impact of programme implementation on the transport sector. The evaluation aims to identify the changes resulting from the implementation of the OPTTI as well as draw lessons as to what the effective and efficient approaches to achieve the set objectives are. The Evaluation builds on previous evaluationsof the OPTTI. The findings and conclusions are planned to be taken into account in the programming of the next programming period 2021-2027. As part of the evaluation, a comparative analysis of similar projects over two periods 2007-2013 and 2014-2020 has been carried out in order to draw conclusions on the expected effects of the OPTTI projects completed.

The data used in the evaluation is as of 31.12.2021.

## Scope of the evaluation

The evaluation covers all OPTTI activities for the period from 1st January2014 to 31st December 2021.

OPTTI was one of the operational programmes supported by the European Structural and Investment Funds in Bulgaria in the 2014-2020 period. The programme was implemented with the financial support of the European Regional Development Fund (ERDF) and the Cohesion Fund (CF) and co-financing from the national budget. The programme provided for the completion of major national and pan-European transport routes in the country. Investments were targeted at the sections with an advanced stage of implementation financed under the Operational Programme Transport 2007-2013 (OPT), with the aim of completing their modernisation or full completion in the utmost degree. As in the previous programme, the beneficiaries were pre-defined, by supporting priority infrastructure projects of/on the indicative list of infrastructure projects.

The investments were expected to further develop/build on the achievements of the 2007-2013 period and contribute to the long-term objective of developing a sustainable transport system. OPTTI provided for investments in the development of the transport system that contributes to the efficient connectivity of the transport network and the elimination of under-capacity sections, reducing congestion, noise and pollution levels, improving safety and promoting the use of environmentally friendly modes of transport.

The total budget of the OPTTI 2014-2020 amounted to BGN 3 499 221 686,86, divided across five priority axes, as presented in the following table.

Table 1. OPTTI Priority axes

| Priority axis | Specific Objective | Beneficiary | Budget (million BGN) |
| --- | --- | --- | --- |
| PA1. Development of railway infrastructure along the “core” and “comprehensive” TEN-T network | Attracting passenger and freight traffic by improving the quality of rail infrastructure on the Trans-European Transport Network | National Railway Infrastructure Company (NRIC) | 1 394, 40 |
| PA2. Development of road infrastructure along the ”core” and “comprehensive” TEN-T network | Removing bottlenecks on the Trans-European Transport Network". | “Road Infrastructure“ Agency (RIA) | 1 095,59 |
| PA3. Improvement of intermodal transport services for passengers and freights and development of sustainable urban transport | Increasing the potential for the use of internodal transport along Orient/East Mediterranean corridor, Sofia-Plovdiv-Burgas section and Increasing the use of metro | NRIC and Metropoliten EAD | 828,53 |
| PA4. Innovations in management and services - establishment of modern infrastructure for traffic management and transport safety improvement. | Improving transport management by implementing innovative systems | Executive Agency for the Exploration and Maintenance of the Danube River (EA EMDR), State Enterprise Port Infrastructure (SEPI), Executive Agency “Maritime Administration” (EAMA), RIA and NRIC. | 87,48 |
| PA5. Technical Assistance | Ensuring the necessary conditions for the successful completion of OPT 2007-2013 and implementation of OPTTI 2014-2020, enhancing administrative capacity and public support | MA of OPTTI and final beneficiaries of the operational programme | 93,23 |

Source: OPTTI, UMIS 2020

The programme had been amended five times since the start of its implementation until 31.12.2021. The modifications are presented in Annex 2 and concern the following:

Changes to projects planned for funding:

- Phasing of the project financed under OPT 2007-2013 2012BG161PR005 “Construction of the Kalotina-Sofia Motorway - Lot 1 “Western Arc of Sofia Ring Road (SRR)” due to the failure to meet the deadline, as the completion of section 2 from km 0+780 (north of the Slivnitsa junction) to km 6+308 (at the connection with the North Expressway was included in the scope of PA2 of OPTTI 2014-2020.

- Inclusion of additional projects under PA1:

  - Preparation of the project "Development of railway interchanges Ruse, Gorna Oryahovitsa and Varna"

  - Modernisation of the railway section "Voluyak - Dragoman";

  - Modernisation of Varna and Razgrad traction substations, construction of the Ruse traction substation and introduction of SCADA.

- Inclusion of an additional project for automatic platform gates for metro stations on Line 1 and Line 2 in the scope of PA 4, specific objective "Improvement of transport management through implementation of innovative systems".

- A complementary project was included under PA2 - Europe Motorway from km 15+500 to km 48+903 as a result of the need to modernise the road in accordance with motorway standards, which would increase its capacity and safety and ensure economic efficiency of traffic.

Changes to the scope of projects intended for financing:

The scope of the following projects has been expanded:

- Rehabilitation and modernization of the Plovdiv - Burgas railway section, Phase 2, due to the expected changes in the track development of the railway stations in the Burgas junction.

- Section of Line 3 of the Sofia Metro to Ovcha Kupel, due to the need to modify the annual ERDF financial allocation.

- The scope of the project for the preparation of the Radomir – Gueshevo railway line has been expanded in order to consolidate the project along the whole line from Sofia to the border with the Republic of Macedonia.

- The project for the reconstruction of station facilities on the main TEN-T network has been amended, with Chirpan railway station being replaced by Karnobat railway station. Stara Zagora, Nova Zagora, Kazichene, Iskar and Podujane railway stations were also included in the modernisation project.

The scope of the following projects has been reduced:

- The project "Modernisation of the railway line Sofia - Plovdiv: railway section Elin Pelin - Kostenets" has been phased out, as part of the activities are to be financed under the Transport Connectivity Programme 2021-2027.

- Struma Motorway Lot 3.2 until any preparatory activities and measures to mitigate the negative environmental impact due to the high environmental requirements of the project are in place.

The project for the extension of Metro Line 2 from James Boucrhier Metro Station to Vitosha Metro Station was launched earlier, as the first phase, covering the preparation and organization of the implementation process, the reconstruction of the engineering networks, the construction of the tunnel and metro station structures and the road works above them was financed under the OPT 2007-2013, while all the activities aimed at the completion of the site, plus the architectural design of Vitosha Metro Station in order to put it into operation were to be financed under the 2014-2020 programme.

Reallocation and/or transfer of funds:

- Transfer of EUR 40.4 million from PA 1 to PA 2 and EUR 4.4 million from PA 4 to PA 3 of the priority axis reserve as a result of the performance evaluation and the procedures foreseen for the allocation of the reserve, in accordance with Article 22 of Regulation 1303/2013.

- Transfer of funds under PA 3 between 2 investment priorities (from 7a "TEN-T investments" to 4f "Sustainable multimodal urban mobility") in the amount of EUR 3.24 million to provide additional funding for the Sofia Metro projects already approved.

- A non-committed resource from the budget of PA 2 and PA 4, amounting to EUR 98 million, has been transferred to the budget of OP "Innovation and Competitiveness" to support micro, small and medium-sized enterprises in different sectors of the economy in relation to the economic difficulties caused by the COVID-19 pandemic.

- EUR 80 million worth of transfer from the PA 2 budget to PA 1 allocations as a result of the performance evaluation and the procedures foreseen for the allocation of the reserve, in accordance with Article 22 of Regulation 1303/2013.

Change in the name of PA1:

The name of PA1 has been changed from "Development of railway infrastructure along the “core” Trans-European TransportNetwork” to "Development of railway infrastructure on the "core" and "extended" TEN-T network".

## Status of implementation at the end of 2021

As of the end of December 2021, 66 contracts were concluded, of which 22 have been completed and 3 have been terminated, as presented in the table below. Information on the main projects and their status is presented in Annex 3.

Table 2. OPTTI - priority axis procedures and contracts as of December 2021

| Procedures | Number of contracts concluded | Number of completed contracts | Number of terminated contracts |
| --- | --- | --- | --- |
| PA1. Development of railway infrastructure along the “core” and “comprehensive” TEN-T network |  |  |  |
| Development of railway infrastructure along the “core” TEN-T network – Technical assistance | 2 | 0 | 0 |
| Development of railway infrastructure along the “core” TEN-T network – Infrastructure projects | 6 | 2 | 0 |
| PA2. Development of road infrastructure along the ”core” and “comprehensive” TEN-T network |  |  |  |
| Development of road infrastructure along the ”core” and “comprehensive” TEN-T network – Technical assistance | 2 | 0 | 1 |
| Development of road infrastructure along the ”core” and “comprehensive” TEN-T network – Infrastructure projects | 2 | 1 | 0 |
| PA3. Improvement of intermodal transport services for passengers and freight and development of sustainable urban transport |  |  |  |
| Improvement of intermodal transport services for passengers and freight and development of sustainable urban transport | 6 | 3 | 0 |
| PA4. Innovations in management and services - establishment of modern infrastructure for traffic management and transport safety improvement |  |  |  |
| Innovations in management and services - establishment of modern infrastructure for traffic management and transport safety improvement | 11 | 4 | 1 |
| PA5 Technical assistance |  |  |  |
| Technical assistance | 27 | 11 | 1 |
| Budget lines | 10 | 1 | 0 |

Source: UMIS, information from the MA

### Physical progress

In the area of rail infrastructure, a total of 14 contracts directly related to the construction or improvement of rail infrastructure or project preparation were financed. Eight of these were financed under PA1, three under PA3, one under PA4 and two under PA5.

By the end of 2021, 3 contracts had been completed - two investment projects and one for technical assistance. Under the investment projects, four road overpasses were built on the Septemvri-Plovdiv railway line while three traction substations (Burgas, Karnobat and Yambol) were upgraded on the Plovdiv-Burgas line. The technical assistance project contributed to the preparation of a technical design for the modernisation of the railway infrastructure in the railway section of Petarch - Dragoman and the development of a conceptual project in parts of the railway and geodesy for the modernisation of the railway section Dragoman - border with the Republic of Serbia.

The implementation of 11 contracts (8 infrastructure construction/rehabilitation contracts and 3 technical assistance agreements) is still underway. Four of the infrastructure projects under implementation are supported under PA1 and dealt with:

- construction of the Varna, Razgrad, and Ruse traction substations and introduction of the telecontrol and tele-signalling system - SCADA (14% physical progress);;

- rehabilitation of railway connections along the 1 562 m of railway track connecting the port of Burgas East II with the main national railway network (0% progress);

- rehabilitation of the Plovdiv-Burgas line (34% progress); and

- modernisation of the railway infrastructure on the Elin Pelin - Kostenets line (15% progress).

As of today, renovation work on the station facilities of Poduyane, Karnobat and Kazichene (completed works), Iskar (85.83% progress), Stara Zagora (45.5%) and Nova Zagora (16.5%) is still in progress drawing upon PA3 support, as well as the implementation of a train management system in the State Enterprise NRIC (3% progress) relying on PA4 support.

Technical assistance projects encompass the preparation of a project for (1) Modernization of the railway line Sofia-Pernik-Radomir-Guesevo-Border with the Republic of Macedonia (56.5% progress) and (2) Development of railway junctions Ruse, Gorna Oryahovitsa and Varna (0% progress) supported under PA1, as well as technical assistance to facilitate the preparation of additional projects under PA1 of OPTTI 2014-2020, with NRIC as a beneficiary.

In the area of road infrastructure, a total of 6 projects were financed, o/w two projects completed by the end of 2021 - an infrastructure project (construction of the Western Arc of Sofia Ring Road) and a technical assistance project (preparation of the Vidin-Montana road). The Montana-Vratsa section dropped out as ineligible for TA due to safety reasons and difficulties related to the proximity of the road to a nearby base for explosives and the need for detouring the route.

A project for the construction of various sections of the Struma Motorway has been underway, with the Kresna-Sandanski section fully constructed and 74% of the Blagoevgrad-Krupnik section in place by the end of 2021. The Zheleznitsa tunnel now reported an advanced stage of implementation varying between  86% and 98% in the individual lots.

A conceptual design for the Ruse - Veliko Tarnovo Motorwary was created and a detailed development plan project undertaken, reporting 95% of preparation, with only a preliminary conformity assessment yet to be made.

The development and implementation of an intelligent transport system within the scope of the Trakia Motorway reported only 10% of project completion, which in turn has put its implementation within the programme’s scope at risk .

The technical assistance project for the preparation of the Black Sea Motorway has been terminated at the request of RIA because, according to the latter, it was necessary to refine the activities described in the application form by the National Company "Strategic Infrastructure Projects", of which the RIA is the legal successor under the contract with the MTC.

The period saw the completion of four of the five Sofia Metro extension projects as follows:  Line 2 was extended from James Bouchier Metro Station to Vitosha Station. Line 3, linking Vladimir Vazov Blvd.with the Ring road of Gorna Banya (stages 1 and 2) was completed. With the support of PA5, a conceptual design for the diversion of Line 3 of the metro along the stretch “Shipka str. – Geo Milev Blvd. – Asen Yordanov Blvd. – Tsarigradsko shose" - length 5,6 km and 6 metro stations was developed.  The project for the design, supply, installation and commissioning of automatic platform partition gates (APPG) with vertical opening for 12 metro stations of metro Line 1 and Line 2 is still under implementation. By the end of 2021, seven of the metro stations had already been equipped with barrier doors.

In the field of water transport a total of 12 projects were supported. Of these, eight were under PA4 and four under PA5. By the end of 2021, seven projects (3 infrastructure and 4 technical assistance projects) had been completed. The existing Vessel Traffic Management Information System (VTMIS) was expanded to cover the periphery of the northern and southern maritime areas, critical navigation, and port areas of Shabla, Balchik, Kamenar, Trakata, Varna, Beloslav, Fichoza, Lesport, Goritsa, Emine, Nessebar, Pomorie, Burgas, Rosenets, Mt. Kitka and Rezovo. Three command, control and operation centres were built at the port terminals  of Varna-East, Varna-West and Burgas-East-1 for the monitoring and management of technical security systems, connected via a data consolidation platform. A specialised Danube hydrographic vessel was built and delivered to EA EMDR. The vessel was then launched and the necessary crew and staff to carry out the surveys provided.

A number of reports were prepared under the technical assistance projects analysing the factors negatively affecting the efficiency of the public transport ports of national importance Varna, Burgas, Ruse, Lom and Vidin. An integrated information system was implemented in SEPI. A vision for the development and implementation of an electronic information exchange system in Bulgarian ports and a model with the main functions of the system were developed. A concept for the implementation of an integrated information system for real-time coordination and management of disaster and emergency operations was developed. A follow-up project for the implementation of a Bulgarian maritime safety information system was submitted and approved for funding, but the contract was terminated at the request of the beneficiary (EAMA) due to time constraints, given the need to coordinate the project with multiple institutions.

Two investment and two technical assistance projects are still under implementation. The investment project activities have largely been completed. Under the EA EMDR project for the supply of equipment for the modernisation and optimisation of the rehabilitation activities of the navigation route in the common Bulgarian-Romanian section of the Danube, a dredge, a pontoon and a raft have been built and delivered in order to load the dredged masses in case of deepening or correction of the river bed. A manoeuvrable vessel is now in the building. Under the SEPI project for port reception facilities (PRFs), five sets of PRFs (containers and racks) were delivered, installed and commissioned, one for each of the ports of Ruse, Silistra, Lom, Varna and Burgas for all waste categories. Two sets of operational and emergency pollution prevention and response equipment (for oil and solid waste) were delivered and commissioned, respectively one set to the Port of Ruse (Ruse East Terminal) and one set to the Port of Varna (Varna Marine Station), including the delivery and commissioning of 5 fast boats - three for the river ports: one boat for Port Ruse (Ruse - East Terminal), Port Lom (Lom Terminal) and Port Vidin and two for Port Varna (Varna Marine Station). The equipment for 15 mobile workstations for the implementation of an integrated information platform in Bulgarian ports for waste management was delivered. A technical assistance project facilitated the implementation of the SEPI project for port reception facilities (PRFs) and will contribute to the update of waste reception and handling plans in ports of national importance. In addition, SEPI has been receiving project preparation support for the next programming period.

Under PA5 of OPTTI, activities aimed at enabling conditions and improving the capacity of the MA and the beneficiaries to manage the projects and the programme, as well as for the implementation of analyses, including a project for the elaboration of a National Transport Strategy until 2030 and a National Plan for the Development of Combined Transport in the Republic of Bulgaria until 2030, were financed.

### Financial implementation

As of December 2021, 87% of the programme budget had been contracted. The committed budget for PA3 and PA4 was 100% contracted. The budget contracted for PA1, PA5 and PA2 amounted to 86%, 85% and 78% respectively. Disbursements ran still low (58% of contracted funds disbursed) due to the large number of projects under implementation. The highest proportion of disbursed to contracted funds was reported by PA3 (96%), and the lowest by PA1 (36%). The figure below gives an account of financial implementation of the programme as of the end of 2021.

Figure 1. Financial implementation of OPTTI 2014-2020 as of December 2021

Source: information from the MA of OPTTI 2014-2020

# Methodology of evaluation

According to the Contracting Authority's technical specification, the evaluation shall cover the following evaluation criteria: relevance, consistency, effectiveness, efficiency and influence/impact.

For each of the above criteria, a total of 16 evaluation questions have been defined as part of the Contracting Authority's technical requirements or proposed in the Contractor's tender, the answers to which are presented in Section III of this report.

The main evaluation focus is on the influence/impact of the implemented interventions, where most of the evaluation questions are concentrated.

## Methods of data collection and analysis

The methods we have applied to carry out the evaluation are consistent with the evaluation criteria and evaluation questions. They have been selected as to be complementary and allow for information triangulation.

We have mainly used information already available from the monitoring system of the programme as well as previous analyses and evaluations. The list of information used for evaluation purposes is to be found in Annex 1.

For the purpose of this evaluation we have also collected additional data mainly through interviews with key stakeholders. Interviews (including written ones) have been conducted with representatives of:

- MA of OPTTI- “Monitoring, Information and Communication” Unit, “Programming” Unit and “Implementation and Coordination” Unit;

- MTC, National Transport Policy Directorate;

- National Railway Infrastructure Company;

- Road Infrastructure Agency;

- Executive Agency “Maritime Administration”;

- Executive Agency for the Exploration and Maintenance of the Danube River

- State Enterprise Port Infrastructure;

- Metropolitan EAD;

- Port of Varna;

- Association "For the Earth".

An unrepresentative survey applying a face-to-face method among passengers using Line 2 and Line 3 of the metro system in the city was conducted between 25 May and 1 June 2022 in Sofia. A total of 300 people participated in the survey. Details of the survey are provided in Annex 5.

The contractor also invited licensed rail operators to participate in an online survey, but only one representative responded.

To make the implementation process more efficient, information was gathered using one method to accommodate several evaluation questions.

The data collection and analysis methods for each of the evaluation criteria are presented schematically in the figure below.

Figure 2. Methodological approach of the evaluation

The information collected has been analysed based on the following main methods: intervention logic analysis, data and indicator analysis, financial performance analysis, cost-benefit analysis, theory of change, comparative analysis, and a simplified counterfactual analysis, which compared a situation with and without a project.

In addition, six major projects have been examined in detail - three OPTTI projects and three similar projects of the previous programming period funded under OPT 2007-2013 (see Annex 4).

## Assumptions and limitations of the assessment

OPTTI is a programme that exclusively supports infrastructure projects. To fully realise the effects and impacts of this type of projects, a sufficient period of time needs to elapse after their completion, and often they need to be coupled with an appropriate package of accompanying soft measures. Many of the projects under the programme had not been completed by the end of 2021, whereas the conclusion of others coincided with measures imposed in relation to the COVID-19 pandemic. For this reason, the evaluation is largely based on theoretical approaches to evaluation, particularly with regard to impact evaluation.

A major limitation on the analyses and the specificity of the evaluation conclusions had to do with the impact of measures undertaken in the post- 2019 period to contain the spread of COVID-19. This impact resulted in a drastic change in a number of indicators and statistics describing the activity and state of affairs in the transport sector, most often by bringing about a downturn in a prior trend. A direct comparison of 2021 or 2020 data to the situation at the beginning of the programming period often gives a biased picture and makes any assessment difficult, especially in terms of effectiveness and intervention impact. Where appropriate, the team has extrapolated the dynamics of the variables affected when applying development assumptions. This approach has also provided an estimate of the effect that measures taken to limit the spread of COVID-19 had on the dynamics of the indicators.

Quantitative analyses have been carried out on the basis of available data, as well as assumptions and extrapolations where data was non-available.

# Answers to the evaluation questions

## Relevance

###### EQ1. Are the objectives set in the OPTTI still relevant given the changes in the socio-economic environment?

The objectives set out in the OPTTI are still relevant. The changes that occurred in the socio-economic environment confirmed the direction of development in the long term - improving transport connectivity and accessibility and developing environmentally friendly transport. The development of rail infrastructure remained a priority as a greener alternative to road transport. Important land transport corridors, part of the Trans-European Transport Network, had not been completed and therefore road transport investment continued to be a priority for the country. Increasing the potential for the use of intermodal transport remained a relevant objective, especially in terms of developing the potential of ports and building north-south intermodal links. The implementation of innovative transport systems in the country lagged behind and the introduction of information systems was and still is key to reducing accidents, which continue to be higher than the European average.

Changes in the socio-economic environment in the pre-OPTTI period (2013) and the period examined (2021) followed expected trends. The country's population declined by about 300,000 people. The rate of depopulation varied across regions. It was highest in the North-West region (-18.8) and lowest in the South-West region (-1.3%). Gross Domestic Product (GDP) per capita and employment increased over the period under review. At the same time, in 2021purchasing power parity terms, the value of GDP per capita remained the lowest compared to other Member States accounting for 55% of the EU average. Household transport expenditures, rose in both nominal terms and as a share of total household spending, with the exception of 2020-2021 when the share of household transport expenditure fell to pre-2013 levels, most likely due to the constraints imposed in relation to COVID-19. There was a moderate increase in prices. The increase was relatively large in 2018-2019 against the backdrop of negative inflation in 2014-2016. Foreign direct investment as a percentage of GDP did not change significantly.

The main indicators characterising the changes are presented in Table 3 below.

Table 3. Key socio-economic indicators 2013 - 2021

| Indicator | 2013 | 2014 | 2014 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Population (number) | 7 245 677 | 7 202 198 | 7 153 784 | 7 101 859 | 7 050 034 | 7 000 039 | 6 971 091 | 6 916 548 | 6 838 937 |
| GDP per capita (BGN/per capita). | 10 561 | 10 816 | 11 324 | 11 833 | 12 341 | 12 811 | 13 299 | 12 908 | 13 084 |
| GDP per capita in PPP, % of EU average | 46 | 47 | 48 | 49 | 50 | 52 | 53 | 55 | 55 |
| Employment rate, age 15-64 (%) | 59,5 | 61,0 | 62,9 | 63,4 | 66,9 | 67,7 | 70,1 | 68,5 | 68,1 |
| Annual average HICP*, previous 12 months = 100, % | 0,40 | -1,60 | -1,10 | -1,30 | 1,20 | 2,60 | 2,50 | 1,20 | 2,8 |
| Foreign direct investment (% of GDP) | 3,6 | 1,9 | 4,4 | 2,7 | 3,3 | 2,7 | 3,2 | 3,9 | 2,7 |
| Household expenditure on transport per year, on average in BGN and as % of total expenditure | 733 (6,9%) | 801 (7,3%) | 794 (7,1%) | 764 (6,9%) | 809 (6,7%) | 938 (7,3%) | 1017 (7,5%) | 893 (6,7%) | 1010 (6,9%) |

Source: NSI, Eurostat; *harmonised indices of consumer prices

In terms of the characteristics of the country’s transport system, there were insignificant changes vis-a-vis the period before the implementation of the OPTTI. The length of railway lines  decreased slightly , but the share of electrified lines went on the increase. The share of motorways and first-class roads reported a slight rise. There was a shift of freight from road to rail and water transport, although road freight continued to dominate. In passenger transport, road transport was again the main mode, and its share carried on rising from 97% in 2013 to 97.7% in 2019. Despite the increase in freight through river and sea ports, their share remained unchanged, with 88% of freight handled by sea ports and 12% by river ports. Road safety remained a major concern. Bulgaria reported one of the highest death rates per million of population in road accidents in the EU . Another major problem had to do with the quality of transport infrastructure, which contributed to the outflow of rail passengers.

The share of renewables in transport stepped up from 5.88% in 2013 to 9.10% in 2020, approximating the European average of 10.22%. The construction of charging stations for electric vehicles started in 2014. The rate of construction of charging stations for electric vehicles had been increasing and by 2021 there had already been 683 charging stations in place in the country.

The main indicators describing the changes in the transport system are presented in Table 4 below.

Table 4. Key indicators for the transport sector in 2013 and 2021

| Indicator | 2013 | 2021 |
| --- | --- | --- |
| Length of railway lines (km) | 4 098 | 4 031 |
| of which electrified (km) and (%) | 2 869 (70%) | 3 001 (74%) |
| Double railway lines | 990 (24%) | 995 (25%) |
| Share of motorways and primary roads (%) | 18,2 | 18,5 |
| Share of freight traffic (%) |  |  |
| Railway | 16,6 | 20,7 (2020) |
| Road | 56,0 | 50,6 (2020) |
| Water (domestic) | 27,5 | 28,7 (2020) |
| Share of passenger transport (%) |  |  |
| Railway | 2,9 | 2,2 (2019) |
| road – cars | 83 | 84,7 (2019) |
| road – buses and trolleybuses | 14 | 13 (2019) |
| Cargo turnover in river ports (thousand tonnes) | 3 831 | 3 815 (2020) |
| Share of freight turnover - river ports (%) | 11,7% | 13,1% |
| Turnover in sea ports (thousand tonnes) | 28 841 | 25 258 (2020) |
| Share of turnover - sea ports (%) | 88,3% | 86,9% |
| Deaths in road accidents (number) | 601 | 628 (2020) |
| Electric vehicle charging stations* (number) | 0 | 683 |
| Share of renewable energy in transport fuel consumption (%) | 5,89 | 9,1 (2020) |

Source: NSI and Eurostat, * European Alternative Fuels Observatory

At EU level, the main strategic documents for the period did not undergo any amendments or modifications. These were the White Paper 2011: Roadmap to a Single European Transport Area and Regulation (EU) No 1315/2013 on Union guidelines for the development of the Trans-European Transport Network (TEN-T).

The new national strategic documents developed in the sector were consistent with the measures set out in the OPTTI. A major change in the strategic framework in the field of transport had to do with the Integrated Transport Strategy for the period up to 2030, adopted in 2017, which replaced the Strategy for the Development of the Transport System of the Republic of Bulgaria up to 2020, used in the programming of OPTTI. The Integrated Transport Strategy restated the strategic objectives of the previous strategy and of the OPTTI, specifying the directions and priority projects to be supported and grouping the strategic objectives into three main ones: increasing the efficiency and competitiveness of the transport sector, improving transport connectivity and accessibility (internal and external) and limiting the negative effects of transport sector development.

The NRIC Railway Infrastructure Development and Operation Programmes incorporated the OPTTI support into their strategic objectives and measures while setting out objectives in line with those of OPTTI.

2017 saw the adoption of Implementing Regulation 2017/6 on the European Rail Traffic Management System Deployment Plan regulating the timetable for the deployment of the European Rail Traffic Management System (ERTMS) on the European rail network.

In 2020, with support from OPTTI, a draft National Plan for the Development of Combined Transport in the Republic of Bulgaria until 2030 was developed, providing for the reconstruction of the existing intermodal terminals and construction of new ones, investments in rolling stock, development of logistics infrastructure, implementation of information systems and increasing energy efficiency. Part of the investments are to be secured by attracting private capital.

In 2020, a Strategy for Maritime Safety and Environmental Protection from Ship Pollution was adopted aiming to ensure that a high level of safety and security of navigation and protection of the marine environment from pollution by ships is achieved and maintained.

In 2017, Regulation (EU) 2017/352 establishing a framework for the provision of port services and general rules on financial transparency of ports was adopted. It aims to facilitate market access to port services and introduce financial transparency and autonomy for seaports on the trans-European transport network (TEN-T) and better integrate maritime transport with rail, inland waterway and road transport. The Regulation was transposed into Bulgarian legislation by amending the Law on Maritime Spaces, Inland Waterways and Ports of the Republic of Bulgaria as of the end of 2020. Specific rules have been introduced for ports falling under the scope of the Regulation. In Bulgaria, these are two seaports - the seaport in the urban node of Burgas (part of the main TEN-T) and the seaport in the urban node of Varna (part of the extended TEN-T). The changes led to the merge of the existing ports in the Burgas area and in Varna area.

Directive (EU) 2019/1936  on the safety of road infrastructure requires the establishment and implementation of road safety impact assessment procedures, road safety checks, road safety inspections and safety assessments of the entire road network by Member States. The Directive has been transposed with amendments to the Road Traffic Act. Other changes to the law concern the collection of fees and the allocation of responsibilities to institutions. Changes to the law in 2018 introduced a road tolling system in the country, the implementation of which was postponed and effectively put in use in March 2020.

The most important institutional changes concerning OPTTI had to do with  the closure of the National Company "Strategic Infrastructure Projects", established in 2011 and whose activity and responsibilities were mandated to RIA, making the latter the sole legal successor company to the contracts concluded by the former under OPTTI.

The National Strategy for the Development of Concessions in the Republic of Bulgaria 2018-2027 envisages the use of concessions to increase the competitiveness and quality of services in ports, airports and railway stations.

The programming for the new programming period 2021-2027, in terms of transport, does not note substantially new challenges, repeating those for the 2014-2020 period. The main challenges to the development of the transport system remain the same and amount to:

- Inadequate condition of the railway infrastructure and rolling stock, which is a prerequisite for the relatively low speed and level of service of passenger and freight transport;

- Insufficient integration of the national rail network into the European rail network and the need to align the technical characteristics of the main lines with the requirements of Article 39 of Regulation (EU) No 1315/2013;

- Lack of widespread implementation of modern signalling and telecommunication systems - ETCS system and GSM-R network to achieve interoperability on the main and comprehensive trans-European rail network;

- Underdeveloped connections of maritime and inland ports and airports with the national rail network to achieve increased intermodality;

- Lack of a network of terminals meeting the requirements for modern freight services and insufficient storage space at many freight terminals;

- Incomplete motorway network to provide quality, high-speed connections between Bulgaria and neighbouring countries, as well as between some of Bulgaria's main population centres;

- Inadequate condition of part of the road infrastructure, which does not meet the conditions for continuous, convenient and safe transport;

- Lack of bypass roads to settlements on routes with high intensity of light and freight traffic;

- Low road safety performance;

- Unsatisfactory shipping lane parameters and poor navigation conditions;

- Need to improve navigation safety;

- Insufficiently developed road links with neighbouring countries

The main objective set by OPTTI 2014-2020 was the completion of major national and pan-European transport routes on the territory of the country by completing and upgrading the projects financed by OPT in the 2007-2013 period. As the priority transport corridors had not been completed, this objective remained relevant. The OPTTI also defined six specific objectives, the relevance of which to the changed context as of 2021 is analysed in the table below.

Table 5. Relevance of the specific objectives of OPTTI 2014-2020

| № | Specific objective | Relevance of the specific objective |
| --- | --- | --- |
| 1 | Attracting passenger and freight traffic by improving the quality of rail infrastructure on the Trans-European Transport Network. | The specific objective remains relevant. The development of rail infrastructure remains a priority for the country as a greener alternative to road transport. Rail transport is not yet competitive with road transport, partly due to underdeveloped infrastructure, including information systems, which implies low travel speeds and less reliability. The changes made in the OPTTI to include additional rail infrastructure development projects are in line with the needs and continued relevance of the specific objective. |
| 2 | Removing bottlenecks on the Trans-European Transport Network | The specific objective remains relevant. Although the share of motorways has been increasing in recent years, important transport corridors, part of the Trans-European Transport Network – the Struma Motorway; the Europe Motorway; Ruse-Veliko Tarnovo; Vidin-Vratsa - have not yet been completed. |
| 3 | Increasing the potential for the use of intermodal transport on the Orient/East Mediterranean corridor, Sofia-Plovdiv-Burgas section | Increasing the potential for the use of intermodal transport remains a relevant objective, taking into account the economic and environmental benefits of developing intermodal links. This potential has not yet been developed and very little has been done compared to the needs. The specific objective is still relevant, but at the same time it should not be limited to the Orient/East Mediterranean corridor, Sofia-Plovdiv-Burgas section. Opportunities for the development of ports as intermodal hubs and the construction of north-south intermodal links is also a key priority for promoting the development of intermodal transport. |
| 4 | Increasing Metro use | The objective is still relevant given the needs of urban mobility in Sofia. The development of the metro is included in the country's 2030 Integrated Transport Strategy as a project of national importance. |
| 5 | Improving transport management by implementing innovative systems | The objective remains relevant. The implementation of innovative transport systems in the country is lagging behind compared to other countries, especially with regard to rail transport. The introduction of information systems is key to reducing accidents, which remain high compared to the European average. |
| 6 | Ensuring the necessary conditions for the successful completion of OPT 2007-2013 and for the implementation of OPTTI 2014-2020, increasing administrative capacity and public support | The objective remains relevant. Given the nature of the projects and the beneficiaries, in many cases support is needed to prepare investment projects. Programme support is essential to ensure the management, monitoring, evaluation and information and publicity measures of the projects and the programme.. |

## Coherence

###### EQ2. What is the internal (between priority axes) and external (with national and European strategic documents and policies) coherence of the measures set out in OPTTI?

OPTTI was in line with the priorities and objectives of European and national strategic documents in the field of transport. The supported measures built on the achievements of OPT 2007-2013. On the whole, the measures under the priority axes complemented each other well. More complementary measures could be considered for the development of information systems in rail and road transport to improve safety and efficiency. Some priority road projects were not funded under the programme as they were intended to be funded by other sources but have subsequently not been implemented (the Gabrovo bypass and the Shipka tunnel and the Vidin-Botevgrad road). The objectives for the development of multimodal transport were less well covered. Support for the development of multimodal transport was limited to investments in station complexes and the metropolitan metro, which contributed indirectly to multimodal mobility.

Coherence of the OPTTI measures with national and European strategic documents

The OPTTI was aligned with the strategic objectives and requirements of the regulations then applicable to the period 2014-2020, the Partnership Agreement with the EC for the provision of support from the ESIF for the period, the "Europe 2020" Strategy, and the National Development Programme of Bulgaria 2020. In sectoral terms, the main strategic documents on which it was based are:

- White Paper „Roadmap to a Single European Transport Area – Towards a competitive and resource efficient transport system”;

- Guidelines for the development of Trans-European Networks;

- Territorial Agenda 2020 of the EU, agreed at the informal meeting of ministers responsible for special planning and development;

- Strategy for the Development of the Transport System of the Republic of Bulgaria until 2020;

- Strategy for the Implementation of the Technical Specifications for Interoperability (TSIs) of the Conventional Railway System in the Republic of Bulgaria 2013 -2030.;

- Strategy for the Implementation of European Railway Traffic Management System (ERTMS) in the Republic of Bulgaria and National Deployment Plan for European Railway Traffic Management System (ERTMS).

Consistency of support and complementarity with previous measures and other sources of funding

OPTTI sustained the investments in areas where construction works had already been started in the previous programming period. In terms of railway infrastructure, this was the Dragoman-Sofia-Plovdiv-Burgas route. Sections  along this route were rehabilitated with the support of OPT 2007-2013. The preparation of investment projects along this route was also financed in the previous programming period. Complementary investments in the area of the Serbian border - Dragoman - Sofia - Elin Pelin section were implemented as based on funds under the Connecting Europe Facility (CEF).

As for road infrastructure, the main priority was the completion of the Struma Motorway, the construction of which was supported under OPT 2007-2013. Two other priority projects: the construction of the Hemus Motorway and the bypass of the town of Gabrovo with a tunnel under Shipka Peak (a project which was partially implemented under OPT 2007-2013) remained outside the programme’s scope to be financed by government budget allocations and/or international financing institutions. Construction works on the Hemus Motorway are now continuing and are to be funded by the government budget. The construction of the Gabrovo bypass and Shipka tunnel is included in the scope of the new PTC 2021-2027.

During the programming period the OPTTI was so modified as to provide financing for the completion of the construction works of the Western Arc of Sofia Ring Road, which started under OPT but did not finish within the period specified The 2007-2013 OPT also financed the preparation of the construction of the Vidin - Vratsa and Mezdra - Botevgrad road sections of priority route I-1 (E79), the reconstruction of which was foreseen to be funded by state investment loans. The modernization of the I-1 (E79) Vidin - Botevgrad road is among the strategic national projects to be covered by the next programming period 2021-2027. Individual sections of the route are currently being built with support provided by national funding. A complementary project under PA2 – the Europe Motorway from km 15+500 to km 48+903 has been included.

The main OPTTI priorities related to water transport were aimed at promoting the sector’s development by improving the navigation conditions along the Danube and maritime spaces, enhancing maritime safety, safety of inland waterways and environmental protection. Projects of the above type had been funded under the OPT 2007-2013 (BULRIS, VTMIS Phase 3, Improvement of navigation systems and topo-hydrographic measurements on the Danube river) and were further carried out with the support of OPTTI (VTMIS Phase 4, RPSSP, Improvement of navigation systems and topo-hydrographic measurements on the Danube river - Phase 2). International regional projects for the development of information systems and reduction of pollution from maritime and river transport were implemented and funded by other sources such as Interreg, the Norwegian Financial Mechanism 2009-2014 and Horizon 2020.

Priority axes coherence

OPTTI support was structured along 5 priority axes to cover the following: PA1 - rail transport development; PA2 - road transport; PA3 - multimodal transport and urban mobility, and PA4 - introduction of transport information systems, improving safety and security.

Rail infrastructure, which was mainly financed under PA1, demonstrated a good level of coherence with PA3 (support for the construction of station facilities along the routes funded in PA1) and PA5 (technical assistance for the preparation of infrastructure projects). OPTTI supported only one project aimed at the introduction of information systems (PA4) – Train Operation Management System in NRIC.

In the area of road infrastructure, support under PA2 (infrastructure construction and technical assistance for preparation of infrastructure projects) was coherent with PA5, which also funded projects for the preparation of road infrastructure projects. A project introducing an intelligent transport system on the Trakia Motorway was also financed under PA4.

The projects for the development of the metropolitan underground were complemented by PA4 support aimed at the installation of automatic platform gates and PA5 financing to provide for the preparation of a conceptual design for a diversion from Line 3 of the metro.

Water transport projects were mainly supported under PA4 and related to investment projects for the introduction of information systems, safety systems and port reception facilities. Technical assistance projects were financed under the same axis as well as under PA5.

Support for multimodal transport development was limited. Investment in station facilities contributed indirectly to multimodal transport development. The metropolitan metro improved urban mobility and connectivity of the capital with other modes of transport (airport and rail).

## Effectiveness

###### EQ3. Evaluation of the implementation of the target values of the set indicators under the individual priority axes of OPTTI

The achievement of the target values of the output indicators under PA1 lagged behind due to delays in the construction works on major projects related to the construction and modernization/rehabilitation of the railway. Four level crossings were built in the section of Septemvri - Plovdiv, but the number of incidents at the locations of the removed level crossings remained unchanged compared to the baseline. The speed and work completed indicators reported values close to the targets set due to the influence of external factors (e.g. the general upward trend in rail freight traffic). It should also be noted that the targets were revised in the course of implementation, taking into account the actual possibilities of achievement within the programme. The forecast value of the indicator for passenger rail transport performance shows that by 2023 it will have reached 1 374 million pkm (against a target of 1 000 million pkm) and freight rail will have hit the target. Given the delays in the implementation of some key rail infrastructure projects, the output indicators may not reach the targets set by the end of 2023. The PA2 output and result indicators showed a relatively high level of target achievement. Only the implementation of the Europe Motorway project was at risk, as the project was included in the programme with its 2021 amendment and its implementation has not yet started. The PA3 output indicators met the targets to a very large extent due to the successful completion of the metro extension projects. The performance of projects related to the reconstruction of station facilities was lower. At the same time, the result indicators for 2021 lagged behind the targets due to the negative effect of COVID 19 on the demand for public transport services and the delay in the implementation of rail infrastructure projects. The assessment of the COVID19 effect on metro travel indicated that the result target would be achieved at 75% in the scenario without COVID 19 compared to 10% in the scenario with COVID 19. On the whole, the PA4 output indicators can be said to have achieved and exceeded the targets. By the end of 2021, the achievement of the target values by both result indicators lagged behind, but the gap is likely to be closed by the end of 2023. The targets values for most output and indicators under PA5 had been achieved by the end of 2021, with some exceptions due to activities that were negatively affected by the COVID 19 - related constraints (on-the-spot checks, public events, training, etc.).

To assess the progress in achieving the target values of the output and result indicators, data from the OPTTI Annual Report 2021 and the annual reports of the projects supported under the respective priority axes were used. Annex 8 contains tables with information on indicators by priority axis, baseline and target values, values achieved as of 2021 and the estimated percentage rate of implementation. Where appropriate, the result indicator values have been extrapolated beyond 2019 to account for the impact of COVID 19. Annex 9 provides a description of the extrapolation approach as well as a quantification of the effect of the measures imposed in relation to COVID 19 on some of the OPTTI result indicators.

The railway transport output indicators (PA1 and some of the indicators under PA3 and PA4) reported little progress towards the 2023 targets by the end of 2021 due to delays in the start of construction works on railway projects having to do with the lengthy land expropriation procedures and delays and/or appeals in tender procedures for contractor selection. These problems were also observed in the two main projects (Elin Pelin-Kostenets and Plovdiv-Burgas Phase 2) related to the construction and modernization/rehabilitation of the railway roads. The project delays contributing to the indicator related to the modernisation and reconstruction of station complexes were relatively shorter and by the end of 2021 the indicator had reported an achievement that was half the 2023 target. Construction works at Stara Zagora and Iskar station complexes were at a very advanced stage (completion in 2022 is realistic), and a significant delay was reported only by Nova Zagora station due to public dissatisfaction related to the approved project parameters.

The result indicators related to the passenger and freight rail services showed a relatively good level of performance as of 2021 against the targets set. The effect of COVID 19 on passenger rail is to result in a decline in rail performance of between 419 and 243 million passenger kilometres between 2020 and 2023. The 2023 target for the indicator is not expected to be reached under both scenarios, with and without COVID 19. In terms of rail freight, the assessment shows that COVID 19 has led to an increase in performance of between 444 and 252 million tonne-km. The 2023 target will be reached and significantly exceeded under both scenarios. The dynamics of passenger and freight rail transport depend significantly on the economic cycle as well as on the comparative advantages of rail transport compared to other modes of transport. It should also be noted that the target values for these two indicators have been recalculated during the course of implementation, taking into account the actual opportunities for progress within the programme. The reported maximum permissible speed achieved was almost 63% of the target.

Accidents and conflict points at railway crossings at the end of 2021 were lower or remained unchanged vis-à-vis the baseline values. It can be assumed that the performance of these indicators will improve towards 2023 as the implementation of the main projects related to the construction and upgrading of the rail network progresses.

The system of OPTTI output and result indicators does not provide information on the performance of the projects for the modernisation and construction of traction substations, which contribute to improving the quality and safety of the rail network.

The output indicator for the TEN-T motorway (PA2) was almost 45% of the target value set by the end of 2021 and the value of the result indicator "Saturation of the road infrastructure along the Struma Motorway" (53%) was very close to the target value of 50%. Overall, projects contributing to these indicators are expected to be completed by the end of 2023. The implementation of the Europe Motorway project remained risky as the project was added to the programme in 2021 and its implementation has not yet started.

In the area of urban transport (PA3 and partly PA4) due to the completion of projects aimed at extension of the metro in Sofia city, the output indicator targets were met and/or slightly exceeded. The target value (2 pcs) of the indicator for metro stations equipped with platform screen doors will be significantly exceeded. By the end of 2021, 7 metro stations were equipped with platform gates and by 2023 the number is expected to increase to 12. The reported value of the result indicator "Metro trips" under PA3 was lower than both the baseline and the target at the end of 2021, despite the commissioning of Line 3 and the addition of another station on Metro Line 2. This was due to travel restrictions and a shift to remote working and studying associated with the measures taken to limit the spread of COVID 19. The above led to a sharp fall in the demand for public transport services. The effect of COVID 19 on this indicator was estimated at a decline in metro trips of between 41.2 million trips per year in 2020 and 22.7 million trips per year in 2023 relative to the non-COVID 19 option. The projected values for the indicator by 2023 show that it will reach 75% of the target in the scenario without COVID 19 and only 10% in the scenario with COVID 19.

In the area of water transport (PA4), the performance indicator targets had been met or exceeded by the end of 2021. The reported value of the result indicator "Average multiannual number of days with bottlenecks at water levels above LNWL" stood at 24.7% at the end of 2021 against the 23.5% target. However, it should be noted that the EAEMDR has two projects that are still under implementation as of today and foresee the acquisition of specialised vessels that would contribute to the full achievement of the targets set. The achievement of the indicator " Ship-generated waste and cargo residues treated in the ports" amounted to 42.5% of the target at the end of 2021.

###### EQ4. Analysis of the implementation progress of the OPTTI objectives under the different priority axes

The specific objective set under PA1 (Increasing railway traffic of passenger and freight through improving the quality of the TEN-T railway infrastructure) was partially met due to delays in the physical progress of projects related to the construction and renovation/modernization of railway tracks. The achievement of the target also depends on external factors such as the increased attractiveness of rail passenger transport as well as the travel restrictions imposed in relation to the COVID19. The specific objective under PA2 (Removal of bottlenecks on the TEN-T road network) is expected to be met because the implemented sections of the projects have already led to the removal of bottlenecks on the road network. The specific objectives set under PA3 (Increased use of metro and Increased potential of intermodal transport along OEM CNC, section Sofia-Plovdiv-Burgas) had been by and large met by the end of 2021 or have the potential to be met by the end of 2023. Progress was made towards the achievement of the specific objective under PA4 (Improved transport management through introduction of innovative systems). Delays and implementation risks were reported about the introduction of road traffic safety system on the Trakia Motorway and train management system. The specific objective under PA5 (Establishment of necessary conditions for successful completion of OPT 2007-2013 and implementation of OPTTI 2014-2020, strengthening the administrative capacity and public awareness) is expected to be achieved.

The analysis of the progress on the implementation of the OPTTI objectives is based on the expected results set in the programme, data and information from the annual reports on the implementation of the programme, annual and final reports on the implementation of the supported projects, the analysis of the PA3, statistical data on the transport sector, as well as expert assessments.

The tables below show the progress made against the targets set for each PA and specific objective

Table 6. Realization of the objectives under PA1

| Specific Objective | Results that the Member State seeks to achieve |
| --- | --- |
| SO1. " Increasing railway traffic of passenger and freight through improving the quality of the TEN-T railway infrastructure" | The implementation of the planned activities is expected to achieve the following main results: - Increased speed on railway lines. The indicator for permissible maximum speeds on rail increased from 99.4 km/h in 2013 to 116.9 km/h in 2021. On the sections of the Serbian border-Sofia-Plovdiv-Burgas route supported under OPTTI, the most significant change in average speed was reported in the Stara Zagora-Yambol and Tserkovski-Burgas sections. As already noted, the indicator is calculated on the basis of reference documents and reflects the potential average speed. The speed that could actually be realised would depend on the technical characteristics of the rolling stock, which do not currently allow the full potential of the railway infrastructure to be realised. - Increased interoperability in railway transport. The projects for the construction, upgrading and rehabilitation of railway infrastructure foresee the introduction of ERTMS systems as well as a SCADA telecontrol and tele-signalling system on railway sections. - Growth in passenger and freight railway transport. After 2013, the number of passengers transported by rail in the country followed a downward trend, reaching a plateau in 2016, but the constraints on travel associated with the measures taken to limit the impact of COVID19 had a strong adverse impact in 2020, which was not overcome in 2021. The decline in passengers exceeded one third compared to 2013. An examination of the non-Covid 19 scenario shows that passenger rail operations would increase by almost 94 million passenger kilometres over the 2020-2023 period. Freight carried (and freight rail traffic) in 2021 stood at 33.5%, going up by 43.5% vis-à-vis 2013, according to NSI data. Most of the positive trend and growth was due to international shipments.. |

Table 7. Realization of the objectives under PA2

| Specific Objective | Results that the Member State seeks to achieve |
| --- | --- |
| SO2. Removal of bottlenecks in the TEN-T road network | The implementation of the planned activities is expected to achieve the following main results: - Improved traffic safety along the core Trans-European Transport Network across the territory of the country with highest traffic intensity. The capacity of the two-lane road along Lot 3 of the Struma Motorway was estimated at 10,000 - 15,000 vehicles/day in 2013 and the planned minimum capacity amounted to 45,000 vehicles/day. The works under Project BG16M1OP001-2.001- 0001 "Struma Motorway Lot 3.1, Lot 3.3 and Zheleznitsa Tunnel" are at a very advanced stage of implementation. It can be expected that the target will be met by 2023. - Improved traffic safety along the core Trans-European Transport Network across the territory of the country. According to Eurostat data, road fatalities on interurban roads increased steadily between 2013 and 2020. Data on traffic accidents and casualties on the Struma Motorway show that compared to alternative E-79routes, traffic accidents were reduced by 62% on Lot 3.3, Kresna-Sandanski section. However, at the same time, a 50% increase in fatal accidents was reported (see Annex 4). Project BG16M1OP001-4.001-0002 "Development and implementation of an intelligent transport system in the scope of the Trakia Motorway" (implemented under PА4) is expected to be cancelled. Contribution to this result can be sought in The technical requirements for the projects supported under PА2 had probably contributed to these result. - Improved connectivity and integration with the road networks of the neighbouring countries. The construction of the Struma Motorway will contribute to improving connectivity with the road network of Greece. |

Table 8. Realization of the objectives under PA3

| Specific Objective | Results that the Member State seeks to achieve |
| --- | --- |
| SO4. Increased use of metro | The implementation of the planned activities is expected to achieve the following results: - Increased number of passengers transported by metro. As of the end of 2021, the number of metro passengers was lower compared to the baseline value. The main factor having a negative impact had to do with the limited use of transport services, in particular public urban transport due to the travel restrictions imposed to reduce the spread of Covid 19. This factor was external to the OPTTI, but it can be expected that the number of metro passengers will go on the increase as the negative effect fades away. An examination of the non- Covid 19 scenario 19 indicates that ridership on the Sofia metro is to go up by 13.7 million over the 2020-2023 period. - An increased share of electric transport trips of total public transport trips. There are no official data on the number of public transport trips in Sofia City, including by mode of transport. It can be inferred that, as based on non-representative survey data on metro users (see Annex 5), the launch of the new metro line has led to a modal shift from other modes of public transport (including road and electric transport) to the metro. Passengers who replaced car travel with metro travel amounted to 16% of the Line 2 (extension to Vitosha station) passengers surveyed and 11.6% of the Line 3 (Hadji Dimitar- Gorna Banya) passengers polled. |
| SO3. Increased potential of intermodal transport along Orient/East Mediterranean corridor, section Sofia-Plovdiv-Burgas | The implementation of the planned activities will achieve the following result: - Increased share of intermodal passenger railway stations along OEM CNC (Sofia-Plovdiv-Burgas section) with improved conditions of services for passengers. Within the framework of this PA, the station complexes of Poduyane, Karnobat and Kazichene had been reconstructed, while Stara Zagora and Nova Zagora were still under reconstruction, which would potentially help increase the intermodality of the stations provided that additional measures were to be implemented to integrate the stations into the urban mobility schemes of the settlements. - Improved access to passenger transport at key railway stations along Orient/East Mediterranean corridor, the Sofia-Plovdiv-Burgas section. In the framework of this PA, the reconstruction of the station complexes of Poduyane, Iskar, Kazichene, Karnobat, Stara Zagora and Nova Zagora had been (or was being) carried out. |

Table 9. Realization of the objectives under PA4

| Specific Objective | Results that the Member State seeks to achieve |
| --- | --- |
| SO5. Improved transport management through introduction of innovative systems | The implementation of the envisaged activities is intended to achieve: - Improved navigation and traffic situation on the Danube river. The two projects implemented by the EA EMDR under PA4 (BG16M1OP001-4.001-0006 "Modernisation and optimisation of the rehabilitation activities on the navigation route in the common Bulgarian-Romanian section of the Danube, through equipment supply" and BG16M1OP001-4.001-0001 "Improvement of navigation systems and topo-hydrographic measurements on the Danube River- Phase 2") led to the improvement of navigation in the Bulgarian section of the Danube River by the purchase of modern vessels and equipment. - Improved access to Bulgarian ports of the "core" and "comprehensive" Trans-European Transport Network. Within the framework of the OPTTI, a project for the territorial extension and upgrade of the functions of the Vessel Traffic Management Information System and a project for the introduction of a risk prevention and security enhancement system had been implemented, contributing to the improved access to and security of Bulgarian ports. - Improved environmental management in the field of water transport. Port lifting facilities for the reception of ship operating waste and cargo residues, operational and emergency pollution prevention and response facilities (OEPPR) had been commissioned. - Availability of a system for analysis and assessment of traffic on motorways and class I – roads on the territory of the Republic of Bulgaria as part of the TEN-T networks". Project BG16M1OP001-4.001-0002-C02 "Development and implementation of an intelligent transport system in the scope of the Trakia Motorway" had a direct effect on achieving the above result, but physical progress had been very low by the end of 2021, and there were also problems and inconsistencies in the technical specification and documentation. The project may not be implemented. - Availability of a train performance management system. The project of the NRIC for the introduction of a Train Operation Management System was in an initial phase of implementation. - Improved safety at metro stations. A project for the installation of automatic platform screen gates for 12 metro stations on metro line 1 and line 2 in the city of Sofia was under way. The implementation of the project was at an advanced stage, with 7 of the stations already equipped. |

Table 10. Realization of the objectives under PA5

| Specific Objective | Results that the Member State seeks to achieve |
| --- | --- |
| SO6. Establishment of necessary conditions for successful completion of OPT 2007-2013 and implementation of OPTTI 2014-2020, strengthening the administrative capacity and public awareness of OPTTI | The implementation of the planned activities is expected to achieve the following main results: - Strengthened capacity of the MA and beneficiaries by continuing the good practices established in the previous programming period and including new measures to reach the necessary capacity for preparation, implementation, monitoring and control of OPTTI. - External expertise provided for the development of strategic and programming documents/plans/manuals; technical studies and databases; independent analysis and evaluations and other specialised activities; - Information provided and OPTTI publicity and promotion to the general public. - Optimal OPTTI administration and logistics achieved: - Successful completion of OPT 2007-2013: - Successfully implemented reforms in the relevant sectors and policies accordingly introduced. The objectives were by and large met, although project delays as a result of land acquisition procedures, conciliation and/or in the implementation of PPA procedures are still relevant. |

###### EQ5. Assessment of the contribution of the ESIF support to the achievement of the objectives of the priority axes of OPTTI

The support of the ESIF under OPTTI amounted to almost BGN 3 billion or about 40% of the gross fixed capital formation expenditure of the General government sector on transport for the 2015-2020 period. In this sense, the contribution of the ESIF support to the achievement of the objectives of the OPTTI priority axes was significant. The delay in achieving the objectives under the individual priority axes was mainly due to the delayed start of the actual construction works on key railway infrastructure projects, as well as the lack of strategic coordination of state transport policies in terms of combining the implementation of infrastructure projects with complementary "soft" measures.

The assessment of the contribution of the ESIF support to the achievement of the objectives is based on statistical data on the implementation of the OPTTI and general government sector spending, the analyses and conclusions of the EQ3 and EQ4, as well as expert assessment.

OPTTI budget totalled BGN 3.5 billion, with almost BGN 3 billion worth of EU funds (ERDF and CF). In comparison, gross fixed capital formation expenditures of the General government sector on the transport reached BGN 7.4 billion over the 2015-2020 period (the latter amount included national co-financing under the European operational programmes). Figure 3 shows data on investment expenditure on transport under OPTTI and with budgetary funds. It can be seen that transport infrastructure investments in the country supported by OPTTI represented a significant part of public capital investment in this sector.

Figure 3. Investment expenditures in the transport sector, OPTTI and General government sector, million BGN

Source: UMIS 2020, Eurostat

The distribution of the Grant amounts by infrastructure project (e.g. construction, modernisation/renovation of road infrastructure and building stock, acquisition of facilities and equipment) and by technical assistance project (including the preparation of conceptual designs, feasibility studies and technical documentation) is shown in Figure 4. ESIF support was concentrated in infrastructure projects, with technical assistance accounting for less than 4% of the total Grant agreed.

Figure 4. Distribution of Grant under OPTTI between infrastructure and technical assistance projects, %

Source: Ecorys South East Europe based on UMIS 2020 data

Despite this significant financial resources targeted at transport infrastructure investments, the contribution of the ESIF support to some priority axes was limited. As of the end of 2021, the progress made in the area of rail infrastructure ran lower than planned, as there had been a backlog of delays in the start of construction and renovation works on key projects. The lack of modern rolling stock for passenger rail made passenger rail transport less attractive. Also, in order to take advantage of the information systems in place, railway operators had to have the appropriate rolling stock equipment. Therefore, in order to achieve the intended effect of the infrastructure built under OPTTI at a transport policy level, it is necessary to encourage investment in the modernisation of railway rolling stock.

In terms of road infrastructure investment, ESIF support was key to achieving the specific objective of removing bottlenecks on the TEN-T road network to improve road throughput capacity in the relevant sections, and increase average speed, resulting in shorter travel times. The contribution to improving road safety was partial due to the few measures implemented, mainly as part of road infrastructure rehabilitation and construction projects. The only project entirely focused on safety measures (Development and implementation of an intelligent transport system in the scope of the Trakia Motorway) was unlikely to be implemented under the OPTTI.

ESIF support to the implementation of the Sofia city metro extension projects responded to the needs of the city residents. At the same time, other sources of funds could be sought for the development of the metro.

Some of the water transport projects implemented under PA4 could be financed by national public funds, but this would bring about delays in the implementation of other investments by beneficiaries or changes in the scope of the projects. In this sense, ERDF and CF support appeared to be key to meeting the investment needs in water transport relatively quickly.

## Efficiency

###### EQ6. To what extent has the implementation of the projects been efficient in terms of resources invested and results achieved?

In terms of the financial and time resources used to achieve the set results, it can be concluded that the implementation of the OPTTI as of 31.12.2021 demonstrated a good level of efficiency. The main factor reducing efficiency had to do with the delay of infrastructure projects in the railway sector.

In order to answer the question, an efficiency analysis was carried out by comparing the inputs (money and time) and the outputs. In practice this is measured by the ratio of the resources provided to the results achieved. When the ratio is close to 1, the priority axis in question and overall the programme can be said to demonstrate good efficiency. The higher than 1 the value is, the better efficiency is, and vice versa.

In terms of financial resources, an analysis has been carried out of the relevance of the disbursed funds to the performance and result indicators achieved by the end of 2021. The methodology of estimation is presented in Annex 6. The assessment by priority axis draw upon individual indicators’ significance, as measured by the financial allocations made and used as a relative weights between them. The same approach has been applied to average the values per priority axis to obtain the final estimate  of OPTTI efficiency. The efficiency achieved in terms of indicators for the priority axes and for the programme as a whole is presented in Table 11.

Table 11. Coefficients of efficiency per priority axis and overall for OPTTI

| Indicator | PA1 | PA2 | PA3 | PA4 | OPTTI |
| --- | --- | --- | --- | --- | --- |
| Coefficient of efficiency | 0.69 | 1.29 | 1.02 | 1.24 | 0.98 |

The lower than 1.0 efficiency value of OPTTI was mainly triggered by the low rate of achievement of the target values of the indicators under Priority Axis 1 as the latter enjoyed the highest relative share in funding while reporting the lowest rate of achievement of results. The same applies to both the implementation of the two major investment projects and the other projects aimed at the removal of railway crossings and the construction of overpasses and underpasses in the upgraded railway sections under Priority Axis 1. The delayed implementation of railway investment projects also affected the efficiency assessment for Priority Axis 3, which covered the modernisation of stations.

Efficiency under PA2 was relatively good as caused by the balance between the results achieved and funds absorbed. The result indicator "Total length of newly built roads in km" amounted to 83% and that of road infrastructure saturation along the Struma Motorway stood at 67% by the end of 2021.

The good efficiency of Priority Axis 3 was entirely due to the implementation of the metro extension projects in Sofia City. The poor implementation of the railway investment projects for reconstructed station complexes and intermodal railway stations along the Orient/East Mediterranean corridor had a negative impact on the overall efficiency achieved under this priority axis.

The high efficiency under PA4 was due to the overall good progress of the output indicators, especially those related to water transport as well as to the reduced financial resources under the axis as a result of the EUR 4.4 million reallocation from the PA4 reserve to PA3, as prompted by the non-achievement of the intermediate targets by 2018 (according to Article 22 of Regulation 1303/2013). At the same time, it has to be taken into account that the nature of PA4 projects rules out difficulties of the kind faced by infrastructure projects. Again, the delay in railway projects (zero value for the implementation of the Train Operation Management System (TOMS)) had a negative impact. The contribution of this axis to the programme’s overall efficiency ratio was rather small due to the low share of the PA4 budget.

The other resource the efficiency of which has been examined is time, based on a comparison with the previous programming period for OPT 2007-2013. A comparison is made between the implementation rates of the two programmes.

Figure 5. Comparison of implementation rates between OPT 2007-2013 and OPTTI 2014-2020

If we compare the figures by year, we can see that by the fifth year of implementation of the two programmes, the absorption rates were comparable, although slightly more even under OPT 2007-2013. The delay in OPTTI started in 2019. The gap further widened in 2020 and 2021 to hit nearly 17% at the end of the 8th year (2021 for OPTTI and 2014 for OPT). The factors leading to a slowdown in the pace of OPTTI implementation had to do with COVID 19, political instability, and the price increase of construction material prices after 2021. Delays in the territorial and expropriation procedures that in turn resulted in delays in the implementation of investment projects have been observed in both programmes.

## Influence/Impact

###### EQ7. What/how much is the intervention contributing? Has it brought value added?

The interventions supported under the OPTTI made a positive contribution to improving accessibility and reducing travel times (road projects and the metropolitan metro extension projects). A positive contribution was also reported in terms of mitigating the negative impact of transport on the environment. Their added value in improving safety was limited. No visible effect on and added value to economic activity, the labour market and regional development can be reported.

The analysis of the added value of the OPTTI is based on the analyses made regarding the effectiveness of the programme, its relevance and consistency, and the information obtained from conversations with beneficiaries, surveys with metro users, and statistical data.

The added value of rail projects can be sought along the lines of reduced travel times, reduced accidents, improved accessibility and travel safety, and environmental benefits associated with the modal shift of freight and passenger transport from road to rail.

As the main projects leading to the construction and upgrading of rail under OPTTI have not been fully implemented or are still being implemented with significant delays, the planned benefits have not yet materialised. A similar conclusion is reached with regard to the modal shift of freight and passenger transport to rail. It cannot be argued that rail transport as a whole had become more attractive over the 2014-2021 period.

The projects aimed at the renovation and modernisation of station facilities, traction substations (including SCADA system) and the construction of level crossings and overpasses contributed to improving accessibility (including by creating conditions for the development of multimodal transport, intercity and urban), the quality and safety of travel. At the same time, the statistics available (both from the OPTTI result indicators and official rail accident statistics) show that there was no sustainable reduction in rail accidents in general and level crossing accidents in particular.

It can be concluded that the added value that could have potentially been achieved by rail projects had not been realised by the end of 2021 as a result mainly of the delay in the implementation of major projects. Some additional factors that produced a negative impact were that the technical characteristics of rolling stock did not allow for the full use of the railway speed and signal technical parameters, as well as for increasing the comfort of railway passengers. For example, the comparative analysis presented in Annex 4 shows that the expected benefits of faster travel on the Plovdiv-Burgas line amounted to 14 minutes, but the expected rate of realisation of benefits by the end of 2023 is to run below 20% if no investment is made in rolling stock improvements. In this respect, OPTTI accompanying measures are needed. Under the Recovery and Resilience Plan, for example, the purchase of rolling stock - locomotives and push-pull units for passenger rail transport, as well as the supply of on-board ETCS equipment for locomotives and locomotives for communication with ERTMS is planned..

The main added value of road transport infrastructure projects can be expected to be realised through improved accessibility to settlements, reduced travel times, reduced accidents and improved economic activity (and consequently labour market) in the areas through which the new roadways pass.

The two main road infrastructure projects (the Western Arc of the Sofia Ring Road and the Struma Motorway, Lots 3.1, 3.3 and the Zheleznitsa Tunnel) were completed or are now at a very advanced stage of implementation and their added value in terms of reducing travel times and improving accessibility to settlements was almost fully realised. The analysis of the Lot 3.3 construction project (Annex 4) indicates that the time saving achieved for this section amounted to 10.4 minutes, and the average daily annual traffic volume on Lot 3.3, Kresna-Sandanski section, taking into account the effect of COVID 19 amounted to over 27 thousand vehicles per day. An assessment of the effect on economic activity and the labour market has been made in the framework of EQ8 and EQ11. The analyses show that there were minimal differences in the labour market in the project areas compared to a control group of areas, but there was no statistically significant difference in economic and investment activity. The implementation of the project for the construction of an intelligent transport system within the scope of the Trakia Motorway would bring benefits in terms of improving traffic safety on the motorway and consequently reducing road accidents and the number of people injured in them. As the project was not to be implemented in the specified period, such benefits are not expected to be realised for the Trakia Motorway.

The Sofia metro extension projects contributed mainly to reducing travel times and increasing the convenience of metro users. A non-representative survey of passengers using the Sofia metro extensions (see Annex 5) shows that faster travel and more regular transport were among the main changes that had occurred for metro users. The projects related to the metro system also contributed to increasing  public transport safety in the capital by having, as planned, platform screen doors installed at 12 metro stations. At the same time, the commissioning of Line 3 has not led to a transfer of passengers from (private) cars to public transport, in particular the metro – the proportion of people who used to travel to their final destination by car (as a driver or a passenger) before the commissioning of Line 3 and the extension of Line 2 was limited. The Sofia City Integrated Development Plan 2021-2027 states that despite significant investment in the development of the metro network in recent years and the increase in metro passenger flows with the construction of new stations, the overall share of public transport trips in the modal split is declining.

The added value of water transport projects can be sought mainly in terms of increased safety/incident reduction, as well as indirect contributions to economic activity and water pollution protection.

Most of the projects supported by OPTTI were implemented in the southern regions of the country, with some exceptions of railway sector projects (e.g. the modernisation of traction substations in Razgrad, Varna and Ruse), as well as of projects related to water transport. It follows that the direct effect and a substantial part of the added value of the programme have been effectively realised mainly in the southern regions. To a large extent, this was due to the Orient/ East Med corridor passing mainly through southern Bulgaria. The balanced development of regions, which is not among the objectives of OPTTI, has also been enhanced by other operational programmes (e.g. OP "Regions in Growth", where the projects under PA7 extended support to the development of regional road infrastructure), as well as through the construction and modernisation of transport infrastructure in northern Bulgaria funded by national financing or other programmes (e.g. the Hemus Motorway and road I-1 (E79) Vidin - Botevgrad).

###### EQ8. Has the intervention made a difference? How? Examining the impact of the OPTTI interventions on key macroeconomic indicators in the Republic of Bulgaria.

There is no statistically significant evidence that the development of the districts where the OPTTI projects were implemented in the 2014-2020 period is different from that of a selected control group of districts. The implementation of OPTTI by the end of 2021 induced a 0.6% increase in GDP compared to the scenario without the programme, producing a positive impact on the country's labour market, both in terms of employment and wages and unemployment. The improvement in the economic situation (increased investment activity and consumption) had a positive impact on the budget balance, which remained almost unchanged despite the need to co-finance projects. The most significant macroeconomic effect was observed in the implementation of projects under the third and second priority axis of OPTTI.

The purpose of this evaluation question is to compare the results achieved under OPTTI (including the effect on macroeconomic indicators) with a situation where the intervention was not implemented.

The main change resulting from the implementation of the OPTTI projects can be sought along the lines of transport infrastructure construction, renovation and modernisation or the acquisition of machinery and equipment to support the implementation of the main activities of the beneficiaries supported. Beyond this immediate change, it can be assumed that OPTTI investments boosted economic development, investment activity and the labour market in the country. The analysis of the afore-mentioned effects has been carried out in two directions: 1) it examines whether the development of the regions where OPTTI projects have been implemented differs significantly from other regions of the country where OPTTI projects have not been implemented; 2) it examines the impact of OPTTI on the socio-economic development of the country as a whole.

The analysis of the differences in the development of the regions where the OPTTI projects have been implemented is based on the identification of two groups of districts. The first group consists of the districts with the most projects implemented (Blagoevgrad, Burgas, Plovdiv, Sliven, Sofia, Sofia City, Stara Zagora and Yambol, using the analysis of EQ14). The second group covers the districts of Varna, Dobrich, Kardzhali, Lovech, Montana, Razgrad, Smolyan and Shumen. The selection of the districts in the control group relies on UMIS information on the territorial distribution of funds under all operational programmes by district per capita in the respective district. In this way, the impact of ESIF support that a district may have received under another operational programme has been minimised. The values of the ESIF funds per capita indicator for the districts in the control group are as close as possible to those of the districts where the OPTTI projects were implemented.

For each of the two district groups, the dynamics of four indicators – unemployment rate, employment rate, value added per person and expenditure on acquisition of fixed tangible assets (FTA) per person – is examined and is tested for a difference in the average values of these indicators between the two groups. The results are presented in Table 12. Overall, there is no statistically significant evidence that the development of the target districts differed from that of the control-group districts. This conclusion can be explained with the period of actual project implementation and infrastructural nature, which entails a full realisation of benefits in the long term. As Sofia City district attracted a significant part of OPTTI investment (metro projects, renovation of railway stations, Western Ring Road), the analysis has been replicated removing this district from the target group. In this case, it can be argued that the labour market in the target-group areas has developed more favourably vis-a-vis the control group, but this difference does not exist in terms of investment and economic activity.

Table 12. Assessment of the difference in development between OPTTI-supported districts and a control group of districts, 2014-2020.

| Indicator | Target vs. control group* | Target group without Sofia city district vs. control group * |
| --- | --- | --- |
| Unemployment rate | 0.0605 | 0.1164 |
| Employment rate - 15 - 64 years of age | 0.0181 | 0.0560 |
| Value added by factor costs, per capita | 0.0003 | 0.0032 |
| Expenditure on acquisition of tangible fixed assets, per capita | 0.0003 | 0.0001 |

* p-value of t-tests conducted to test the null hypothesis for equal means of two populations with different variance.

The impact of the implementation of the OPTTI 2014-2020 measures on the socio-economic development of the country has also been assessed by making use of the macroeconomic simulation model SIBILA, maintained by the Ministry of Finance. The model assesses the effects of the implementation of operational programmes in the country by looking at the relative differences in the values of key macroeconomic indicators, in the presence and absence of ESIF funding, including national co-financing.

Table 13. Macroeconomic effects of the implementation of OPTTI 2014-2020, assessment through SIBILA

| Macroeconomic Indicators | Effect by 2021* |
| --- | --- |
| GDP | 0,6% |
| Exports of goods and services | 0,0% |
| Imports of goods and services | 1,1% |
| Current account (% of GDP) | -0,43 p.p. |
| Private consumption | 0,7% |
| Private investments | 1,3% |
| Employment (15-64) | 0,6% |
| Unemployment rate (15-64) | -0,29 p.p. |
| Average wage | 0,4% |
| Inflation according to HICP | 0,2% |
| Budget balance (% of GDP) | 0,04 p.p. |

Source: MoF; *Total cumulative effect from 2014 to the end of the respective year

As OPTTI is essentially an infrastructure programme, the short-term effects observed have been rather modest. This was due to both the long project implementation periods and the need for a certain time period to elapse after the completion of the projects for the full impact of the interventions to be felt. As of the end of 2021, the effects reported were mainly along the lines of production and private investment, mostly in the construction sector. As some of the raw materials and machinery used in the implementation of the projects had been imported, the programme had a slight negative effect on the current account of the balance of payments. The impact of the programme on the labour market was positive, both in terms of employment and wages, and the unemployment rate. The improvement in the economic situation (increased investment activity and consumption) had a positive impact on the budget balance, which remained almost unchanged despite the need to co-finance projects. The implementation of the OPTTI by the end of 2021 led to a 0.6% increase in GDP, as compared to the no-programme option.

The most significant macroeconomic effect was observed in the implementation of third- and second- priority axis projects of OPTTI (see Table 14). This is understandable, as the major infrastructure projects for the extension of the Sofia metro and road construction had been completed or the implementation of which was advancing significantly. The impact of PА1 was considerably lower, although the axis budget had the highest share in the programme’s total budget.

Table 14. Macroeconomic effects of the implementation of OPTTI 2014-2020 by priority axis, estimated by SIBILA, effect by 2021.*

| Macroeconomic Indicators |  | Priority Axes |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 |
| GDP | % | 0,12 | 0,19 | 0,27 | 0,01 | 0,02 |  |
| Exports of goods and services | % | 0,00 | 0,00 | -0,01 | 0,00 | 0,03 |  |
| Imports of goods and services | % | 0,24 | 0,57 | 0,21 | 0,10 | 0,03 |  |
| Current account (% of GDP) | p.p. | 0,00 | -0,31 | -0,06 | -0,06 | -0,01 |  |
| Private consumption | % | 0,15 | 0,23 | 0,33 | 0,01 | 0,02 |  |
| Private investments | % | 0,29 | 0,41 | 0,56 | 0,02 | 0,03 |  |
| Employment (15-64) | % | 0,12 | 0,20 | 0,30 | 0,01 | 0,02 |  |
| Unemployment rate (15-64) | p.p. | -0,05 | -0,09 | -0,14 | 0,00 | -0,01 |  |
| Average wage | % | 0,06 | 0,13 | 0,21 | 0,00 | 0,02 |  |
| Inflation according to HICP | % | 0,03 | 0,06 | 0,09 | 0,00 | 0,01 |  |
| Budget balance (% of GDP) | p.p. | 0,01 | -0,01 | 0,04 | -0,01 | 0,01 |  |

Source: MoF; *Total cumulative effect from 2014 to the end of the respective year

###### EQ9. Degree of integration of the national transport network into the European transport network

The completion of the projects in the railway sector would improve the physical connectivity between the national transport network and the external borders of the European Union (The Black Sea and Turkey) by improving the road technical characteristics. Some sections of the Orient/East-Mediterranean railway corridor (Sofia – the Greek border, Sofia – Danube river) were not supported by the operational programmes after 2007. The delayed implementation of the projects in the sector further undermined the actual level of integration of the national transport network. The road projects under the OPTTI were either completed or reported an advanced degree of implementation. As a result, the physical connectivity between the national transport network and the TEN-T network has significantly increased. In terms of interoperability, the OPTTI rail infrastructure projects created the conditions for increasing the degree of integration, notably with the introduction of ERTMS signalling and telecommunication systems on the new and upgraded/rehabilitated road sections. The interoperability of the country’s road infrastructure has been enhanced with the construction of motorways.

The level of integration achieved of the national transport network within the European transport network ss a result of the implementation of the OPTTI is assessed in terms of both the physical connectivity between the national network and the TENT-T network and interoperability.

The OPTTI-supported railway and road transport projects pertained to the Orient/East-Mediterranean corridor. OPTTI provided investment support in two areas:

- Railway  infrastructure: the Sofia – Plovdiv – Burgas/Svilengrad route. The finalization of the projects would improve the physical connectivity of the national transport network with the external borders of the European union. At the same time the remaining sections along the Orient/East-Mediterranean railway corridor (Sofia – the Greek border, Sofia – Danube river) were not funded by the operational programmes after 2007. Their improvement and maintenance depends entirely on national budget funds or other sources (e.g. CEF). The delayed project implementation in the railway sector has impeded the country’s connectivity along the Orient/East-Mediterranean corridor. About 46% of the national railway network, covering over 2 200 km., is now part of the main TEN-T network. Therefore, the development of the most congested sections is key not only to enhancing the national transport network, but also to the improvement of railway transport and country’s competitiveness.

- Road infrastructure: the completion of the Struma Motorway (Sofia – Greek border), along with other Sofia Ring Road projects. The Trakia and Maritsa motorways connecting Sofia with Burgas and the Bulgarian-Turkish border were completed during the 2007-2013 programming period. The OPTTI projects were either completed or reported an advanced degree of implementation implying that the physical connectivity of the national transport network with the TEN-T network has significantly improved. The connection of Sofia further up north with the Danube river is to be modernized, as supported by projects foreseen over the 2021-2027 programming period.

The water transport projects, especially those related to the improvement of navigation along the Bulgarian part of the Danube river, were aimed at increasing the connectivity of the national transport network with the Rhine-Danube corridor. Enhancing the integration with this TEN-T corridor would mean including the development of port and multimodal infrastructure along the Danube river, as well as improving the road and railway infrastructure in Northern Bulgaria. However, this type of projects were not supported by OPPTI.

As for railway infrastructure, the OPTTI projects created preconditions for increasing road interoperability, in particular by introducing the ERTMS systems for signalling and telecommunication along the new and upgraded/rehabilitated road sections.

The length of roads with ERTMS systems in place in the country is only 217 km. (mainly in the Krumovo -Turkey border section), with no further interoperability action reported on the rest of the railway sections. The low implementation levels of the ERTMS systems for signalling and telecommunication is still a major impediment to the integration of the Bulgarian railway network into the European railway network. Prioritizing projects in the rail sector by creating the preconditions for rapid implementation of rail projects and having accompanying measures in place for the renewal of rolling stock, including non-ESIF funding, would actually increase the interoperability of the national network with the European network.

The improvement of road network interoperability was achieved by specifying technical road characteristics, including road class and number of lanes. OPTTI supported projects aimed at building at least  two-lane motorways.

###### EQ10. Increasing accessibility to/in settlements as a result of the OPTTI projects implemented

The railway projects expanded accessibility to populated areas mainly by increasing road comfort and safety and creating conditions for shortening delays. The projects created a potential for reducing travel times. However, the realization of this potential depended on the delay of the actual project implementation. The road transport projects improved accessibility by reducing travel times. The extension of the Sofia Metro resulted in improved urban mobility, reduced travel times, limiting the number of vehicle changes needed to reach the final destination and making the journey more comfortable.

Over the 2014-2021 period, the length of the country’s railway network expanded by only 8 km, leading to 4 031 km. in total. The length of electrified railway lines increased by 140 km, leading to 3 001 km. in total due mainly to the expansion of the railway lines in the Sliven, Stara Zagora and Haskovo Districts over the of 2020-2021 period. The expansion of the double-track railway lines amounted to only 5 km, implemented in Burgas District in 2021 (NSI data).

According to NSI data, the national road network grew by 197 km. in the period 2014-2020, reaching 19.9 thousand km at the end of the period. Most of the length increase took place in 2015 (finalizing projects under OPTTI 2007-2013) The cumulative increase since 2015 amounted to 72 km whereas the increase in motorway length was 72 km, concentrated mainly in the districts of Kyustendil, Pernik and Sofia (construction of the Struma Motorway).

The analysis of OPTTI impact regarding the improved accessibility to/in populated areas covers rail and road transport projects, as well as the projects related to the development of the Sofia Metro System. Accessibility improvement is viewed as creating nеw transport connections, modernizing/improving the existing transport infrastructure, changing travel time and comfort of journeys.

The contribution of railway projects to the improvement of accessibility is related to:

- Construction and modernization of railway tracks. The completion of these projects will potentially contribute to improved accessibility to the populated areas covered, both by improving the technical characteristics of the route (increasing the maximum speed), and by constructing double-track railway lines, which will eliminate the need for trainsets to wait for each other. However, as pointed out in the effectiveness analysis, delays in the actual implementation of these projects have severely limited the realisation of any benefits having to do with faster travel. The comparative analysis between major infrastructure projects in the railway sector shows that the completion of the Plovdiv-Burgas railway rehabilitation project will result in a reduction of travel times by 14 minutes, and in the section of Septemvri-Plovdiv, which was rehabilitated in the previous programming period - by 12 minutes. It follows that with the complete rehabilitation of the route and the availability of rolling stock that is able to fully use the infrastructure built, travel times between Septemvri - Burgas will be shortened by about half an hour.

- Removing critical points of intersection of railway and road transport on one level and replacing them with overpasses and underpasses. These projects have the potential to improve accessibility to populated areas by removing waiting time (respectively reducing travel time) and improving the safety of road users. Although as of the end of 2021, the implementation of this type of work was reported to be low against the targets set (4 crossings were removed and replaced by 4 overpasses out of altogether 43 planned), the main benefits identified by the residents of the affected populated areas had to do with increasing the convenience and safety of roads and facilitating traffic in and out of the populated areas .

- Renovation and modernization of train station complexes. These projects contributed to the improvement of accessibility to populated areas and increased journey comfort during travel. Potentially, if coupled with supplementary measures, they could also lead to improved connectivity with other modes of transport within urban mobility.

- Modernization of traction substations. The projects related to modernization of traction substations contributed to the improvement of accessibility to populated areas in the covered sections by ensuring continuity of voltage transmission to train sets and limiting delays..

The main contribution of road construction projects aimed at increasing accessibility to/in populated areas was faster traffic in the areas covered by the projects (Western Arc of Sofia Ring Road and the Struma Motorway), as well as improved road safety (number of lanes, paving, markings). The analysis data on the construction of the Struma Motorway Lot 3.3 (see Annex 4) pointed to a significant increase in travel time saved. Regarding safety, there was a decrease in road accidents. Fatalities, however, went on the increase. This was mainly due to the improved road conditions, which, on the one hand, implied a lower probability of road accidents occurring, but on the other, higher speed, increasing the severity of accidents.

The metro extension projects in Sofia contributed to an accessibility improvement in the city by reducing the modes of transport passengers used to reach their final destination, while offering faster, more regular and more comfortable journey with reduced waiting time at public transport stops (answers to question №8, Annex 5). Non-representative surveys of passengers using Line 3 and the extended Line 2 indicate that while a large proportion of passengers had previously used buses or tramways (answers to question №7), they could now reach their final destination either without changing metro lines or by transferring to another line (answers to question №6), The launch of the new metro stations has significantly increased urban mobility in the capital city.

###### EQ11. Improving the competitiveness of regions crossed by transport corridors, subject to OPTTI investments

A number of external factors shaped the impact of OPPTI on regional competitiveness. In order to give account of the impact of the specific investments, a certain time period has to elapse after their completion. Furthermore, some of the major infrastructure projects are not yet completed. The spread of COVID-19 had a strong influence on economic and social activity in the 2019-2021. period The impact of investment in rail and ancillary infrastructure on regional competitiveness was limited mainly due to the delayed implementation of major infrastructure projects. The road transport projects are expected to have a positive impact on competitiveness not only in the regions they pass through, but on country’s economy too. The metropolitan area benefited the most from the Sofia Metro extensions and attracted more workforce. The impact of the water transport projects on competitiveness reflected increased attractiveness of Bulgarian ports and improved navigability in the Bulgarian section of the Danube river.

The evaluation of the impact of OPTTI investments on regional competitiveness in the country is has been made as based on:

- The nature of the investment and completion period. The main financial resources under OPTTI were concentrated in major infrastructure projects. The full realization of the effect of these types of projects take several years, which allows economic agents to adapt their behaviour and take the new infrastructure for granted. As of the end of 2021, most of the major infrastructure projects under OPTTI were still under implementation. The new metro expansion was an exception with the new metro stations on line 3 commissioned in the summer of 2020 and the spring of 2021.

- The spread of COVID-19 since March 2020 and the measures taken over the next few years have led to a slowdown in the country’s socio-economic activity. Companies made every effort to keep their operations going rather than seek new market niches. Markets were tight and cautious producing an adverse effect on the values of a number of statistical indicators reported, including the transport sector. According to Eurostat, the gross value added of the transport sector decreased by 18,3% annually, and the gross value added generated by land transport plunged by 21,5%. A comparison of the indicators’ values of the end of 2021 (or 2020) with their performance at the beginning of the programming period points to a lack of progress or deterioration due to the strong impact of an interplay of factors extraneous to the programme.

Taking the above factors into account as well as the analyses and conclusions on the other evaluation questions about impact and effectiveness, the evaluation of the OPTTI impact on regional competitiveness by the end of 2021 draws mainly upon theoretical approaches such as theory of change and studies of intervention logic. Analyses of the other evaluation questions on the impact of OPTTI have been also incorporated in the overall evaluation.

Investment in rail and ancillary infrastructure had a rather limited impact on competitiveness in the areas concerned, mainly due to the delayed implementation of major infrastructure projects. The modernization and renovation of train station complexes is expected to have a positive impact on the economic activity of the districts of Sofia City, Stara Zagora and Burgas. The implementation of the rehabilitation project of the railway connections with the TEN-T and the port of Burgas is expected to have a direct positive effect on the competitiveness of companies trading with/at the port. The impact of traction substation modernization projects on competitiveness was indirect, as these activities were aimed more at ensuring continuity and the quality of service offered by NRIC. According to the information obtained through an online survey among railway operators, the main areas of intervention contributing to the development of the country’s railway sector were the construction and rehabilitation of railway lines, the modernization of traction substations, the construction of multimodal connections and the renewal and modernization of the rolling stock.

The road transport projects are expected to have a positive impact on competitiveness not only in the regions they pass through, but for the whole economy. Competitiveness is boosted by ensuring access to a fast transport corridor (north-south direction, covering a country border in the case of the Struma Motorway; and in case of the Western Arc of Sofia Ring Road – a fast connection to the Europe Motorway), which will in turn enhance logistic capacity and activity. Much of the impact on competitiveness is expected to be realised in the Sofia City district, with Kyustendil, Pernik and Blagoevgrad Districts also augmenting their economic potential at a later stage, however.

The metropolitan area benefited the most from the extension of the Sofia Metro. The impact on the competitiveness of companies operating in the capital can be sought along the lines of improving urban mobility, which would increase the attractiveness of the city as a place to live and work and therefore attract more workforce (both from other regions in the country, and from populated areas near Sofia).

The water transport projects influenced competitiveness in two main ways. Investments in navigability improvement in the Bulgarian section of the Danube river would affect companies engaged in or using river transport. Statistics show that the dynamics of cargo in river ports had been fluctuating over the 2014-2020 period, with a slight downward trend in total turnover although after 2017 the volume of loaded export cargo reported an increase. The project aimed at equipping ports (sea and river) with port reception facilities would improve their competitiveness and has the potential to further attract more ship traffic. Statistics on the performance of seaports show that by 2019, the volume of handled cargo had risen (from 27.2 million tonnes in 2014 to almost 31 million tonnes in 2019). 2020 witnessed a decline largely due to the lower volume of export cargo handled.

###### EQ12. Reducing transport infrastructure traffic load and achieving a balance between the different modes of transport.

Although there has been a slight shift in freight from road to rail transport over the past few years, road transport is still dominant and, in the case of passenger transport, growing and clearly prevalent. There is no evidence of reduction of road and rail infrastructure traffic load.

Transport infrastructure traffic load depends not only on the specific technical and operative characteristics of roads (e.g. length and quality) but also on the overall economic activity in a country. As a result of the measures taken to contain the spread of COVID-19, economic activity after 2020 was slack and asymmetrically distributed across the economic sectors.

Road transport remained dominant in both passenger and freight transport over the 2014-2020 period. (see Table 15, Annex 10 contains tables with the statistics used and their sources). The share of passenger transport stepped up mainly as a result of an increase in passenger vehicle transport. Due mostly to the intensive transportation of ores, petroleum products and chemicals the share of railway freight transport went up in 2020, as compared to 2014. Although there has been a slight shift in freight from road to rail transport over the past few years, road transport is still dominant and, in the case of passenger transport, growing and clearly prevalent.

Table 15. Structure of passenger and freight transport by mode of transport, %

|  | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Passenger transport, mode of transport, % |  |  |  |  |  |  |  |
| Trains | 2.6 | 2.3 | 2.2 | 2.1 | 2.2 | 2.2 | 2 |
| Passenger cars | 82.3 | 83.1 | 83.7 | 84.8 | 85.8 | 84.7 | 89,6 |
| Motor coaches, buses and trolley buses | 15.1 | 14.6 | 14.1 | 13.1 | 12 | 13 | 8,4 |
| Freight transport, mode of transport, % |  |  |  |  |  |  |  |
| Railways | 18.2 | 17.9 | 17.1 | 18.5 | 19.3 | 21.1 | 20.7 |
| Roads | 54.9 | 54.7 | 55.6 | 56.6 | 56.2 | 47.1 | 50.6 |
| Inland waterways | 26.9 | 27.4 | 27.3 | 24.8 | 24.5 | 31.8 | 28.7 |

Source: Eurostat: Modal split of passenger transport; Modal split of freight transport

Road freight transport increased by 17% in 2020, compared to 2012, reaching 32.6 billion tonnes-km. However, there was a drastic decrease in passenger transport by 52% to 4.8 billion passenger-km. (see Table 16) triggered by the COVID-19 related restrictions on the movement of people. Logbooks of the average annual daily traffic volume on the national highways provided by RIA point to an increase in automobile traffic for the period to 2019, a decrease in 2020, and another increase again in 2021. (see Annex 7).

Rail traffic went up by 2% in 2021, compared to 2014 due mainly to the 28% increase in freight transport over the same period. (see Table 17). Freight transport went on the decrease after 2018 but rebounded in 2020 and 2021.

There is no evidence of reductions in road and rail infrastructure traffic load.

Table 16. Road, freight and passenger transport

|  | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Freight transport, million tonne-km. | 27 854 | 32 297 | 35 409 | 35 150 | 26 950 | 20 551 | 32 566 |
| Passenger transport, million passenger-km. | 9 920 | 10 018 | 9 549 | 8 917 | 8 018 | 8 953 | 4 803 |

Source: Eurostat.

Table 17. Rail traffic, in thousands train kilometres

|  | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rail traffic, total | 27 332 | 28 564 | 29 509 | 29 012 | 30 610 | 28 026 | 28 134 | 27 858 |
| freight | 6 879 | 7 659 | 8 155 | 8 923 | 10 726 | 7 913 | 8 432 | 8 782 |
| passengers | 20 453 | 20 905 | 21 354 | 20 089 | 19 884 | 20 113 | 19 702 | 19 076 |

Source: Eurostat.

###### EQ13. Improvement of the ecological indicators related to the OPTTI investment projects implemented

OPTTI is to produce a positive effect on air pollution reduction and climate change by decreasing transport emissions and noise through the construction of noise protection structures when rehabilitating existing routes. By the end of 2021, the positive effects on air pollution and climate change of the Struma Motorway and the Western Arc of Sofia Ring Road sections built had already been in place by improving road permeability, which in turn led to reduced emissions from vehicles. OPTTI railway projects have as of today failed to produce the above effect as tracks are yet to be built. Sofia Metro expansion also had a positive effect on reducing air pollution. It can be expected that noise pollution on sections of the Struma Motorway and Sofia-Plovdiv railway line will be reduced where noise protection structures have been built. An OPTTI project contributed to enhancing the capacity of three river and two sea ports to handle ship waste, thereby reducing the risk of water pollution in the Danube river and the Black Sea.

OPTTI has been so designed as to contribute to the development of a sustainable transport system. In terms of ecological effects, sustainability amounts to reducing transport emissions and impact on climate change as well as noise. Investment under OPTTI, expected to have a positive effect on the environment, had to do with the development of railway infrastructure and a share increase in rail passenger and freight transport as a more environmentally friendly mode of transport, compared to roads (PA1); better organization of transport routes, avoiding populated areas and eliminating bottlenecks (PA2); development of sustainable intermodal mobility (PA3). On the other hand, SEPI's PA4 project for the delivery of port reception facilities is also expected to have a positive impact on the environment by creating better opportunities for the reception and processing of ship waste.

The impact of OPTTI on the environment is evaluated in terms of the following indicators: (1) reducing air pollution and (2) reducing the impact transport has on climate change; (3) reducing noise and (4) waste treated at ports.

Reducing air pollution

The impact of the reduction of air pollution in the cost-benefits analysis of the projects is estimated on the basis of saved emissions of nitrogen oxides (NOx), carbon monoxide (CO) and particulates < 10µm (PM10). The investment projects under three priority axis – PA1, PA2 and PA3, are expected to contribute to a reduction in air pollution.

The impact of rail infrastructure projects is to be sought along the lines of a potential shift of passengers and freight from road to rail transport on the Elin Pelin-Burgas route, aimed at by the two infrastructure projects financed under PA1 - Plovdiv-Burgas and Elin Pelin-Kostenets. By the end of 2021, the projects had not been completed: therefore, the expected positive effect on the environment, including air quality, was yet to be realised.

The road projects under PA2 (Struma Motorway (Lot 3.1+3.3+Zheleznitsa) and the Sofia Western Arc project) produced a positive impact on air quality by reducing emissions from vehicles passing along the routes due to the improved road permeability and shorter travel times. The effects of both projects accounted for approximately 20 thousand tonnes of reduced CO, NOx and PM10 emissions per year.

The extension of the Sofia Metro lines has made it possible for passengers to use public transport instead of their cars on the Vladimir Vazov blvd. – Sofia Ring Road line. According to the cost-benefit analyses of the two Metro Line 3 projects (Phases 1 and 2), the estimated transport emissions saved by the construction of the new line accounted for a total of 62 tonnes of CO, NOx and PM10 per year.  According to non-representative surveys conducted among passengers on metro lines 2 and 3, 16% of the passengers surveyed on line 2 (extension to Vitosha station) and 11.6% of the passengers surveyed on line 3 (Hadji Dimitar- Gorna Banya) respectively.have switched over to the metro.

Reducing the impact of transport on climate change

The reduction of the impact of transport on climate change is reported in terms of the reduced carbon dioxide (CO2) emissions.

Statistics on CO2 emissions from road transport in Bulgaria have shown a decreasing trend in recent years, as evident from the figure below.

Figure 6. Road transport emissions in Bulgaria in tonnes per year

Source:  NSI data.

It is expected that the projects under PA1, PA2 and PA3 would contribute to reducing carbon emissions. The estimated contribution of the investment projects, based on cost-benefit analyses, is shown in the table below.

Table 18. Contribution of OPTTI investment projects to the reduction of СО2 tonnes per year

| Project | Target value 2023 | Achieved value 2021* |
| --- | --- | --- |
| PA1 Total | 8,75 | 2,00 |
| Project Plovdiv-Burgas | 5,36 | 2,00 |
| Project Elin Pelin-Kostenets | 3,39 | 0 |
| PA2 Total | 67,64 | 47,43 |
| Struma Motorway (Lot 3.1+3.3+Zheleznitsa) | 31,03 | 16,71 |
| Western arc | 36,61 | 30,71 |
| PA3 Total | 1,41 | 1,16 |
| Metro line 3 phase I | 0,89 | 0,71 |
| Metro line 3 Phase II | 0,52 | 0,45 |
| Total for OPTTI | 77,80 | 50,59 |

Source: CBA of the projects and annual reports for 2021* The 2021 values have been calculated by adjusting the planned 2021 value in the CBA by the rate of progress of project implementation i.e. the values have been calculated and are not based on actual measurement.

The two road infrastructure projects made the most significant contribution to reducing carbon emissions (both planned and implemented). By the end of 2021, they had resulted in a reduction in CO2 emissions by 47,000 tonnes per year. The Sofia Metro extension projects also contributed to reducing carbon emissions. Of the rail infrastructure development projects under PA1, only the Plovdiv-Burgas project partially contributed to reducing carbon emissions. As the Elin Pelin-Kostenets line will not be completed by the end of 2023, the contribution of project planned is to be reported at a later stage (phased for the next programming period with an amendment to the programme).

Reducing noise pollution

With the implementation of the investment projects under PA1 and PA2, noise pollution caused by rail and road transport is expected to be reduced by building noise protection structures. The projects provided for the construction of noise barriers where necessary and appropriate to reduce noise levels for the nearby populated areas.

During the modernization of the Sofia-Plovdiv railway line noise barriers were built between the residential areas of Mokrishte village and the railway line. Noise barrier were also constructed near the villages of Manole and Belozem as part of the works on the Rehabilitation of Railway line Plovdiv – Burgas project, Phase 2.

Noise protection structures were also planned to be built  for the villages Momin Prohod, Momina Klisura, Gara Elin Pelin, Stambolovo, Mirovo, Belovo and Kostenets in the Elin Pelin – Kostenets section. However, these facilities were not to be completed during this programming period and therefore, failed to produce the environmental effects intended.

Noise protection walls were constructed under the project “Struma Motorway – Lot 3.1, Lot 3.3 and Zheleznitsa tunnel” on the track of lot 3.1 at the village of Pokrovnik and on Lot 3.3. (Kresna - Sandanski).

The extension of the metro network was one of the measures set out in the action plan aiming to reduce environmental noise in Sofia. However, the positive effects on noise pollution in the capital cannot be felt due to the ever increasing car traffic.

Waste treated at ports

Port reception facilities (PRFs) for all categories of waste - liquid and solid - were delivered, installed and commissioned in five river and sea ports for public transport of national importance (Ruse, Silistra, Lom, Varna and Burgas).

In addition, the introduction of the integrated information platform eased administrative procedures encouraging ships to submit waste.

With the implementation of the project, the above five ports have increased their capacity and improved the  organization of ship waste processing. The waste volumes treated in the ports of Varna and Burgas in 2020 and 2021 are presented in the table below:

Table 19. Waste generated by ships, treated at ports (m3 per year)

| Treated waste (m³ per year) | 2020 | 2021 | Target (2023) |
| --- | --- | --- | --- |
| Varna and Burgas | 8 109,27 | 8 103,10 | 20 000 |

Source: SEPI data.

Data on waste treated at river ports have not been collected yet. With the implementation of the integrated information platform, it is expected that the data on the waste treated in river ports will be added, allowing for a more detailed report on the effects.

###### EQ14. Realization of economic benefits and effects for the transport sector

The realized benefits in the railway transport sector until 2021 were still insignificant due to the small number of completed and commissioned sites under the two major railway projects. Their realization also depends on the implementation of rail traffic management systems, which is, however, still in progress. The realized benefits from the road transport projects had to do mainly with the faster and shorter travel times and reduced air pollution reported. The benefits from the implemented Metro extensions led to improved urban mobility, transport connectivity and accessibility coupled with a better quality of services and safety. The realized benefits were mainly allocated to citizens, due to the reduced travel time and decrease of accidents. By statistical region, the South-West region enjoyed the most benefits due to the location of the road projects and the Sofia Metro, and the programme’s investment focus mainly on South Bulgaria..

The analysis of the realization of economic benefits is based on data taken from the Annual Reports of  OPTTI Beneficiaries as of the end of 2021, the Annual Report of the OPTTI’s MA for 2021, the CBAs prepared for the major projects under the Programme, as well as data on indicators and statistics collected and processed in previous issues.

The analysis of economic benefits is based on data on the major infrastructure projects under OPTTI – BG16M1OP001-1.001-0003 "Rehabilitation of Railway line Plovdiv – Burgas, Phase 2" BG16M1OP001-1.001-0004 “Modernization of railway line Sofia – Plovdiv: railway section Elin Pelin – Kostenets”, BG16M1OP001-2.001-0002 “Construction of the Kalotina-Sofia Motorway - Lot 1 "Western Arc of Sofia Ring Road (SRR)" , phase 2“, BG16M1OP001-2.001-0001 “Struma Motorway – Lot 3.1, Lot 3.3 and Zheleznitsa Tunnel“, BG16M1OP001-3.001-0001 “Sofia Metro Expansion Project: Line 3, Stage 1 – Section Vladimir Vazov Blvd – Centre – Zhitnitsa str." and BG16M1OP001-3.001-0004 “Sofia Metro Extension Project, Line 3, Stage II — section “ Zhitnitsa str. - Ovcha Kupel — Ring Road”. The economic benefits herein analyzed are identical with these in all CBAs prepared for the major projects and are as follows:

- Reducing travel time.

- Reducing costs for users and carriers.

- Reducing the number of accidents.

- Reducing emissions.

- Reducing noise.

- Reducing climate change.

The analysis encompasses, on one hand, the planned value of the economic benefits in EUR million as of 2023, when the eligibility of the OPTTI expenditure ends, and the planned and achieved value of the economic benefits in EUR million as of end 2021. The values achieved have been derived by adjusting the 2021 CBA value planned by the level of achievement of results.

For benefits that were significantly impacted by the implementation of ERTMS, such as exploitation and maintenance costs, travel time and number of accidents reduction, the current stage of project implementation is accounted for. For benefits where the construction/reconstruction of a railway was a leading indicator, the above has not been taken into account. For the railway sector, estimations rely on the assumption of a proportional implementation of the indicators set and level of performance reported.

The benefits for the transport operators are defined as a reduction in exploitation and maintenance costs. All environmental benefits and reductions in travel time and the number of accidents are identified as benefits for the citizens. The travel time benefits for bus and truck drivers that will be shifted from road to rail transport were not considered in the CBA, as a result of which they have been  accounted for as entirely citizen benefits.

In the sector of rail transport, the benefits for the community by 2021 were realized under the Modernization of Plovdiv-Burgas Railway, Phase 2 project due to the existence of sections in operation with a total length of 28 km. Also, four road overpasses were built in the Septemvri-Plovdiv section, which led to improved safety by reducing the risk of accidents and allowing trains to go at a higher speed. For the project "Modernization of the railway line Sofia-Plovdiv, section Elin Pelin-Kostenets", the realized benefits were of zero value, because there were no completed and operational sites.

Table 20. Distribution of  rail transport benefits, EUR mn

|  | Planned value by 2023 | Planned value by 2021 | Achieved value by 2021 |
| --- | --- | --- | --- |
| In the community |  |  |  |
| Total for OPTTI under PA1 | 42,07 | 20,33 | 2,050 |
| For transport operators | 6,21 | 3,01 | 0,258 |
| For citizens | 35,86 | 17,32 | 1,792 |
| By statistical regions |  |  |  |
| South Central | 4,21 | 0,00 | 1,90 |
| South-East | 15,59 | 0,00 | 0,15 |
| South-West | 22,27 | 20,33 | 0,00 |
| By districts |  |  |  |
| Plovdiv | 1,90 | 0,92 | 1,90 |
| Stara Zagora | 13,36 | 6,45 | 0,00 |
| Sliven | 3,34 | 1,61 | 0,00 |
| Yambol | 2,77 | 1,34 | 0,00 |
| Burgas | 3,67 | 1,77 | 0,15 |
| Sofia | 17,03 | 8,23 | 0,00 |

Source: Own calculations, CBA data on  projects BG16M1OP001-1.001-0003 and BG16M1OP001-1.001-0004

The planned and achieved values by statistical region and district were concentrated in the South planning regions – South-West, South Central and South-East and 6 districts – Sofia, Plovdiv, Stara Zagora, Sliven, Yambol and Burgas. The distribution of benefits across statistical regions and districts takes into account the location of the individual projects and the relative proportion of corresponding length of railways passing through a given statistical region or district. For the project BG16M1OP001-1.001-0004 “Modernization of railway line Sofia - Plovdiv, section Elin Pelin“, located entirely in the South-West region and Sofia District, all the benefits went to the Soth-West region and Sofia District. For project BG16M1OP001-1.001-0003 “Rehabilitation of railway line Plovdiv-Burgas, phase 2“, falling within the South Central Region and Plovdiv District and South East Region and Stara Zagora, Sliven, Yambol and Burgas Districts, the benefits were distributed by statistical region and district based on the relative share of the corresponding length of the railway line passing through the said statistical region or district in relation to the total length of railways under the project.

In the sector of car transport, the benefits realised  by 2021 came from the projects for the Western Arc of the SRR and part of Lot 3.3 of the Struma Motorway, which were already in operation. The planned traffic had an impact on the benefits for transport operators. Its unevenness at the time of the construction works on the Struma Motorway - Lot 3.1, Lot 3.3 and Zheleznitsa Tunnel accounted for the higher value of the benefits achieved by the end of 2021 vis-à-vis the values planned for the same period.

The location of the individual projects has been taken into account to estimate the benefits by planning region and district.

The distribution of benefits in the community is shown in Table 21.

Table 21. Distribution of car transport benefits, EUR mn

|  | Planned value by 2023 | Planned value by 2021 | Achieved value 2021 |
| --- | --- | --- | --- |
| In the community |  |  |  |
| Total for OPTTI under PA2 | 45.68 | 35.29 | 33.65 |
| For transport operators | 6.91 | 4.81 | 4.91 |
| For citizens | 38.77 | 30.48 | 28.74 |
| By statistical region |  |  |  |
| South-West Region | 45.68 | 35.29 | 33.65 |
| By districts |  |  |  |
| Blagoevgrad | 14.34 | 9.76 | 8.12 |
| Sofia City | 31.34 | 25.53 | 25.53 |

Source: Own calculations, CBA data on projects BG16M1OP001-2.001-0002 and BG16M1OP001-2.001-0001

The benefits were entirely concentrated in two districts – Sofia City and Blagoevgrad, of the South-West region, as represented by Project BG16M1OP001-2.001-0002 “Construction of  the Kalotina-Sofia Motorway - Lot 1 "Western Arc of Sofia Ring Road (SRR)" , phase 2“, located in the South-West region and Sofia City district; and. Project BG16M1OP001-2.001-0001 “Struma Motorway – Lot 3.1, Lot 3.3 and Zheleznitsa Tunnel“, in the District of Blagoevgrad of the South-West region.

In terms of the implementation of the metro projects in Sofia within the set timeframe, the benefits achieved were in line with the 2021 CBA. At the same time, the economic benefits of the projects under PA3 were only potential benefits, as no actual benefits were realised, given the negative impact of COVID19 on the number of passengers using the metro.

Table 22. Distribution of public transport benefits, EUR mn

|  | Planned value by 2023 | Planned value by 2021 | Achieved value by 2021 |
| --- | --- | --- | --- |
| For the community |  |  |  |
| Total for OPTTI under PA3 | 38.98 | 36.54 | 36.54 |
| For transport operators | 8.91 | 8.75 | 8.75 |
| For citizens | 30.07 | 27.79 | 27.79 |
| By statistical regions/districts |  |  |  |
| South-West/Sofia city | 38.98 | 36.54 | 36.54 |

Source: Own calculations, CBA data on projects BG16M1OP001-3.001-0001 and BG16M1OP001-3.001-0004

The benefits from the construction of the metro went to the South-West region and Sofia City.

The overall contribution of OPTTI, which planned and realized by the end of 202,1 is presented in the figure below by type of benefit.

Figure 7. Degree of achievement of OPTTI benefits as of 2021, EUR mn

Source: Own calculations, CBA data on the of major projects

The economic benefits realised from OPTTI implementation profited mainly citizens while the benefits for transport operators ran lower (see the table below) due to reduced travel times and number of accidents.

Table 23. Distribution of benefits under OPTTI, EUR mn

|  | Planned value by 2023 | Planned value by 2021 | Achieved value by 2021 |
| --- | --- | --- | --- |
| For the community |  |  |  |  |
| Total for OPTTI | 126.73 | 92.15 | 70.41 |
| For transport operators | 22.03 | 16.57 | 13.66 |
| For citizens | 104.70 | 75.58 | 56.75 |
| By statistical regions |  |  |  |  |
| South Central | 2.34 | 0.00 | 0.00 |
| South-East | 17.46 | 0.00 | 0.00 |
| South-West | 106.93 | 92.15 | 70.41 |
| By districts |  |  |  |  |
| Sofia City | 70.32 | 67.88 | 68.10 |
| Plovdiv | 2.34 | 0.00 | 0.00 |
| Stara Zagora | 6.38 | 0.00 | 0.00 |
| Sliven | 1.21 | 0.00 | 0.00 |
| Yambol | 2.99 | 0.00 | 0.00 |
| Burgas | 6.88 | 0.00 | 0.00 |
| Sofia | 22.27 | 20.33 | 0.00 |
| Blagoevgrad | 14.34 | 9.76 | 8.12 |

Source: Own calculations, CBA data on the of major projects

The realization of economic benefits by statistical region was mainly focused in the Southwest region due to the road and metro projects implemented in Sofia and the concentration of the main OPTTI investments entirely in Southern Bulgaria at the expense of the North. The distribution of benefits by district was highly concentrated in Sofia City and Blagoevgrad due primarily to the Sofia metro, the Western Arc of SRR and the Struma motorway projects.

Overall, the OPTTI projects have delivered economic benefits to 3 planning regions, 8 districts and 17 municipalities in Southern Bulgaria. As of 2021, the level of benefits achieved ran at 58.81%, which was comparable with the percentage of payments made.

###### EQ15. Level of progress made towards developing a sustainable transport system

There has been a shift in the energy consumption structure of the transport sector, with an increase in the share of biofuels used in road transport and of electricity used in rail transport; however, the consumption of petroleum products by the automotive sector remains dominant. Air pollution with nitrogen oxides and fine particulate matter as a result of transport sector activity is decreased between 2014 and 2019. Road and rail accident fatalities also declined. Progress towards developing a sustainable transport system has been uneven and largely dependent on the development of passenger rail transport.

The sustainability of the transport system is assessed in terms of reduction in transport emissions, dynamics of transport energy consumption, use of different modes of transport and number of road accidents.

According to NSI, final energy consumption in the transport sector increased by 10.2% in the 2014-2020 period, reaching 3.2 million tonnes. Road transport enjoyed a dominant and growing share in the sector's energy consumption - 97.3% in 2020 vs 92.9% in 2014. Over 89% of the sector’s final energy consumption in 2020 was due to the consumption of oil and oil products by road transport, with this share having also risen vis-à-vis the beginning of the programming period. The consumption of renewable energy and biofuels by road transport followed an upward trend, going up by 55.5% compared to 2014 to reach a share of 5.5% in the total energy consumption of road transport in 2020.

Rail transport did not report any decrease in total energy consumption. It increased by 49.1% between 2014 and 2020. The consumption of oil and petroleum products stepped down by 8.3% while electricity consumption rose by 91%.

To some extent, the dynamics of energy consumption can be explained with the dynamics of the country's car fleet. According to Eurostat data, the number of passenger cars went on the decrease over  for the 2014-2020 period, reaching 2.9 million cars. However there was no significant change in the number of cars per capita - 414 compared to 418 in 2014. At the same time, the number of light and heavy duty vehicles increased to 461 thousand in 2020 vs 412 in 2014. This, together with the economic activity boost in the sector, led an increase in energy consumption.

According to Eurostat data, nitrogen oxides air pollution caused by road transport decreased in 2019 compared to 2014 (from 40.6 thousand tonnes to 39.4 thousand tonnes), with this decrease being all the more pronounced for cars and heavy trucks and buses. PM2.5 and PM10 pollution also decreased, including pollution caused by tyre wear.

As earlier commented, despite the slight increase in the share of rail in freight transport, road transport remained the dominant mode, especially for passengers. All this makes it difficult to increase the sustainability of the transport system, especially in terms of environmental protection and mitigating the negative effects thereof. Increasing the attractiveness of rail passenger transport should include a range of measures such as rolling stock modernisation, faster travel, more convenient connections with other modes of transport (public transport, cycling, intercity transport), raising public awareness of the benefits and advantages of rail use. Through the reconstruction and modernisation of railway infrastructure station complexes and their transformation into hubs for transfer and connection between different modes of transport, their integration into urban mobility can be achieved. It is therefore necessary to reconstruct stations taking into account the needs of urban mobility and to implement them with complementary measures in this direction. Most of these measures relate to policies not directly supported by the OPTTI, but coordination and synergies should be sought at a state level with other programmes and funding sources in order to increase the attractiveness of rail passenger transport.

There was a significant reduction in road traffic casualties over the 2014-2020 period - 245 fewer people were killed and 1 850 fewer injured. Over 92% of road casualties in 2020 occurred in urban and interurban settings, with 35 deaths on arterial roads (39 in 2014). There was also a distinct positive trend in rail accidents. The number of accidents totalled 33 in 2020 compared to 58 in 2014. The number  rail accidents due to single level road crossings decreased from 11 to 9. Fatalities totalled 22 (23 in 2014), but the number of seriously injured people dropped significantly from 45 to 15.

###### EQ16. OPTTI's contribution to sustainable development policy

OPTTI’s contribution to the country’s sustainable development was mainly realized along the lines of the positive economic effect as a result of project implementation. In the medium to long term the positive effects are expected to increase as the infrastructure projects are fully implemented. Investments are concentrated in the south regions of the country. OPTTI’s contribution to social development was realized through the positive effect on labour market, improved mobility and environmental indicators. The contribution to environmental protection was limited as the realized benefits ran lower than planned or depended on measures external to the programme.

The most popular understanding of sustainable development amounts to the integration of three pillars - economic, social and environmental.

OPTTI’s contribution to the country’s economic development by the end of 2021 was positive – the programme contributed to an increase in GDP, consumption and investment activity. These were the direct effects on spending the resources on infrastructure. Although, by the time this evaluation was carried out there was no evidence of a direct effect of the programme on the competitiveness of the regions where the projects were implemented, it is expected that the effects will manifest themselves in the long to medium term once the infrastructure projects are fully implemented.

Investments under OPTTI were concentrated in the south regions of the country, mainly in Sofia City and Blagoevgrad Districts. The investments under OPTTI in Northern Bulgaria were limited and pertained only to sea and river transport. When planning future investments, it is advisable, as far as appropriate, to take into account the territorial distribution of support in order to create the conditions for a balanced development of the regions.

OPTTI’s contribution to social development had to do with  the positive effect it had on the labour market (growing employment and wages, decreasing unemployment). It is expected that this effect will be sustained and further augmented after the infrastructure projects are commissioned following their full implementation. Additional positive social impacts are expected to be realized as a result of the  improved access to individual regions, benefits from improved air quality and reduced road accidents, as well as the creation of conditions for better citizen mobility.

At the time of the evaluation, OPTTI’s contribution to environmental protection was limited. Benefits have been realised in improving air quality and environmental protection, but they ran lower than the values planned (for projects that had already been completed and commissioned) or depended on measures external to the programme (e.g. rail transport).

# Conclusions and Recommendations

## Conclusions

As of the time of this evaluation, the objectives set under OPTTI remained relevant. OPTTI was in line with the objectives and priorities of the European and national strategical documents in the field of transport. The changes that have meanwhile occurred in the socio-economic environment restate the direction of development in the long-term – improvement of transport connectivity and accessibility and development of environmentally friendly transport.

The development of railway infrastructure remained a priority as a more ecological alternative to road transport.

The investments in road transport continued to be a top priority for the country as some of the important road transport corridors, part of the Trans-European transport network, had not yet been completed. Some of the priority road projects were not funded under the program as funding was to be provided from other sources. The bypass road of the town of Gabrovo along with a tunnel under Shipka Peak was included in the new Transport Connectivity Program 2021-2027 while the Vidin-Botevgrad route was to be financed by the national budget.

Increasing the potential for intermodal transport use continued to be a relevant objective, especially in terms of developing the potential of ports and building north-south intermodal links. The objectives aimed at the development of multimodal transport were less well addressed by the OPTTI. Support to multimodal transport development was limited to investments in station complexes and the metropolitan metro, which contributed indirectly to multimodal mobility.

The implementation of innovative national transport systems lagged behind while the introduction of information systems was key to reducing the number of accidents, which continued to be higher than the European average.

Overall, the measures under the priority axes complemented each other. More complementary measures could be considered to underpin the development of information systems in railway and road transport to improve safety and efficiency.

Outside the scope of OPTTI, any complementation to investment under the programme should be sought along the lines of renewing rolling stock in railway transport and augmenting the construction of train station complexes with other measures to improve urban mobility and contribute to the development of intermodal connections..

The contribution of ESIF support to achieve the objectives under the priority axes of OPTTI was significant. ESIF support under the OPTTI amounted to almost BGN 3 billion or about 40% of the gross fixed capital formation expenditure of the public administration sector in the area of transport over the 2015-2020 period. Over 96% of the OPTTI Grant was targeted at infrastructure projects aimed mainly at the construction, modernisation, rehabilitation of transport infrastructure, facilities and equipment..

The efficiency of the implementation process in terms of the financial and time resources used to reach the values of OPTTI planned results was adversely affected by the sluggish implementation progress on the railway infrastructure projects, as delayed by postponed construction works (railway construction and modernization/rehabilitation) having to do with the lengthy land expropriation procedures and delays and/or appeals in tender procedures for the selection of contractors.

The evaluation of effectiveness points to a slowdown in the achievement of certain objectives, as caused by the late start of construction works on key projects. The PA1 output indicators are at risk as they may never reach the 2023 target values.

The completion of the railway projects would improve the physical connectivity between the national transport network and the external borders of the European Union (The Black Sea and Turkey) by improving the road technical characteristics. In terms of interoperability, the OPTTI rail infrastructure projects created the conditions for increasing the degree of integration, notably with the introduction of ERTMS signalling and telecommunication systems on the new and upgraded/refurbished railway sections. Ensuring that trains are refurbished and attractive to passengers and that rolling stock is equipped with the appropriate devices to allow trains to benefit from the ERTMS signalling and telecommunication systems in place on the new and upgraded sections will contribute greatly to achieving the objectives of carrying more passengers by rail and travelling faster. The latter measures have been envisaged and are expected to be implemented under the National Recovery and Resilience Plan.

The road projects under the OPTTI had been either completed or progressed to an advanced stage of implementation, as a result of the physical connectivity between the national transport network and the TEN-T network was significantly improved. The output and result indicators under PA2 demonstrated good progress. Only the Europe Motorway project was at risk of failing to meet the targets since the project was included in the programme as late as 2021 and its implementation has not started yet. The road transport projects led to improved accessibility by reducing travel times and are expected to have a positive impact on competitiveness not only regionally but nationwide.

Under PA3, the output indicators accounting for the progress made on the metro expansion in Sofia either reached the targets or outperformed them. The reconstruction of station complexes was still in progress and the  implementation thereof accounted for 50% of the target. The extension of the Sofia Metro resulted in improved urban mobility, reduced travel times, fewer vehicle changes needed to reach the final destination and more comfortable journeys. The benefits from the metro expansion were concentrated mainly in the metropolitan region and the adjacent populated areas with a large portion of the population commuting every day. In addition to the planned effects, there were also effects not envisaged by the programme making the locations with metro stations more attractive, renovating the physical environment as well as boosting business activities in the adjacent areas. The specific objectives set under PA3 "Specific Objective 4. Increased use of metro" and "Specific Objective 3. Increased potential of intermodal transport along OEM CNC, section Sofia-Plovdiv-Burgas" could be met by the end of 2023. The achievement of the targets was negatively affected by the reduced demand for public transport services due to the constraints having to do with the COVID 19 pandemic. Increasing the potential for the use of renovated railway stations as intermodal transport hubs also depended on their successful integration into the transport schemes of the populated areas they are located in.

The output indicators under PA4 did well or overachieved the targets set. By the end of 2021, the achievement of the target values of both result indicators had been lagging behind, but the gap is likely to be closed by the end of 2023. Progress was also made towards achieving the specific objective under the axis "Improved transport management through introduction of innovative systems". The water transport projects increased the attractiveness of Bulgarian ports and improved the navigability in the Bulgarian section of the Danube river. There was a delay in the implementation of road safety systems and train operation management systems.

Most output and result indicators under PA5 achieved the target values as of end 2021, with the exception of some activities negatively affected by COVID-19 restrictions (e.g. on-site inspections, public events, trainings, etc.).

The evaluation of the impact of the programme indicates that the interventions supported under OPTTI made a positive contribution to improving accessibility and reducing travel time (road and Sofia metro extension projects). There was also a positive impact in terms of reducing the negative effect of transport on the environment. Their added value in increasing the safety was limited. There was a slight change in the structure of energy consumption by the transport sector, pointing to an increasing use of biofuels in road transport and electricity in railway transport. The consumption of oil products in the automotive sector remained high. Although there was a slight shift in freight from road to rail transport, road transport continued to enjoy a dominant position, which was growing and even more prominent in passenger transport. There was no evidence of any reduction in  road and rail infrastructure congestion.

As of end 2021, the implementation of the OPTTI led to a 0.6% increase in GDP compared to the option without a programme. The impact on the country's labour market was positive, both in terms of employment and wages and unemployment. The improvement in the economic situation (increased investment activity and consumption) had a positive impact on the budget balance, which remained almost unchanged despite the need to co-finance projects. The most significant macroeconomic effect was discerned in the implementation of projects under the third and second priority axis of OPTTI.

The realization of the economic benefits by statistical region was mainly in the South-West region. The investments were concentrated in the south regions of the country as they were aligned with the Orient/East European corridor. The investments under OPTTI in Northern Bulgaria were limited and pertained only to sea and river transport. Transport infrastructure there drew upon other sources of funding (national funds, Operational Programme Regions in Growth).

Data availability has put a major constraint on the quantitative analysis of the objectives. Instead, assumptions and extrapolation were used where sufficient data were unavailable, as well as ancillary data and information, including qualitative analyses.

## Recommendations

The recommendations are shown in the table below. Annex 11 compares the conclusions, recommendations and data, used to reach the conclusions made.

Table 24. Recommendations

| № | Conclusion | Recommendation | Approach for coverage | Recipient of the recommendation |
| --- | --- | --- | --- | --- |
| 1. | Significant delay in construction due to the late start of the projects, long expropriation and tendering procedures. | Strengthening the capacity of the beneficiaries, mainly of the NRIC, related to expropriation and territorial procedures in order to increase the quality of the documents submitted and reduce the number of returns for revision from the Ministry of Regional Development and the Ministry of Finance. | If needed, use external assistance to streamline and speed up the approval process for expropriation procedures and the issuance of building permits. Adoption of realistic programmes to accelerate the implementation of railway projects by the end of the current period and phasing where necessary. | MA and OPTTI beneficiaries |
| 2 | Extended period of preparation of the investment proposal, including technical design | When identifying strategic projects of national interest, form an inter-institutional group responsible for its preparation so as to improve the interaction between the different institutions in charge and reduce the project preparation time. | Delegating of a clear mandate and division of responsibilities within the working group. | The Ministry of Transport and Communications as the executive authority responsible for the implementation of the national transport policies |
| 3 | Having more quantitative data on the realized benefits will facilitate a more accurate analysis. | It is necessary to set up an organization to collect and store data to verify the effects of and benefits from the implemented projects. For example, having the following data will facilitate the evaluation and the analysis and will improve planning: For railway transport: - Number of trains in the sections (passenger, freight, isolated locomotives); - Annual number of passengers by destination (route); - transport performance with passenger railway transport (passenger-km); - transport performance with freight transport (tonnes-km); - average passenger transport travel time by destination/route; - number of accidents (road accidents, fatalities and/or injuries); - average delay of passenger transport by destination/route; - noise levels on different sections. For road transport: - annual daily average traffic volume - by vehicle type - accident data by section (number of accidents, fatalities and/or injuries; - congestion data – number and/or duration Public transport: - average daily number of public transport passengers by type of transport; - average speed of public transport by vehicle type; - modality of public transport by mode of transport (public transport, private car, metro, trolley, tramway, bicycle, walking, other); - number of registered vehicles by type - congestion data – number and/or duration. - Noise levels - emission levels | Beneficiaries and MTS maintain systematic and up-to-date information on key parameters related to the impact and effects of transport infrastructure investments. | Beneficiaries Ministry of Transport and Communications |

# Annexes

## Annex 1. List of used information

| Legislative documents |  |
| --- | --- |
|  | Regulation (EU) No 913/2010 of the European Parliament and of the Council of 22 September 2010 concerning a European rail network for competitive freight |
|  | Regulation (EU) No 1300/2013 of the European Parliament and of the Council of 17 December 2013 on the Cohesion Fund and repealing Council Regulation (EC) No 1084/2006 |
|  | Regulation (EU) No 1301/2013 of the European Parliament and of the Council of 17 December 2013 on the European Regional Development Fund and on specific provisions concerning the Investment for growth and jobs goal |
|  | Regulation (EU) No 1303/2013 of the European Parliament and of the Council of 17 December 2013 laying down common provisions |
|  | Regulation (EU) No 1316/2013 of the European Parliament and of the Council of 11 December 2013 establishing the Connecting Europe Facility and Commission Delegated Regulation (EU) 2016/1649 |
|  | Commission Delegated Regulation (EU) No 480/2014 of 3 March 2014 supplementing Regulation (EU) No 1303/2013 of the European Parliament and of the Council laying down common provisions |
|  | Commission Implementing Regulation (EU) 2015/207 of the European Parliament and of the Council of 20 January 2015 laying down detailed rules implementing Regulation (EU) No 1303/2013 |
|  | Regulation (EU) 2017/352 of the European Parliament and of the Council of 15 February 2017 establishing a framework for the provision of port services and common rules on the financial transparency of ports |
|  | Regulation (EU) 2021/1153 of the European Parliament and of the Council of 7 July 2021 establishing the Connecting Europe Facility and repealing Regulations (EU) No 1316/2013 and (EU) No 283/2014 (Text with EEA relevance) |
|  | Rail Transport Act(promulgated State Gazette (SG), issue 97 of 28 November 2000, last amended and supplemented SG, issue 11 of 9 February 2021) |
|  | Maritime Space, Inland Waterways and Ports of the Republic of Bulgaria Act (promulgated SG, issue 12 of 11 February 2000, last amended and supplemented SG, issue 17 of 26 February 2021) |
|  | Public procurement act and its implementing acts |
|  | Roads Act (Promulgated, SG issue 26 of 29 Mart 2000, last amended and supplemented, SG issue 23 of 19 March 2021) |
|  | Management of Resources from the European Structural and Investment Funds Act (Promulgated, SG issue 101 of 22 December 2015, last amended and supplemented, SG issue 51 of 1 July 2022) |
|  | Ordinance No 4 of 22.07.2016 on determining the procedure for coordination of draft documents under article 26, paragraph 1 of the European Structural and Investment Funds Management Act; |
|  | Decree No 189 of 28 July 2016 laying down national rules on eligibility of expenditure under programmes co-financed by the European Structural and Investment Funds for the programming period 2014-2020; |
|  | Decree No 162 laying down detailed rules for Grants under the programmes financed by the European Structural and Investment Funds for the period 2014 – 2020; |
|  | Decree No 79 of the Council of Ministers of 2014 on the establishment of Monitoring Committees of the Partnership Agreement of the Republic of Bulgaria and the programs co-financed by ESIF for the programming period 2014-2020; |
|  | Ordinance for adoption of the Regulation for determining the terms and mechanism of functioning of the unified information system for management and monitoring of resources from the European structural and investment funds (UMIS) and for the conduct of proceedings before the managing authorities accordingly via UMIS |
| Strategic documents |  |
|  | Analysis of the socio-economic development of Bulgaria 2007-2017 for determining the national priorities for the period 2021-2027 |
|  | White Paper: Roadmap to a Single European Transport Area – Towards a competitive and resource efficient transport system |
|  | Integrated transport strategy for the period until 2030 |
|  | Mobile Sofia 2035, Sustainable Urban Mobility Plan |
|  | National Concept for Spatial Development 2013 – 2025 |
|  | National Development Programme BULGARIA 2020 |
|  | National Development Programme BULGARIA 2030 |
|  | National Reform Programme; |
|  | National Recovery and Resilience Plan |
|  | Plan for integrated development of Sofia Municipality for the period 2021-2027 (Program for Sofia) |
|  | Programme for the development and operation of railway infrastructure 2019 – 2023 |
|  | European Parliament resolution of 20 January 2021 on the revision of the Trans-European Transport Network (TEN-T) guidelines (2019/2192(INI)) |
|  | Partnership Agreement with Bulgaria – 2014-2020 and 2021-2027 |
|  | Strategy and national plan for the deployment of the European Rail Traffic Management System. (ERTMS) in the Republic of Bulgaria. |
|  | Strategy for implementation of the technical specifications for interoperability (TSIs) of the conventional railway system in the Republic of Bulgaria 2013 - 2030") |
| Administrative documents and data |  |
|  | OPTTI 2014-2020 |
|  | OPT 2007-2013 |
|  | TCP 2021-2027 |
|  | Justifications for the changes made in OPTTI |
|  | Annual report on the implementation of the Programme |
|  | Indicative annual work programmes |
|  | OPTTI Guidelines (Version 2.4) |
|  | Data from UNIS |
|  | Data on the financial implementation of the programme |
|  | Data on indicators |
|  | Annual/Final reports of the beneficiaries |
|  | Project Documentation (for the six major projects – comparative analysis) |
|  | MA reports on the implementation of the projects under OPT/OPTTI |
|  | Minutes of the meetings of the MC |
|  | Environmental Impact Assessment (EIA) |
|  | Ecological evaluation of the programme |
|  | Triennial environmental impact reports |
|  | Reports from the administrations of relevant sectors such as NRIC, Railway Administration Executive Agency, RIA, BPIC; Executive Agency Maritime Administration |
| Others |  |
|  | EC guidelines on the monitoring and evaluation of programmes financed by the ERDF and CF in the 2014-2020 programming period. |
|  | EC guidlines on monitoring and evaluation concepts and recommendations |
|  | The resource for the evaluation of Socio-Economic Development - Evaluation guide EVALSED |
|  | Preliminary evaluation of OPTTI |
|  | Evaluation of the progress of Operational Programme “Transport and Transport Infrastructure” 2014-2020 . and contribution to the EU strategy |
|  | Evaluation of impact and effects of implementation of Operational Programme “Transport” 2007 - 2013 |
|  | Indicative evaluation plan of OPTTI |
|  | Evaluator‘s Guide, developed in the Czech Republic for the purpose of the conducted evaluations of different programes and projects |
|  | Data from the macroeconomic model SIBILA and reports |
|  | Report on the EU core road network, European Court of Auditors ,2020 |
|  | Data on the realized traffic on the constructed road infrastructure from the automatic vehicle counting systems |
|  | Data on the realized traffic on the constructed infrastructure of Metropolitan EAD |
|  | Data on the realized traffic on the constructed railway infrastructure |
|  | Statistical data from NSI and Eurostat |
|  | Statistical Yearbook of NSI |
|  | Evaluation of the White Paper ‘Roadmap to a Single European Transport Area - towards a competitive and resource efficient transport system’ |
|  | Evaluation of the Regulation (EU) N° 1315/2013 on Union Guidelines for the development of a trans-European transport network |
|  | Support study for the TEN-T policy review, concerning relevant national plans and programs in Member States |
|  | Evaluation of Directive 2005/44/EC on harmonised river information services (RIS) |

## Annex 2. Changes to OPTTI 2014-2020

Table 25.Changes to OPTTI 2014-2020

Changes in OPTTI 2014-2020

First Change, approved by EC in October 2016

Phasing of the project, financed under OPT 2007-2013, 2012BG161PR005 “Construction of the Kalotina-Sofia Motorway - Lot 1 "Western Arc of Sofia Ring Road (SRR)" with the completion of section 2 from km 0+780 (north of Slivnitsa junction) to km 6+308 (at the connection/intersection with the Northern expressway) included in the scope of PA2 of OPTTI 2014-2020 The scope of the projects included in the list of major projects under OPTTI has been extended - "Rehabilitation and modernization of the Plovdiv - Burgas railway section, Phase 2", as well as the Sofia Metro section of Line 3 to Ovcha Kupel. Reverse phasing (early start of projects) of the Metro line 2 expansion from James Bourchier MS to Vitosha MS Increase of the milestone target for 2018 of the financial indicator – “Certified expenditures” of the OPTTI implementation Framework under PA3 – the 2018 milestone target of EUR 72 000 000 has increased by EUR 33 152 249 to EUR 105 152 249. The base year (from 2011 to 2013), the baseline value (from 191,500.00 ITU/year to 185,106.00 ITU/year), the target value (from 229,800.00 ITU/year to 2,221,272.00 ITU/year) and the source of data provision for the result indicator (from NRIC and EAMA to NSI) "Intermodal Transport Units (ITU) transported by rail and water transport" have been changed. Change in the annual financial allocation of OPTTI from the EFRD. A "Preconditions" section has been added and the information further elaborated.

Second Change, approved by EC in November 2017

Decreasing the scope of the projects “Rehabilitation of railway line Plovdiv-Burgas, phase II” and “Modernization of railway line Sofia-Septemvri” due to the clarification of the sections and preparation status of railway projects approved for funding under the Connecting Europe Facility (CEF). The railway sections Voluyak-Sofia-Elin Pelin, Kostenets-Septemvri and railway junction Plovdiv will be constructed with funds from CEF. The scope of the project for the preparation of the Radomir - Gyueshevo railway line has been expanded in order to consolidate the project along the entire route from Sofia to the border with the Republic of North Macedonia. The reconstruction project of train station complexes on the main TEN-T network was modified to include Karnobat station replacing Chirpan station. The modernization project now also included railway stations Stara Zagora, Nova Zagora, Kazichene, Iskar and Poduyane.

Third Change, approved by EC in December 2019

Transfer of EUR 40,4 million from PA1 to PA2 and of EUR 4,4 million from PA4 to PA3 from the priority axis reserve as a result of the performance evaluation and the procedures foreseen for the allocation of the reserve, in accordance with Article 22 of Regulation 1303/2013. Reallocation of funds within PA3 between 2 investment priorities (from 7a "investments in TEN-T" to 4e "sustainable multimodal urban mobility") in the amount of EUR 3 240 810,12 in order to provide additional funding for the Sofia metro already approved. Including an additional technical assistance project under PA1 for the preparation of project: “Development of railway junctions Ruse, Gorna Oryahovica and Varna”. Renaming PA1 from „Development of the railway infrastructure on the “core” TEN-T network” to “Development of the railway infrastructure on the “core” and “extended” TEN-T network”. Replacement of the planned ETCS (train protection system) along the railway section "Sofia - Septemvri" with modernized of safety systems along the railway section "Ruse - Kaspichan" under PA4. Including an additional project for automatic platform partition gates for metro stations on Line 1 and Line 2 in the scope of PA4, specific objective " Improved transport management through introduction of innovative systems".

Fourth change, approved by EC in August 2020

A non-committed resource from the budget of PA2 and PA4, amounting to EUR 98 million, has been transferred to the budget of OP "Innovation and Competitiveness" in order to support micro, small- and medium-sized enterprises in different economic sectors in relation to the economic difficulties caused by the COVID19 pandemic.

Fifth change, approved by EC in February 2021

Reducing the scope of some of the major rail and road projects as well as the inclusion of alternative ones under PA1 and PA2 as follows: Project “Modernization of railway line Sofia-Plovdiv: railway section Elin Pelin - Kostenets” has been phased, with part of the activities to be funded under the Transport Connectivity Programme 2021-2027. In the scope of PA1 under OPTTI has been broadened to include additional projects: - „Modernization of the Voluyak – Dragoman railway section“; and - „Modernization of Varna and Razgrad traction substations, construction of a traction substation in Ruse and implementing SCADA“. The scope of the Struma Motorway Lot 3.2 project has been narrowed down to the implementation of preparatory activities and measures to mitigate the negative impact on the environment due to the high environmental requirements of the project. An additional project has been added under PA2 – the Europe Motorway from km 15+500 to km 48+903. In order to finance the amendments/changes made, EUR 80 million have been transferred from the PA2 budget to the PA1 budget.

Source: Annual reports on the implementation of the programme; Minutes of the meetings of the MC; MA of OPTTI data.

## Annex 3. Status as of 31.12.2021 of the main investment and technical assistance projects supported under OPTTI

Table 26. Status of the railway infrastructure projects as of 31.12.2021

| № | Project | PA | Type of project | Date of contract conclusion | Period of performance | Status | Project achievement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Rehabilitation, repair and modernization of traction substations - Varna and Razgrad, and construction of a traction substation in Ruse and introduction of telecontrol and tele-signalling system - SCADA | 1 | INF | 16.09.2021 | 21.05.2019- 31.12.2023 | ongoing | 14% physical progress in the implementation of the project Traction substation Varna – the building permit has been issued. Traction substation Razgrad – the technical project has been prepared. Submitted to the Ministry of Regional Development and Public Works for approval Traction substation Ruse -– contractor selection procedure (previous procedure terminated) Construction works have not started yet. |
| 2 | Modernization of the railway section Seotemvri – Plovdiv; part of the Trans-European rail network – construction of four road overpasses | 1 | INF | 19.08.2016 | 19.08.2016- 20.05.2019 | completed | 4 crossings were removed and replaced by 4 overpasses in the section Septemvri – Plovdiv. |
| 3 | From East2West - Access to OEM Corridor through the Core Port of Burgas: Rehabilitation of the rail connections towards the Trans-European Transport Network. | 1 | INF | 09.06.2021 | 06.01.2021- 30.11.2023 | ongoing | 0% physical progress. Procurement of contractors - construction and construction supervision launched. The project envisages the rehabilitation of 1 562 m of railway track to connect Burgas East II port with the main national railway network. |
| 4 | Rehabilitation of railway infrastructure on the Plovdiv-Burgas line - Rehabilitation, repair and modernization of the traction substations Burgas, Karnobat, Yambol | 1 | INF | 18.07.2016 | 18.07.2016-06.03.2020 | completed | Three traction substations are rehabilitated, repaired and modernized – Burgas, Karnobat and Yambol on the Plovdiv-Burgas section.. |
| 5 | Rehabilitation of Plovdiv -Burgas railway line, Phase 2 | 1 | INF | 20.11.2017 | 01.02.2016- 31.12.2022 | ongoing | 34 % physical progress. Contractors have been selected for the construction of 7 road overpasses. Railway sections Skutare-Orizovo and Straldzha-Tserkovski are rehabilitated. Construction works on the modernization of the railway section Orizovo - Mihailovo is in progress. |
| 6 | Modernization of Sofia – Plovdiv railway line: RL section Elin Pelin – Kostenets | 1 | INF | 09.02.2018 | 01.01.2016- 31.12.2023 | ongoing | 9,23% physical progress in the modernization of the line. The project includes the modernization of approximately 51,044 km of double railway line track at 160km/h for passenger trains and 120km/h for freight trains. Construction is in its initial stage. Construction site opened in July 2021.. 25% physical progress in the design and construction of two new traction substations in Kazichene and Ihtiman. The contractors are reviewing remarks on the developed technical projects. |
| 7 | Techical assistance for the preparation of project “Modernization of railway line Sofia-Pernik-Radomir-Gyueshevo-the border with the Republic of North Macedonia” | 1 | TA | 07.02.2017 | 24.02.2015- 31.05.2022 | ongoing | 56,52 % physical progress. The design is in the process of being implemented with the necessary coordination procedures. |
| 8 | Technical assistance for the preparation of project: “Development of railway junctions Ruse, Gorna Oryahovitsa and Varna” | 1 | TA | 29.01.2021 | 01.03.2021- 31.12.2023 | ongoing | 0% physical progress. Tendering procedures are to be announced. |
| 9 | Reconstruction of train station complexes Poduyane, Iskar and Kazichene | 3 | INF | 02.08.2018 | 01.05.2016- 28.08.2022 | ongoing | 100% physical progress at Poduyane station with usage permission as of December 2020. 100% physical progress at Kzichene station – the deadline for reporting defects is running. 85,83 % physical progress at Iskar train station complex |
| 10 | Reconstruction of train station complex Karnobat | 3 | INF | 08.02.2019 | 01.02.2016- 28.02.2022 | ongoing | 100% physical progress. The reconstruction is completed. A 12 month deadline period for reporting defects has started. An extension of the contract until 30.09.2022 has been requested in order to complete the procedure under Regulation (EU) No 402/2013, which requires an assessment of the suitability for application of the risk management procedure in the case of a substantial modification of an upgraded or new subsystem. |
| 11 | Reconstruction of train station complexes Stara Zagora and Nova Zagora | 3 | INF | 17.04.2019 | 01.02.2016- 19.10.2022 | ongoing | 45,5 % physical progress at Stara Zagora station and 16,5 % at Nova Zagora. Significant delay at both sites - at Stara Zagora due to delay in the Contractor's work, and at Nova Zagora due to an objection to the demolition of the old building and its replacement with a new one. |
| 12 | Design and implementation of a Train Operation Management System (TOMS) in NRIC | 4 | INF | 13.07.2018 | 30.01.2018- 30.10.2023 | ongoing | 3,03 % physical progress. In October 2021 a contract was signed for the design and implementation of TOMS in NRIC. |
| 13 | Technical assistance for the preparation of additional projects under PA1 of OPTTI 2014-2020 with NRIC as beneficiary. | 5 | TA | 07.07.2021 | 03.08.2020- 31.08.2023 | ongoing | Technical assistance covers the following projects: (1) Modernization of the Sofia-Plovdiv railway line; railway line Elin Pelin-Kostenets, phase 1; (2) Modernization of railway line Sofia-Dragoman – Serbian border: railway section Voluyak-Dragoman; (3) Rehabilitation, repair and modernization of traction substations – Varna and Razgrad and construction of a traction substation in Ruse and implementing systems for telecontrol and tele-signalling – SCADA. |
| 14 | Technical assistance for the preparation of project “Modernization of railway line Sofia – Republic of Serbia border” | 5 | TA | 28.04.2017 | 01.03.2015- 11.08.2020 | completed | A technical project for the modernization of railway infrastructure in section of Peturch-Dragoman was developed. A conceptual design for railway and geodesy for the modernization of railway section Dragoman - border with the Republic of Serbia was developed. |

Source: UMIS2020; reports of beneficiaries; INF- infrastructure; TA-technical assistance

Table 27. Status of the road infrastructure projects as of 31.12.2021

| № | Project | PA | Type of Project | Date of contract conclusion | Period of performance | Status | Project achievement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Struma Motorway – Lot 3.1, Lot 3.3 and Zheleznitsa tunnel | 2 | INF | 24.09.2015 | 24.09.2015- 30.09.2023 | ongoing | 74,43% physical progress with the implementation of Lot 3.1 Blagoevgrad-Krupnik with a length of 12,5 km. 98%, 86% and 86,5% physical progress at the different lots of Zheleznitsa tunnel. 100% physical progress at Lot 3.3, Kresna – Sandanski with a length of 23,6 km. |
| 2 | Construction of the Kalotina-Sofia Motorway - Lot 1 "Western Arc of Sofia Ring Road (SRR)" , phase 2 | 2 | INF | 11.08.2016 | 04.11.2015- 31.12.2021 | completed | The construction of the ring road, started under OPT 2007-2013, has also been completed as the road has been widened and repaired from the intersection with the Lyulin Motorway to the intersection with the Northern Expressway, including: 5.53 km renovated, 3 road junctions rehabilitated, an overpass and an underpass built. |
| 3 | Preparation for the completion of Black Sea Motorway | 2 | TA | 19.02.2016 | 19.02.2016- 10.09.2020 | cancelled | The contract was concluded with NRIC and then inherited by RIA. In 2018, the RIA MA decided to withdraw from the project, because of inaccuracies in the application form and the lack of project activities to date. |
| 4 | Preparation of project Ruse – Veliko Turnovo Motorway | 2 | TA | 10.04.2017 | 10.04.2017- 31.12.2021 | ongoing | By the end of 2021 the project was 95% implemented. A conceptual design for the highway and a Detailed Development Plan (DDP) have been prepared. A preliminary conformity assessment report remains to be prepared (including a contractor selection procedure). The contract has been extended by one year until 31.12.2022. |
| 5 | Development and implementation of an intelligent transport system in the scope of the Trakia Motorway | 4 | INF | 12.12.2016 | 23.03.2019- 30.09.2022 | ongoing | By the end of 2021 the project was 10% implemented. There is a performance risk due to the project not being in line with the approved design for the complete rehabilitation of Trayanovi Vrata tunnel. |
| 6 | Preparation of project: Road І-1 /Е-79/ "Vidin-Montana-Vratsa" | 5 | TA | 28.10.2016 | 01.01.2014- 31.12.2021 | completed | 100% completed activities for the Vidin-Montana section (conceptual and technical design, EIA report and impact assessment report and other accompanying technical reports prepared). The Montana-Vratsa section was dropped from the project due to difficulties related to the fact that the route had to be moved to a safe distance from an explosives base. |

Source: UMIS2020; reports of beneficiaries; INF- infrastructure; TA-technical assistance

Table 28. Status of urban transport projects as of 31.12.2021

| № | Project | PA | Type of project | Date of contract conclusion | Period of performance | Status | Project achievements |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Sofia Metro Expansion Project: Line 3, Stage 1 – Section Vladimir Vazov Blvd – Centre – Zhitnitsa str | 3 | INF | 19.01.2016 | 15.09.2015- 31.12.2021 | completed | Metro lines with 7,8 km of length, 8 metro stations and a depot were constructed. 20 metro trains delivered. |
| 2 | Sofia Metro Extension Project, Line 2, section James Bourchier MS – Vitosha MS, phase 2 | 3 | INF | 17.06.2016 | 17.06.2016- 13.09.2019 | completed | Metro line with 1,30 km of length, 1 metro station, and a linear point after the metro station were built. |
| 3 | Sofia Metro Extension Project, Line 3, Stage II — section “ul. Zhitnitsa str. - Ovcha Kupel — Ring Road | 3 | INF | 16.05.2017 | 20.02.2017- 31.12.2021 | completed | Metro line with 3,8 km of length and 4 metro stations constructed. |
| 4 | Project for design, supply, installation and commissioning of automatic platform partition gates (APPG) with vertical opening for 12 metro stations along Sofia metro line 1 and line 2 | 4 | INF | 03.04.2020 | 03.04.2020- 30.11.2023 | ongoing | 58% physical progress. APPGs delivered and constructed in 7 metro stations. |
| 5 | Preparing a conceptual desing for a diversion of Metro Line 3, section “Shpika street – Geo Milev street – Asen Iordanov blvd – Tsarigradsko shose blvd” | 5 | TA | 12.10.2018 | 27.06.2018- 20.02.2020 | completed | A conceptual design and a Detailed Development Plan (DDP) for the diversion of Metro Line 3, section “Shpika street – Geo Milev street – Asen Iordanov blvd – Tsarigradsko shoes blvd” were prepared. The section has a length of 5.6 km and 6 metro stations. |

Source: UMIS2020; reports of beneficiaries; INF- infrastructure; TA-technical assistance

Table 29. Status of water transport projects as of 31.12.2021

| № | Project | PA | Project type | Date of contract conclusion | Period of performance | Status | Project achievements |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Technical assistance for the preparation and implementation of project „Supply, installation and commissioning of port reception facilities (PRF) in Bulgarian public transport ports of national importance“ | 4 | TA | 20.02.2018 | 20.02.2018- 31.08.2023 | ongoing | 85% progress on implementation. The planned analyses have been carried out. The consultant has assisted in the supply and services of the project for Supply, Installation and Commissioning of Port Reception Facilities (PRF) in Bulgarian public transport ports of national importance. |
| 2 | „Territorial expansion and complementing the functions of the Vessel Traffic Monitoring & Information Systems (VTMIS) – phase 4“ | 4 | INF | 02.01.2019 | 27.02.2017- 01.02.2022 | completed | The existing Territorial expansion and complementing the functions of the Vessel Traffic Monitoring & Information Systems (VTMIS) was further widened to cover the northern and southern regions of the maritime space and critical sailing and port sections: Shabla, Balchik, Kamenar, Trakata, Varna, Beloslav, Fichoza, Lesport, Goritsa, Emine, Nessebar, Pomorie, Burgas, Rosenets, Kitka peak, Rezovo. |
| 3 | Supply, installation and commissioning of port reception facilities (PRF) in Bulgarian public transport ports of national importance | 4 | INF | 07.10.2020 | 07.04.2020- 30.10.2022 | ongoing | 88% physical progress. Delivered, installed and commissioned - five sets of PRF containers and racks - one for each of the ports of Ruse, Silistra, Lom, Varna and Burgas for all categories of waste - liquid and solid, according to the recommendations of the Danube Convention (for the river) and waste types for the sea according to MARPOL, Annex I , Annex V. Delivered and commissioned - two sets of operational and emergency pollution prevention and response equipment (for oil and solid waste), one set to the Port of Ruse (Ruse - East Terminal) and the Port of Varna (Varna Marine Station), including the delivery and commissioning of 5 fast boats in 3 (three) river ports: 1 (one) boat for the Port of Ruse (Ruse - East Terminal), Port of Lom (Lom Terminal) and Port of Vidin; 2 (two) for the Port of Varna (Varna Marine Station). Equipment for 15 mobile workstations for the implementation of an integrated information platform in Bulgarian ports for waste management has been delivered. A final information event and project disbursement remain to be held. |
| 4 | Design and Construction of Risk Prevention and Security of Sea Ports Technical Systems (RPSSP). | 4 | INF | 08.10.2018 | 08.11.2016- 10.02.2020 | completed | At the port terminals Varna-East, Varna-West and Burgas-East-1 three command and control operational centres have been built to monitor and manage the complex of technical security systems connected via a data consolidation platform. |
| 5 | Carrying out a feasibility study and preparation of documents package for project:: „Development and implementation of an integrated information system for coordination and real-time management of disaster and accident operations in the Bulgarian Maritime Responsible Region (BMRR)" | 4 | TA | 01.07.2019 | 01.07.2019 - 13.05.2021 | completed | A concept for the implementation of an integrated information system for real-time coordination and management of disaster and emergency operations has been prepared and documentation for the award of a public contract for the development and implementation of the system has been prepared. |
| 6 | Development and implementation of an integrated information system for coordination and real-time management of disaster and accident operations in the Bulgarian Maritime Responsible Region (BMRR), (acronym BULMAS - Bulgarian Maritime Safety System) | 4 | INF | 13.03.2020 | 01.06.2020- 31.12.2023 | cancelled | Due to additional requirements the documentation prepared by Infracare AD has to be revised for a restricted procedure, which will lead to delays and inability to meet the procurement deadlines. The project is proposed to be included in the new Transport Connectivity Programme 2021-2027. |
| 7 | Modernisation and optimisation of the rehabilitation activities of the common Bulgarian-Romanian section of the Danube waterway through the supply of equipment | 4 | INF | 29.01.2018 | 01.04.2017- 30.09.2022 | ongoing | 85% physical progress. Specialised dredging vessel constructed and delivered to EAMDR. Construction of pontoon and raft completed and delivered to EAMDR. The delivery of the manoeuvring vessel is yet to be completed. |
| 8 | Improvement of navigation systems and topohydrographic measurements on the Danube river - Phase 2 | 4 | INF | 30.03.2016 | 30.03.2016- 31.01.2018 | completed | A specialised vessel for hydrographic surveys was constructed and delivered. The vessel has been launched and the necessary crew and personnel provided to carry out the research. |
| 9 | Quantitative risk assessment and performance improvement of Bulgarian public transport ports of national importance. | 5 | TA | 10.03.2016 | 10.03.2016- 24.08.2020 | completed | Analysis and reports on the factors undermining the effectiveness of the public transport ports of national importance were prepared as follows: Varna, Burgas, Ruse, Lom and Vidin. |
| 10 | Design and implementation of an integrated information system (IIS) for resource planning and management at the Bulgarian Ports Infrastructure Company | 5 | TA | 27.04.2016 | 27.04.2016- 06.08.2019 | completed | An integrated information system has been implemented in BPIC, replacing and integrating the existing information systems. The system provides the ability to interface with: BPICI's GIS, an external invoice processing system, BPICI's clerical system, banking software, UMIS2020, and a procurement management platform. |
| 11 | „Feasibility study for the establishment of an electronic information exchange system in Bulgarian ports (Рort Community System - PCS)” | 5 | TA | 21.04.2017 | 01.04.2017- 23.11.2018 | completed | A vision for building and implementing an electronic information exchange system in Bulgarian ports and a model with the main functions of the system have been developed. |
| 12 | Providing technical assistance for the preparation of projects for the next programming period 2021-2027. | 5 | TA | 06.08.2020 | 01.09.2020- 31.10.2023 | ongoing | In May 2021 a contract with a contractor was signed. |

Source: UMIS2020; reports of beneficiaries; INF- infrastructure; TA-technical assistance

## Annex 4. Comparative analysis of similar major projects in two programming periods: 2007-2013 and 2014-2020

A separate report file containing the comparative analysis of major projects is attached.

## Annex 5. Results of a survey conducted among people using the Sofia metro

The survey was conducted in the period May 25 - June 1, 2022 by using the "face-to-face" method among passengers traveling on line 2 and line 3 of the metro system in the city of Sofia. The survey was conducted in 6 metro stations: "Vitosha" (the final station of line 2), "Gorna Banya", "Ovcha Kupel II", "Hadji Dimitar" (the final station of line 3) and "NDK" and "SU "St. Kliment Ohridski"" (line 3, transfer stations). The survey was conducted at different time intervals during the day in order to cover different types of passengers. A total of 300 people took part in the survey.

| Question | Line 3 | Line 2 |
| --- | --- | --- |
| Please specify your gender | n= 250 | n= 50 |
| Male | 47.2% | 46.0% |
| Female | 52.8% | 54.0% |
| Please specify which age range do you fall into | n= 250 | n= 50 |
| Over 18 | 14.0% | 24.0% |
| 19-30 | 22.8% | 22.0% |
| 31-50 | 28.8% | 20.0% |
| 51-60 | 13.2% | 16.0% |
| Above 60 | 21.2% | 18.0% |
| Please specify which of the following is closest to your everyday activity | n= 250 | n= 50 |
| Employed | 42.4% | 40.0% |
| Employed pensioner | 7.6% | 8.0% |
| Unemployed at the moment | 9.6% | 10.0% |
| High school student | 15.2% | 24.0% |
| Student | 8.8% | 10.0% |
| Pensioner | 12.4% | 8.0% |
| Housewife | 2.8% | 0.0% |
| Please specify how often you use this type of transport | n= 250 | n= 50 |
| Line 3 |  |  |

|  | Daily | 3 to 5 times a week | Less than 3 times a week | Not regularly |
| --- | --- | --- | --- | --- |
| Metro, Line 1 Slivnitsa-Business park | 6.4% | 12.4% | 12.4% | 68.4% |
| Metro, Line 2 Obelya-Vitosha | 9.6% | 12.4% | 16.4% | 61.6% |
| Metro, Line 3 Hadji Dimitar– Gorna Banya | 26.0% | 43.2% | 9.6% | 21.2% |
| Metro, Line 4 Obelya- Sofia airport | 0.4% | 3.6% | 2.8% | 93.2% |
| Bus | 3.6% | 18.8% | 48.0% | 29.6% |
| Trolley | 2.0% | 9.2% | 34.4% | 54.4% |
| Tram | 1.6% | 8.8% | 45.6% | 44.0% |
| Car (driver) | 1.6% | 4.0% | 17.6% | 44.0% |
| Car (passenger) | 0.4% | 1.6% | 16.8% | 81.2% |
| Pedestrian | 26.8% | 29.6% | 6.8% | 36.8% |
| Bicycle | 1.6% | 1.2% | 26.8% | 32.8% |
| Train | 0.0% | 0.0% | 0.0% | 99.6% |
| Line 2 |  |  |  |  |
| Metro, Line 1 Slivnitsa-Business park | 2.0% | 14.0% | 6.0% | 78.0% |
| Metro, Line 2 Obelya-Vitosha | 22.0% | 76.0% | 2.0% | 0.0% |
| Metro, Line 3 Hadji Dimitar– Gorna Banya | 0.0% | 20.0% | 14.0% | 66.0% |
| Metro, Line 4 Obelya- Sofia airport | 0.0% | 0.0% | 0.0% | 100.0% |
| Bus | 2.0% | 24.0% | 62.0% | 12.0% |
| Trolley | 0.0% | 0.0% | 48.0% | 52.0% |
| Tram | 2.0% | 14.0% | 80.0% | 4.0% |
| Car (driver) | 0.0% | 0.0% | 12.0% | 36.0% |
| Car (passenger) | 0.0% | 0.0% | 0.0% | 98.0% |
| Pedestrian | 0.0% | 0.0% | 2.0% | 98.0% |
| Bicycle | 0.0% | 0.0% | 6.0% | 50.0% |
| Train | 0.0% | 0.0% | 0.0% | 98.0% |

| Where do you usually travel to? | n= 250 | n= 50 |
| --- | --- | --- |
| Place of residence – shopping | 17.2% | 28.0% |
| Place of residence - school/ university/nursery/kindergarten | 22.0% | 34.0% |
| Place of residence - work | 36.4% | 50.0% |
| Place of residence - other | 18.0% | 16.0% |
| Workplace - shopping | 4.4% | 6.0% |
| Apart from Line 3/Vitosha metro station, do you usually travel on the other lines of the metro system to reach the final destination of your trip? | n= 250 | n= 50 |
| Yes, I change lines to reach the final destination of the trip | 28.8% | 32.0% |
| No, I reach the final destination of the trip by solely traveling with Line 3/Line 3 | 28.0% | 36.0% |
| No, I transfer to another public transport (bus, trolleybus, tram) | 16.0% | 24.0% |
| No, I transfer to another public transport (bus, trolleybus, tram) and/or have to walk | 6.4% | 8.0% |
| Before Line 3/Vitosha metro station was commissioned, how did you usually reach your final destination? (more than one answer) | n= 250 | n= 50 |
| Metro | 19.6% | 16.0% |
| Bus | 60.8% | 92.0% |
| Trolley | 20.0% | 10.0% |
| Tram | 27.2% | 98.0% |
| Car (driver) | 7.6% | 16.0% |
| Car (passenger) | 4.0% | 0.0% |
| Pedestrian | 2.8% | 0.0% |
| What is the main advantage for you after the commissioning of Line 3/Vitosha station? | n= 250 | n= 50 |
| To travel faster | 47.2% | 84.0% |
| More frequent public transport | 26.4% | 68.0% |
| I don't have to change different transportation vehicles/change fewer transportation vehicles | 9.6% | 16.0% |
| Less waiting time on the bus/tram/trolley stations | 11.2% | 8.0% |
| Less frequent use of a car to get around the city | 9.2% | 2.0% |
| Travel more comfortably | 8.0% | 24.0% |
| Could you share the reasons behind the irregular use of Line 3/Vitosha station? (more than one answer is possible) | n=53 | n=0 |
| I usually travel in a different direction | 75.5% |  |
| Due to having to change many transportation vehicles (i.e buses,trams,etc) to reach the final destination of the trip | 20.8% |  |
| Lack of convenient transport | 0.0% |  |
| Lack of convenient parking nearby | 1.9% |  |
| Under what conditions would you use Line 3/Vitosha station more often or regularly? | n=53 | n=0 |
| More convenient inbound transportation | 13.2% |  |
| Availability of buffer parking to the public transport system | 7.5% |  |
| If I have to change my usual final travel destination | 73.6% |  |

## Annex 6. Methodology of efficiency evaluation

More often than not, in the economic literature, efficiency is defined as a ratio between a given resource and the results achieved with it, which in the specific case are measured with the set performance indicators along priority axes within OPTTI. According to this Methodology, the efficiency of the financial resource is determined.

It is possible to determine the efficiency with descriptive methods or a simple comparative analysis, using the same approach that was used for the resource time. However, the approach used in this specific case was selected to be quantifiable and easily verifiable; thus, it objectifies the final conclusions about the efficiency of OPTTI.

In this methodology, the main concept is the "efficiency coefficient", which, through a mathematical toolkit and assumptions, determines the values of the costs incurred to achieve the results that are measured through the indicators of the Program..

The coefficient's efficiency of the OPTTI is determined as a weighted average value between the coefficients on the individual priority axes of the Program by using the following formula:

KE=KCI*WCI

Where KCI is the coefficient for OPTTI performance indicators, and WCI is the relative weights of the relevant indicators in the overall contribution to the implementation of the OPTTI.

The coefficients for the performance indicators are determined by priority axes using the following formula:

KCI=PARCI*WCIFPA

Where RCI is the degree of implementation of the individual performance indicators along the relevant priority axis, WCI is the relative weight of each of the indicators on the corresponding priority axis, while FPA and is the ratio of disbursed funds to the budget value for the relevant priority axis.

The degree of implementation of the performance indicators was obtained as a ratio of the achieved value for 2021 and the target value predicted by the project beneficiaries. Data from the Annual Report of the program for 2021 were used.

The coefficients for the performance indicators for the program were obtained as a weighted average of the coefficients on the priority axes and the share of the budget of the relevant PA in the total budget of the program.

Data was used for all priority axes, excluding PA 5 "Technical assistance"

Table 30 contains information on the values of the general indicators by priority axes and on the degree of implementation of the indicators.

Table 30. Performance indicators by OPTTI and degree of implementation

| PA | Indicators | Target value 2023 | Achieved value 2021 | Degree of implementation |
| --- | --- | --- | --- | --- |
| PA1 | Total length of reconstructed or upgraded railway line, of which: TEN-T km | 112.65 | 28 | 24.9% |
|  | Removed level crossings in the modernized railway sections | 43 | 4 | 9.3% |
|  | Built overpasses and underpasses in the modernized railway sections | 42 | 4 | 9.5% |
| PA2 | Total length of newly built roads, of which: TEN-T km | 42.85 | 35.63 | 83.2% |
| PA3 | Total length of new or improved tram and metro lines km | 13.1 | 13.1 | 100.0% |
|  | New metro stations number | 13 | 13 | 100.0% |
|  | Depot numbers | 1 | 1 | 100.0% |
|  | Metro trains number | 20 | 20 | 100.0% |
|  | Reconstructed railway stations number | 6 | 3 | 50.0% |
| PA4 | Delivered of multipurpose vessels number | 5 | 4 | 80.0% |
|  | Commissioned port reception facilities for ship-generated waste number | 7 | 7 | 100.0% |
|  | Metro stations, with automatic platform doors | 12 | 7 | 58.3% |
|  | Train operation control system | 1 | 0 | 0.0% |
|  | Introduced/updated navigation information systems | 2 | 1 | 50.0% |

* Target value estimated by project beneficiaries.

Source: Annual report 2021, Ecorys South East Europe calculations

To compare the results achieved to the financial resources extended, an analysis has been carried out of the contribution of each the priority axes to the financial progress on OPTTI made.

Table 31. Financial contribution by priority axis of OPTTI, in EUR and %

| Priority axes | Budget | GDP | Contract values | Paid | Certified |
| --- | --- | --- | --- | --- | --- |
| PA1 | 712 944 722,00 | 615 556 336,86 | 528 960 498,50 | 223 765 578,89 | 155 060 440,92 |
| % implementation |  | 86,34% | 74,19% | 31,39% | 21,75% |
| PA2 | 560 165 085,00 | 436 446 548,86 | 420 072 421,15 | 362 375 084,15 | 323 160 156,29 |
| % implementation |  | 77,91% | 74,99% | 64,69% | 57,69% |
| PA3 | 423 619 620,00 | 423 619 620,00 | 421 587 832,73 | 406 319 166,05 | 405 169 970,27 |
| % implementation |  | 100,00% | 99,52% | 95,92% | 95,64% |
| PA4 | 44 726 781,00 | 44 667 035,82 | 37 662 191,85 | 26 720 782,13 | 21 868 392,83 |
| % implementation |  | 99,87% | 84,21% | 59,74% | 48,89% |
| Total for PA1-PA4 | 1 741 456 208,00 | 1 520 289 541,54 | 1 408 282 944,23 | 1 019 180 611,22 | 905 258 960,31 |
| % implementation |  | 87,30% | 80,87% | 58,52% | 51,98% |

To achieve the total value of the coefficient for the output indicators, where there is more than one indicator under the relevant priority axis, the relative weight of the indicator is estimated. The weights and the reasons for them are given in Table 32.

Table 32. Relative weights assigned to the indicators of priority axis 1

| Indicator | Relative weight | Incentives |
| --- | --- | --- |
| Priority axis 1, indicators of implementation |  |  |
| Total length of railway line, reconstructed or upgraded, of which: TEN-T km | 0,8 | The main goal of the projects is to modernize the railway network - a leading indicator delivering the highest financial value |
| Level crossings in the modernized railway sections, removed | 0,1 | When implementing the projects, the removed level crossings were part of the construction requirements and had a relatively low value compared to the modernization of the railway |
| Overpasses and underpasses in the modernized railway sections, built | 0,1 | The overpasses and underpasses built were part of the project output to be delivered in compliance with the construction requirements and had a relatively low value compared to the modernization of the railway |
| Priority axis 2, indicators of implementation |  |  |
| Total length of newly built roads, of which: TEN-T km | 1,0 | No other indicators |
| Priority axis 3, indicators of implementation |  |  |
| Total length of new or improved tramways and metro lines km | 0,35 | The main project goal was to build metro lines; the indicator enjoys the highest share in financial costs |
| New metro stations, numbers | 0,3 | This is the second most important indicator with a significant share of the financial resources under the priority axis |
| Depots, numbers | 0,15 | It reported a relatively insignificant value of total resources under the priority axis |
| Metro trains, numbers | 0,15 | It reported a relatively insignificant value of total resource under the priority axis |
| Train station complexes, reconstructed | 0,05 | It reported a relatively insignificant/negligible value in total resources under the priority axis |
| Priority axis 4, indicators of implementation |  |  |
| Multi-purpose vessels delivered, in numbers | 0,35 | The indicator had a relatively low weight within the resources used |
| Commissioned port reception facilities for ship-generated waste | 0,35 | This indicator had a relatively low value of the resources used |
| Metro stations, equipped with automatic platform doors | 0,1 | This indicator had a relatively low value of the resources used |
| Train operation control system | 0,1 | This indicator had a relatively low value of the resources used |
| Navigation information systems, Introduced/ upgraded, pcs | 0,1 | This indicator had a relatively low value of the resources used |
| Average multiannual number of days with bottlenecks at water levels above LNWL % |  |  |
| Ship-generated waste and cargo residues treated at ports |  |  |

After determining the relative weights of each performance indicator and using the percentage of the amounts paid under the priority axes as of 31.12.2021, the following values for the coefficients of efficiency have been obtained:

Table 33. Efficiency coefficients by priority axes and overall for OPTTI

| Indicator | PA1 | PA2 | PA3 | PA4 | OPTTI |
| --- | --- | --- | --- | --- | --- |
| Coefficient of efficiency | 0,69 | 1,29 | 1,02 | 1,24 | 0,98 |

When determining the overall coefficients for the program, the relative weight of the financial contribution of each priority axes has been used as follows:

Table 34. Relative weight of the financial contribution of each priority axes for OPTTI

| Priority axes | Budget, euro | Share, % |
| --- | --- | --- |
| Priority axis 1 | 712 944 722,00 | 40,94% |
| Priority axis 2 | 560 165 085,00 | 32,17% |
| Priority axis 3 | 423 619 620,00 | 24,33% |
| Priority axis 4 | 44 726 781,00 | 2,57% |

## Annex 7. Average 24-hour annual intensity of motor vehicle traffic on motorways

| Year | Motor vehicles/ automobiles | Buses | Light freight | Medium freight | Heavy freight | Trucks with trailers | Motorcycles | Unrecognized vehicles | Total, vehicles |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Highway "Trakya" |  |  |  |  |  |  |  |  |  |  |
| 2016 | 35 440 | 438 | 2 706 | 1 085 | 218 | 3 702 | 65 | 209 | 43 863 |
| 2017 | 34 950 | 439 | 2 761 | 1 162 | 229 | 4 001 | 53 | 193 | 43 788 |
| 2018 | 35 649 | 463 | 2 956 | 1 224 | 219 | 4 109 | 56 | 208 | 44 884 |
| 2019 | 34 777 | 432 | 2 888 | 1 208 | 212 | 4 165 | 52 | 182 | 43 916 |
| 2020 | 32 037 | 306 | 2 983 | 1 240 | 197 | 4 414 | 41 | 171 | 41 390 |
| 2021 | 35 201 | 317 | 3 143 | 1 310 | 205 | 4 870 | 59 | 189 | 45 293 |
| Highway "Hemus" |  |  |  |  |  |  |  |  |  |  |
| 2016 | 29 327 | 484 | 2 454 | 1 154 | 238 | 4 440 | 65 | 236 | 38 398 |
| 2017 | 30 620 | 487 | 2 601 | 1 221 | 237 | 4 663 | 72 | 213 | 40 116 |
| 2018 | 30 459 | 465 | 2 652 | 1 243 | 233 | 4 728 | 65 | 212 | 40 058 |
| 2019 | 32 239 | 480 | 2 760 | 1 259 | 227 | 5 095 | 78 | 222 | 42 359 |
| 2020 | 27 219 | 294 | 2 505 | 1 159 | 201 | 3 929 | 75 | 242 | 35 623 |
| 2021 | 32 939 | 335 | 3 038 | 1 431 | 249 | 5 733 | 75 | 260 | 44 059 |
| Highway "Struma" |  |  |  |  |  |  |  |  |  |  |
| 2016 | 10 308 | 140 | 909 | 302 | 65 | 1 440 | 28 | 116 | 13 306 |
| 2017 | 11 130 | 154 | 957 | 326 | 66 | 1 575 | 31 | 41 | 14 281 |
| 2018 | 11 222 | 154 | 1 010 | 348 | 62 | 1 680 | 27 | 63 | 14 568 |
| 2019 | 12 323 | 160 | 1 061 | 375 | 62 | 1 726 | 34 | 77 | 15 817 |
| 2020 | 9 388 | 86 | 991 | 369 | 71 | 1 926 | 19 | 77 | 12 926 |
| 2021 | 12 000 | 92 | 1 161 | 452 | 83 | 2 116 | 29 | 85 | 16 017 |
| Highway "Maritsa" |  |  |  |  |  |  |  |  |  |  |
| 2016 | 4 744 | 103 | 286 | 79 | 22 | 1 566 | 10 | 33 | 6 843 |
| 2017 | 4 883 | 114 | 306 | 85 | 25 | 1 738 | 12 | 39 | 7 202 |
| 2018 | 5 220 | 126 | 345 | 95 | 19 | 1 801 | 12 | 33 | 7 652 |
| 2019 | 5 471 | 142 | 394 | 107 | 22 | 1 985 | 15 | 41 | 8 178 |
| 2020 | 3 824 | 83 | 361 | 106 | 27 | 2 058 | 7 | 44 | 6 511 |
| 2021 | 5 203 | 110 | 530 | 145 | 29 | 2 425 | 12 | 52 | 8 505 |
| Highway "Luylin" |  |  |  |  |  |  |  |  |  |
| 2016 | 13 668 | 125 | 981 | 415 | 100 | 2 205 | 40 | 108 | 17 644 |
| 2017 | 15 971 | 157 | 1 208 | 508 | 111 | 2 344 | 43 | 107 | 20 449 |
| 2018 | 15 674 | 144 | 1 251 | 545 | 114 | 2 537 | 25 | 176 | 20 467 |
| 2019 | 19 057 | 177 | 1 418 | 616 | 120 | 2 837 | 64 | 239 | 24 527 |
| 2020 | 16 279 | 118 | 1 317 | 599 | 118 | 2 835 | 54 | 202 | 21 521 |

Source: Data provided by the Agency Road Infrastructure. For FWY "Trakia", data is collected from Automatic devices for recording road traffic No. 2002 Vakarel and No. 2011 Zagore, for FWY "Hemus" - Automatic devices for recording road traffic No. 2014 Gorni Bogorov and #2041 Kaspichan, for FWY "Struma" Automatic devices for recording road traffic No. 2048 Kocherinovo, for FWY "Maritsa" Automatic devices for recording road traffic No. 2038 Momkovo, for FWY "Lyulin" - device for control and protective switching (DCPS) No. 2040 Sofia. The selection of Automatic devices for recording road traffic to take part in the calculations is based on the availability of data from the relevant point for the entire period after 2016 for the purpose of comparability over time. Ecorys South East Europe calculations

## Annex 8. Progress reported by the indicators under OPTTI 2014-2020

Table 35. Progress on OPPTI output indicators

| Indicator | Unit | Target value, 2023 | Target value, 2021 | Implementation vs target value*, % |
| --- | --- | --- | --- | --- |
| Priority Axis 1 |  |  |  |  |
| Total length of reconstructed or upgraded railway line, of which: TEN-T km | km | 111 | 28 | 25.2% |
| Removed level crossings in the modernized railway sections | number | 43 | 4 | 9.3% |
| Overpasses and underpasses built along the modernized railway sections | number | 42 | 4 | 9.5% |
| Priority Axis 2 |  |  |  |  |
| Total length of newly built roads, of which: TEN-T | km | 79.553 | 35.63 | 44.8% |
| Priority Axis 3 |  |  |  |  |
| Total length of newly built or modernized tram and metro lines | km | 12 | 13.1 | 109.2% |
| New metro stations | number | 12 | 13 | 108.3% |
| Depot | number | 1 | 1 | 100.0% |
| Metro trains | number | 20 | 20 | 100.0% |
| Reconstructed railway stations | number | 6 | 3 | 50.0% |
| Priority Axis 4 |  |  |  |  |
| Introduced/ upgraded navigation information systems | number | 1 | 1 | 100.0% |
| Delivered multipurpose vessels | number | 3 | 4 | 133.3% |
| Commissioned port reception facilities for ship-generated waste | number | 2 | 7 | 350.0% |
| Metro stations equipped with platform screen doors | number | 2 | 7 | 350.0% |
| Introduced train management system | number | 1 | 0 | 0.0% |
| Priority Axis 5 |  |  |  |  |
| Number of trainings of employees of Managing Authority and beneficiaries | number | 1000 | 896 | 89.6% |
| Adopted Communication Strategy | number | 1 | 1 | 100.0% |
| Adopted Evaluation Plan | number | 1 | 1 | 100.0% |
| Meetings held of the MC | number | 16 | 16 | 100.0% |
| Number of employees whose salaries are co-financed by technical assistance | number | 45 | 45 | 100.0% |
| Major information activities | number | 8 | 8 | 100.0% |
| Number of on the spot checks | number | 120 | 69 | 57.5% |
| Number of public information events | number | 20 | 8 | 40.0% |

Source: Annual report 2021

* Performance is calculated as the ratio of the reported achieved value for 2021 to the target value for 2023.

Table 36. Progress on OPTTI result indicators

| Indicator | Unit | Base value, 2013 | Target value, 2023 | Achieved values, 2021 | Implementation vs target value*, % | Change vs base values, % and p.p. |
| --- | --- | --- | --- | --- | --- | --- |
| Priority Axis 1 |  |  |  |  |  |  |
| Permissible maximum speed | Km/h | 99.4 | 140.4 | 125.2 | 62.9% | 26.0% |
| Passenger railway transport performance | million pkm | 1 825.8 | 1 000.0 | 1204.6 | 75.2% | -34.0% |
| Freight railway transport performance | million pkm | 3 246.0 | 4 000.0 | 4655.1 | 186.9% | 43.4% |
| Number of accidents at the locations of removed railway crossings along the modernized railway sections | number | 4 | 0 | 4 | 0% | 0.0% |
| Number of conflict points at the places of the removed crossings along the modernized railway sections | number | 129 | 0 | 117 | 9.3% | -9.3% |
| Priority Axis 2 |  |  |  |  |  |  |
| Saturation ratio of road infrastructure along the Struma Motorway | % | above 60% | by 50% | 53.31 | 66.9% | 6.7 p.p. |
| Priority Axis 3 |  |  |  |  |  |  |
| Trips by metro | number/year | 80 000 000 | 115 000 000 | 64 606 512 | -44.0% | -19.2% |
| Share of reconstructed intermodal railway stations along OEM CNC, section Sofia-Plovdiv-Burgas | % | 7.89 | 23.68 | 15.79 | 50.0% | 7.9 p.p. |
| Priority Axis 4 |  |  |  |  |  |  |
| Average multiannual number of days with bottlenecks at water levels above LNWL | % | 26.34 | 23.49 | 24.7 | 57.5% | 1.6 p.p. |
| Ship-generated waste and cargo residues treated in the ports | m3/year | 0 | 20 000 | 8 497 | 42.5% | na |
| Priority Axis 5 |  |  |  |  |  |  |
| Trained people according to training programs | % | 0 | 100 | 90.34 | 90.3% | na |
| Completed activities according the Communication plan | % | 0 | 100 | 95.1 | 95.1% | na |
| Average time required to pay beneficiary from the date of submission of the application for reimbursement | days | 90 | 80 | 45 | 450.0% | 50.0% |
| Average time for evaluation of project | days | 90 | 85 | 53 | 740.0% | 58.9% |
| Degree of public awareness of OPTTI | % | 0 | 30 | 44 | 146.7% | na |
| Share of expenditure covered by on the spot checks | % | 0 | 100 | 43 | 43.0% | na |

Source: Annual report 2021

* Performance was calculated as the ratio of the difference between the reported achieved value for 2021 and the base value to the difference between the 2023 target value and the base value.

## Annex 9. Evaluation of the effect of Covid-19 on the performance of the indicators under OPTTI 2014-2020

The restrictions on travel and shift to remote forms of work and study related to the measures taken to limit the spread of COVID-19 had a significant impact on the dynamics of some of the result indicators under the OPTTI priority axes. In order to assess the expected effectiveness and efficiency of the program interventions in the absence of restrictions, as well as to assess the effect of COVID-19 on the performance of the indicators, the values of some outcome indicators have been extrapolated. Extrapolation techniques have been applied to the following programme-level outcome indicators as they may have an effect of the constraints imposed:

- PA1:

  - Passenger railway transport performance, million. pkm.;

  - Freight railway transport performance, million. trkm.;

- PA3:

  - Trips by metro, number/year;

- PA4:

  - Ship-generated waste and cargo residues treated at ports, m3/year.

Below are presented the applied methods of extrapolation for each indicator and the end results.

PA1 indicators

The following method has been applied to extrapolate the values of the two PA1 indicators. Based on the historical data available, the annual growth of each indicator in the 2017-2019 period (the three years before COVID-19) is calculated/estimated. The average annual growth in these three years is then applied to the 2020-2023 period. An estimate of the expected dynamics of the indicator over the 2020-2023 period has been thus obtained under the no-Covid-19 scenario.

The expected value of the indicator for 2023, as based on historical data until 2021, is obtained by applying  the annual growth for 2021, when a recovery against 2020 is recorded, to obtain the values for 2022-2023 (under the COVID 19 scenario). The difference in the obtained values between the two scenarios, with and without COVID-19, is an assessment of the effect of the crisis.

The tables and figures below give an account of the end results of the two PA1 indicators.

Table 37. Evaluation of the effect of COVID-19 on the “Passenger railway transport performance” indicator

| Inidcator | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022* | 2023* |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Recorded data, million. pkm. | 1457.9 | 1437.5 | 1479.4 | 1523.8 | 1127.8 | 1204.6 | 1286.6 | 1374.2 |
| Annual growth, % |  | -1.4% | 2.9% | 3.0% | -26.0% | 6.8% | 6.8% | 6.8% |
| Extrapolated value, million. pkm. |  |  |  |  | 1546.7 | 1570.0 | 1593.7 | 1617.7 |
| COVID-19 effect, million. pkm. |  |  |  |  | -418.9 | -365.4 | -307.0 | -243.4 |

*The values for 2022 and 2023 are forecast.

Source: Annual implementation report of OPTTI for 2021, own calculations.

Figure 8. Dynamics of the “Passenger railway transport performance“ indicator, scenario with and without COVID-19, million. pkm.

Source: Annual implementation report of OPTTI for 2021, Ecorys calculations.

Table 38. Evaluation of the effect of COVID-19 on the “Freight railway transport performance” indicator

| Indicator | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022* | 2023* |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Recorded data, million. Pkm. | 3433.7 | 3931.0 | 3792.0 | 3901.6 | 4525.7 | 4655.1 | 4788.2 | 4925.1 |
| Annual growth, % |  | 14.5% | -3.5% | 2.9% | 16.0% | 2.9% | 2.9% | 2.9% |
| Extrapolated value, million. pkm. |  |  |  |  | 4081.6 | 4269.8 | 4466.8 | 4672.8 |
| COVID19 effect, million. trkm. |  |  |  |  | 444.1 | 385.3 | 321.4 | 252.3 |

*The values for 2022 and 2023 are forecast.

Source: Annual implementation report of OPTTI for 2021, own calculations.

Figure 9. Dynamics of the “Freight railway transport performance” indicator, scenario with and without COVID-19, million trkm.

Source: Annual implementation report of OPTTI for 2021, own calculations.

The table below highlights an assessment of the level of achievement of the 2023 target values by the two indicators vis-à-vis the forecasts under the two scenarios. The expected level of achievement of both indicators is higher under  the scenario with COVID-19 compared to the one without. The epidemic and the social and economic measures imposed led to a decrease in the passenger number using railway transport and a shift in freight to railway transport, i.e. COVID-19 had a positive effect (in relation to OPTTI goals) on the dynamics of both indicators.

Table 39. Evaluation of the expected performance of PA1 outcome indicators by 2023, scenarios with and without COVID-19

| Indicator | Base value, 2013 | Target value, 2023 | Forecast, 2023 | Level of implementation, % |
| --- | --- | --- | --- | --- |
| Work performed with passenger railway transport, million. pkm. |  |  |  |  |
| Scenario with COVID-19 | 1825.8 | 1000 | 1374.2 | 55% |
| Scenario without COVID-19 | 1825.8 | 1000 | 1617.7 | 25% |
| Work performed with freight railway transport, million. trkm. |  |  |  |  |
| Scenario with COVID-19 | 3246 | 4000 | 4925.1 | 223% |
| Scenario without COVID-19 | 3246 | 4000 | 4672.8 | 189% |

PA3 Indicators

The extrapolation of annual metro trips takes into account the fact that sections of the newly built metro line 3 were put into operation in 2020 and 2021 Based on historical data, the annual growth of the indicator over the 2017-2019 period (the three years prior to COVID-19) is calculated. The average annual growth in these three years is then applied to the 2020-2023 period. To obtain the indicator’s values in 2020 and 2021, an increase of 5% on an annual basis (about 4.6-4.9 million trips per year) has been added to account for the expansion of the metro system with Line 3, thus estimating the expected dynamics of the indicator over the 2020-2023 period under the no-Covid-19 scenario.

The expected value of the indicator in 2023, as based on historical data up to 2021, is obtained by applying the annual growth in 2021, when a recovery is recorded compared to 2020, to obtain  the 2022-2023 values (COVID-19 scenario). The difference in the results obtained under the two scenarios, with and without COVID-19, is an evaluation of the effect of the crisis.

The tables and figures below give an account of the end results of the “Trips by metro” indicator.

Table 40. Evaluation of the effect of COVID-19 on the “Trip by metro“ indicator

| Indicator | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022* | 2023* |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Recorded data, million number/year | 89.66 | 91.06 | 93.10 | 92.41 | 56.86 | 64.61 | 73.41 | 83.41 |
| Annual growth, % |  | 1.6% | 2.2% | -0.7% | -38.5% | 13.6% | 13.6% | 13.6% |
| Extrapolataed values, million number/year |  |  |  |  | 98.02 | 103.97 | 105.03 | 106.11 |
| COVID-19 effect, million number/year. |  |  |  |  | -41.2 | -39.4 | -31.6 | -22.7 |

*Values for 2022 and 2023 are forecast.

Source: Annual implementation report of OPTTI for 2021, Ecorys calculations.

Figure 10. Dynamics of the „Trips by metro“ indicator, scenario with and without covid-19, million number/year

Source: Annual implementation report of OPTTI for 2021, Ecorys calculations

The table below provides an assessment of the degree of achievement of the 2023 target values against the forecasts under the two scenarios. A third scenario has also been considered, providing for a higher annual growth rate overr 2021-2023, but even in this case the target value of 115 million trips per year has not been reached.

Table 41. Assessment of the expected performance of the “Trips by metro” result indicator by 2023, scenarios with and without COVID-19

| Indicator | Base value, 2013 | Target value, 2023 | Forecast value, 2023 | Level of implementation, % |
| --- | --- | --- | --- | --- |
| Metro travels, number/year |  |  |  |  |
| COVID-19 scenario | 80 000 000 | 115 000 000 | 83 409 531 | 10% |
| No-COVID-19 scenario | 80 000 000 | 115 000 000 | 106 105 234 | 75% |

PA4 Indicators

The extrapolation of the " Ship-generated waste and cargo residues treated at ports " result indicator is based on the same approach applied to the indicators under PA1 - the average annual growth of the indicator over  the 2017-2019 period is used to obtain the values under the scenario without COVID-19. Growth in  2021 has been applied to obtain forecast values in 2022 and 2023 under the COVID-19 scenario. The obtained results are shown in the tables and figure below.

Table 42. Evaluation of the effect of COVID-19 on “ Ship-generated waste and cargo residues treated in the ports " indicator

| Indicator | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022* | 2023* |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Recorded data, m3/year. | 11200 | 11380 | 10818 | 9364 | 8109 | 8498 | 8905 | 9333 |
| Annual growth, % |  | 1.6% | -4.9% | -13.4% | -13.4% | 4.8% | 4.8% | 4.8% |
| Extrapolated value, m3/year. |  |  |  |  | 8840 | 8346 | 7880 | 7439 |
| COVID-19 effect, m3/year. |  |  |  |  | -731.5 | 151.6 | 1025.8 | 1893.4 |

*Forecast values for 2022 and 2023.

Source: Annual implementation report of OPTTI for 2021, own calculations.

Figure 11. Dynamics of " Ship-generated waste and cargo residues treated in the ports " indicator, scenario with and without COVID-19, m3/year.

Source: Annual implementation report of OPTTI for 2021, own calculations

The table below provides an assessment of the degree/level of performance of the indicator against the forecast values under the two scenarios. The projected degree of implementation reflects the fact that the dynamics of the indicator until 2019 followed a downward trend and reaching the target values by 2023 can be identified as a bit of a challenge.

Table 43. Evaluation of the expected performance of the "Ship-generated waste and cargo residues treated at ports " result indicator in 2023, under a scenario with and without COVID-19

| Indicator | Base value, 2013 | Target value, 2023 | Estimated value, 2023 | Level of execution, % |
| --- | --- | --- | --- | --- |
| Scenario with COVID-19 | 0 | 20000 | 9333 | 47% |
| Scenario without COVID-19 | 0 | 20000 | 7439 | 37% |

## Annex 10. Statistical data

Table 44 Core statistical data

| Variable | Measurement unit | Source | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Railway transport |  |  |  |  |  |  |  |  |  |  |
| Length of railway lines as of 31.12. | km | NSI | 4 023 | 4 019 | 4 029 | 4 030 | 4 030 | 4 030 | 4 029 | 4 031 |
| including |  |  |  |  |  |  |  |  |  |  |
| Double rail lines | km | NSI | 989 | 988 | 989 | 990 | 990 | 990 | 990 | 995 |
| Electrified rail lines | km | NSI | 2 861 | 2 858 | 2 868 | 2 870 | 2 870 | 2 870 | 2 871 | 3 001 |
| Transported cargo by railway transport | thousand tonnes | Eurostat | 13 691 | 14 635 | 14 226 | 16 030 | 14 796 | 14 948 | 16 374 | 18 048 |
| Transported cargo by railway transport | million tkm | Eurostat | 3 439 | 3 650 | 3 434 | 3 931 | 3 824 | 3 902 | 4 503 | 4 657 |
| Transported passengers by railway transport | million pkm | Eurostat | 1 698 | 1 549 | 1 455 | 1 434 | 1 476 | 1 520 | 1 118 | 1 203 |
| Transported passengers by railway transport | thousand passengers | Eurostat | 24 615 | 22 518 | 21 425 | 21 195 | 21 329 | 21 329 | 16 808 | 17 142 |
| Train movement, total | thosand tkm | Eurostat | 27 332 | 28 564 | 29 509 | 29 012 | 30 610 | 28 026 | 28 134 | 27 858 |
| Train movement, cargo | thosand tkm | Eurostat | 6 879 | 7 659 | 8 155 | 8 923 | 10 726 | 7 913 | 8 432 | 8 782 |
| Train movement, passenger | thosand tkm | Eurostat | 20 453 | 20 905 | 21 354 | 20 089 | 19 884 | 20 113 | 19 702 | 19 076 |
| Transported cargo by railway transport | thousand tonnes | NSI |  |  |  | 16 030 | 14 796 | 14 948 | 16 374 | 18 069 |
| including |  | NSI |  |  |  |  |  |  |  |  |
| Internal transport | thousand tonnes | NSI |  |  |  | 11 374 | 10 406 | 9 893 | 9 906 | 11 556 |
| International transport | thousand tonnes | NSI |  |  |  | 4 656 | 4 390 | 5 055 | 6 467 | 6 514 |
| Transported cargo by railway transport | million tkm | NSI |  |  |  | 3 931 | 3 824 | 3 902 | 4 503 | 4 658 |
| including |  | NSI |  |  |  |  |  |  |  |  |
| Internal transport | million tkm | NSI |  |  |  | 2 789 | 2 686 | 2 524 | 2 804 | 2 780 |
| International transport | million tkm | NSI |  |  |  | 1 142 | 1 138 | 1 377 | 1 699 | 1 878 |
| Freight railway transport, by group of goods, total | million tkm | Eurostat | 2 572 | 3 267 | 2 903 | 3 130 | 3 540 | 3 491 | 4 499 | 4 657 |
| including |  |  |  |  |  |  |  |  |  |  |
| Metal ores and other mining and quarrying products | million tkm | Eurostat | 319 | 829 | 734 | 890 | 897 | 776 | 1001 | 757 |
| Coke and refined petroleum products | million tkm | Eurostat | 268 | 324 | 324 | 462 | 628 | 614 | 559 | 859 |
| Chemicals, chemical products; rubber and plastic products | million tkm | Eurostat | 629 | 694 | 632 | 756 | 635 | 645 | 1116 | 846 |
| Other non-metallic mineral products | million tkm | Eurostat | 120 | 207 | 197 | 190 | 231 | 199 | 241 | 378 |
| Base metals; fabricated metal products, excluding machinery and equipment | million tkm | Eurostat | 219 | 216 | 215 | 225 | 245 | 305 | 420 | 392 |
| Grouped goods: a mixture of types of goods which are transported together | million tkm | Eurostat | 6 | 124 | 77 | 53 | 29 | 15 | 388 | 523 |
| Railway accidents, total | number | Eurostat | 58 | 48 | 40 | 47 | 42 | 39 | 33 |  |
| Railway accidents, at level crossings | number | Eurostat | 11 | 6 | 5 | 11 | 5 | 7 | 9 |  |
| Victims of railway accidents, killed | number | Eurostat | 23 | 20 | 22 | 16 | 18 | 16 | 22 |  |
| Victims of railway accidents, seriously injured | number | Eurostat | 45 | 24 | 32 | 28 | 29 | 20 | 15 |  |
| Railway accidents, total | number | NSI |  |  |  | 47 | 42 | 40 | 34 | 37 |
| Accidents at level crossings | number | NSI |  |  |  | 11 | 5 | 7 | 9 | 8 |
| Railway accidents, killed | number | NSI |  |  |  | 16 | 18 | 16 | 22 | 16 |
| Railway accidents, injured | number | NSI |  |  |  | 28 | 29 | 20 | 15 | 16 |
| Road transport |  |  |  |  |  |  |  |  |  |  |
| Republican road network, roads in general | km | NSI | 19 728 | 19 853 | 19 902 | 19 861 | 19 876 | 19 879 | 19 917 | 19 925 |
| including |  | NSI |  |  |  |  |  |  |  |  |
| Freeways | km | NSI | 610 | 734 | 740 | 734 | 757 | 790 | 806 | 806 |
| First class/exclusive | km | NSI | 2 965 | 2 954 | 2 983 | 2 928 | 2 925 | 2 900 | 2 883 | 2 883 |
| Road freight transport | thousand tonnes | Eurostat | 153 077 | 161 567 | 146 636 | 151 479 | 143 199 | 114 574 | 136 229 |  |
| Road freight transport | million ton km | Eurostat | 27 854 | 32 297 | 35 409 | 35 150 | 26 950 | 20 551 | 32 566 |  |
| Transported goods, road freight transport | thousand tonnes | NSI |  |  |  | 151 802 | 143 348 | 114 957 | 136 452 | 158 917 |
| Transported goods, road freight transport | million ton km | NSI |  |  |  | 35 185 | 27 002 | 20 614 | 32 566 | 35 161 |
| Road passenger transport | million passenger kilometres | Eurostat | 9 920 | 10 018 | 9 549 | 8 917 | 8 018 | 8 953 | 4 803 |  |
| Motor vehicles/cars | number | Eurostat | 3 013 863 | 3 162 037 | 3 143 568 | 2 770 615 | 2 773 325 | 2 829 946 | 2 866 763 |  |
| Passenger cars per 1 000 inhabitants | number | Eurostat | 418 | 442 | 443 | 393 | 396 | 407 | 414 |  |
| Trucks over 3.5 tons | number | Eurostat | 369 189 | 396 582 | 405 217 | 372 851 | 387 186 | 401 823 | 412 031 |  |
| Cargo tugs | number | Eurostat | 42 686 | 47 809 | 51 660 | 50 396 | 51 142 | 50 660 | 49 400 |  |
| Killed in road accidents by road type, motorways | number | Eurostat | 660 | 708 | 708 | 682 | 611 | 628 | 463 |  |
| Traffic accident victims, injured | number | Eurostat | 8 639 | 8 971 | 9 374 | 8 680 | 8 466 | 8 499 | 7 121 |  |
| Killed in road accidents by road type, motorways | number | Eurostat | 39 | 60 | 42 | 62 | 58 | 45 | 35 |  |
| Emissions of harmful substances into the atmosphere from road transport |  |  |  |  |  |  |  |  |  |  |
| Nitrogen oxides (Nox) | tonnes | NSI | 40 675.6 | 43 674.7 | 42 078.3 | 39 466.0 | 39 247.5 | 39 529.3 | 35 913.9 |  |
| Non-methane volatile organic compounds (NMVOC) | tonnes | NSI | 11 898.5 | 12 052.7 | 11 007.3 | 9 398.0 | 8 226.4 | 7 712.9 | 6 853.3 |  |
| Carbon monoxide (СО) | tonnes | NSI | 71 611.2 | 71 698.5 | 66 026.1 | 60 042.0 | 53 385.9 | 49 417.7 | 44 830.3 |  |
| Carbon dioxide (СО2) | tonnes | NSI | 8 583.3 | 10 162.9 | 7 321.3 | 6 539.8 | 5 093.2 | 6 409.9 | 4 849.2 |  |
| Water transport |  |  |  |  |  |  |  |  |  |  |
| Loaded and unloaded cargo in the seaports by directions |  |  |  |  |  |  |  |  |  |  |
| In total | thousand tonnes | NSI | 27 235 | 27 166 | 28 685 | 30 953 | 27 868 | 30 997 | 25 258 |  |
| Import - unloaded | thousand tonnes | NSI | 12 299 | 12 622 | 13 115 | 14 184 | 13 046 | 14 770 | 12 535 |  |
| Export - loaded | thousand tonnes | NSI | 14 936 | 14 544 | 15 570 | 16 769 | 14 822 | 16 227 | 12 723 |  |
| Loaded and unloaded cargo in the river ports by directions |  |  |  |  |  |  |  |  |  |  |
| In total | thousand tonnes | NSI | 4 529 | 4 568 | 3 993 | 3 705 | 3 547 | 4 038 | 3 815 |  |
| Import - unloaded | thousand tonnes | NSI | 1 688 | 1 708 | 1 312 | 1 721 | 1 547 | 1 497 | 1 294 |  |
| Export - loaded | thousand tonnes | NSI | 1 410 | 1 165 | 1 459 | 892 | 1 150 | 1 471 | 1 711 |  |
| Coastal | thousand tonnes | NSI | 1 431 | 1 695 | 1 222 | 1 092 | 850 | 1 070 | 810 |  |
| Transport sector |  |  |  |  |  |  |  |  |  |  |
| Gross value added in the Transport and Communications sector, real annual growth | % | Eurostat | 7.1 | 7.4 | 0.6 | -5.6 | -0.2 | 4.6 | -18.3 |  |
| By transport type |  |  |  |  |  |  |  |  |  |  |
| road transport | % | Eurostat | 14.1 | 6.5 | 6 | -7.2 | 0.9 | 4.9 | -21.5 |  |
| water transport | % | Eurostat | 52.7 | -19.4 | -32.2 | -31.8 | -32.9 | -10.7 | -76.7 |  |
| air transport | % | Eurostat | 23.4 | -6 | -36.2 | 7.8 | -15.4 | 16.3 | -95.7 |  |
| Freight transport, transport type |  |  |  |  |  |  |  |  |  |  |
| train transport | % | Eurostat | 18.2 | 17.9 | 17.1 | 18.5 | 19.3 | 21.1 | 20.7 |  |
| road transport | % | Eurostat | 54.9 | 54.7 | 55.6 | 56.6 | 56.2 | 47.1 | 50.6 |  |
| water transport | % | Eurostat | 26.9 | 27.4 | 27.3 | 24.8 | 24.5 | 31.8 | 28.7 |  |
| Passenger transport, transport type |  |  |  |  |  |  |  |  |  |  |
| trains | % | Eurostat | 2.6 | 2.3 | 2.2 | 2.1 | 2.2 | 2.2 |  |  |
| motor vehicles/cars | % | Eurostat | 82.3 | 83.1 | 83.7 | 84.8 | 85.8 | 84.7 |  |  |
| vans, buses and others. | % | Eurostat | 15.1 | 14.6 | 14.1 | 13.1 | 12 | 13 |  |  |
| Energy consumption in transport | thou. tonnes o.eq. | NSI | 2 917 | 3 212 | 3 268 | 3 325 | 3 372 | 3 410 | 3 215 |  |
| Energy consumption in railway transport | thou. tonnes o.eq. | NSI | 29 | 40 | 37 | 40 | 34 | 37 | 43 |  |
| Energy consumption in road transport | thou. tonnes o.eq. | NSI | 2 708 | 3 010 | 3 066 | 3 092 | 3 181 | 3 306 | 3 128 |  |
| Share of renewable energy in transport fuel consumption | % | NSI | 5.74 | 6.49 | 7.2 | 7.27 | 8.08 | 7.89 | 9.1 |  |
| Energy consumption in the Transport sector by fuel type |  |  |  |  |  |  |  |  |  |  |
| including |  |  |  |  |  |  |  |  |  |  |
| Oil and oil products | thou. tonnes o.eq. | NSI | 2 533 | 2 811 | 2 857 | 2 880 | 2 965 | 3 058 | 2 886 |  |
| Natural gas | thou. tonnes o.eq. | NSI | 247 | 224 | 218 | 246 | 216 | 142 | 122 |  |
| Renewable and biofuels | thou. tonnes o.eq. | NSI | 111 | 146 | 163 | 166 | 164 | 179 | 172 |  |
| Electricity | thou. tonnes o.eq. | NSI | 26 | 30 | 30 | 33 | 28 | 31 | 36 |  |

Table 45. Distribution of freeways by region, km

| Regions | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Overall for the country | 610 | 734 | 740 | 734 | 757 | 790 | 806 | 806 |
| Lovech | 7 | 7 | 7 | 7 | 7 | 18 | 17 | 17 |
| Varna | 58 | 58 | 58 | 58 | 58 | 58 | 58 | 58 |
| Shumen | 33 | 37 | 37 | 37 | 37 | 37 | 37 | 37 |
| Burgas | 52 | 52 | 51 | 51 | 51 | 51 | 51 | 51 |
| Sliven | 44 | 44 | 44 | 44 | 44 | 44 | 44 | 44 |
| Stara Zagora | 73 | 92 | 92 | 92 | 93 | 93 | 93 | 93 |
| Yambol | 35 | 35 | 34 | 35 | 35 | 35 | 35 | 35 |
| Blagoevgrad | - | 19 | 19 | 19 | 43 | 49 | 49 | 49 |
| Kyustendil | 9 | 42 | 44 | 44 | 44 | 44 | 44 | 44 |
| Pernik | 17 | 17 | 15 | 15 | 15 | 32 | 32 | 32 |
| Sofia | 137 | 137 | 145 | 138 | 138 | 137 | 154 | 154 |
| Pazardjik | 51 | 51 | 51 | 51 | 51 | 51 | 51 | 51 |
| Plovdiv | 50 | 50 | 50 | 50 | 50 | 50 | 50 | 50 |
| Haskovo | 44 | 93 | 93 | 93 | 91 | 91 | 91 | 91 |

Source: NSI

Table 46. Air pollution from on-road transport, tons

| Indicator | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 |
| --- | --- | --- | --- | --- | --- | --- |
| Nitrogen oxides (Nox) |  |  |  |  |  |  |
| Motor vehicles/cars | 18710 | 19900 | 19290 | 17940 | 17570 | 17610 |
| Light trucks | 5440 | 6220 | 6280 | 6340 | 6760 | 7220 |
| Trucks and buses | 16470 | 17490 | 16440 | 15110 | 14830 | 14610 |
| Mopeds and motorcycles | 40 | 40 | 50 | 60 | 60 | 60 |
| Overall for the country | 118410 | 115560 | 109560 | 99500 | 96400 | 91480 |
| PM2.5 |  |  |  |  |  |  |
| Motor vehicles/cars | 1130 | 1230 | 1170 | 1070 | 1060 | 1060 |
| Light trucks | 430 | 450 | 410 | 350 | 340 | 320 |
| Trucks and buses | 420 | 430 | 390 | 330 | 320 | 300 |
| Mopeds and motorcycles | 9 | 10 | 10 | 10 | 10 | 10 |
| Tire and brake wear | 390 | 440 | 450 | 460 | 470 | 240 |
| Friction on the road | 190 | 210 | 220 | 220 | 230 | 240 |
| Overall for the country | 30880 | 31500 | 31630 | 31480 | 30210 | 30070 |
| PM10 |  |  |  |  |  |  |
| Motor vehicles/cars | 1130 | 1230 | 1170 | 1070 | 1060 | 1060 |
| Light trucks | 430 | 450 | 410 | 350 | 340 | 320 |
| Trucks and buses | 420 | 430 | 390 | 330 | 320 | 300 |
| Mopeds and motorcycles | 9 | 10 | 10 | 10 | 10 | 10 |
| Tire and break wear | 730 | 820 | 840 | 850 | 880 | 440 |
| Friction on the road | 350 | 400 | 400 | 410 | 420 | 440 |
| Overall for the country | 51710 | 55330 | 47860 | 46640 | 47150 | 44170 |
| Non-methane volatile organic compounds (NMVOC) |  |  |  |  |  |  |
| Motor vehicles/cars | 7560 | 7420 | 6720 | 5730 | 4900 | 4360 |
| Light trucks | 540 | 560 | 500 | 450 | 430 | 410 |
| Trucks and buses | 790 | 810 | 720 | 620 | 590 | 560 |
| Mopeds and motorcycles | 470 | 490 | 500 | 590 | 580 | 590 |
| Gasoline vapors | 2520 | 2740 | 2540 | 1990 | 1720 | 1790 |
| Overall for the country | 78250 | 80570 | 77700 | 77340 | 72570 | 74720 |

Source: Eurostat

## Annex 11. Link between recommendations, evaluation questions and data

Table 47. Link between conclusions, recommendations and data and methods of analysis used

| № | Conclusion | Recommendation | Type of processed data | Used method for processing |
| --- | --- | --- | --- | --- |
| 1. | Significant delay of construction works due to the late start of the projects, lengthy expropriation and tender procedures. (EQ3, EQ4, EQ6, Annex 4. Comparative analysis of projects) | Strengthening the capacity of the beneficiaries, mainly at the DP NRIC, related to expropriation and territorial procedures, with the aim of increasing the quality of the submitted documents and reducing the number of returns for revision by the Ministry of Regional Development and Public Works, and the Ministry of Finance. | Project documentation, including implementation and sustainability reports Annual reports on the implementation of the programme Interviews with beneficiaries | Analysis of indicators and data Analysis of financial implementation Review of specific projects Expert evaluation |
| 2 | Long period of preparation of the investment proposal, incl. technical design (EQ2, EQ6) | When identifying strategic projects of national interest, to form an inter-institutional group responsible for its preparation, so as to improve the interaction between the individual institutions in charge and reduce the time for project preparation. | Interviews with beneficiaries Interviews with stakeholders Project documentation, including implementation and sustainability reports | Review of specific projects Expert evaluation |
| 3 | The availability of more quantitative data on the realized benefits of the projects will facilitate more accurate analyses. (EQB7, EQ12, EQ13, Annex 4- Comparative analysis of similar major projects) | It is necessary to create an organization for data collection and storage, and certify the effects and benefits of the implemented projects. For example, having the following data will facilitate assessment and analysis and improve planning: For railway transport: - Number of trains in the sections (passenger, freight, isolated locomotives); - Annual number of passengers by destination (route); - transport performance with passenger railway transport (passenger-km); - transport performance with freight transport (tonnes-km); - average passenger transport travel time by destination/route; - number of accidents (road accidents, fatalities and/or injuries); - average delay of passenger transport by destination/route; - noise levels on different sections. For road transport: - annual daily average traffic volume - by vehicle type - accident data by section (number of accidents, fatalities and/or injuries; - congestion data – number and/or duration Public transport: - average daily number of public transport passengers by type of transport; - average speed of public transport by vehicle type; - modality of public transport by mode of transport (public transport, private car, metro, trolley, tramway, bicycle, walking, other); - number of registered vehicles by type - congestion data – number and/or duration. - Noise levels - emission levels | Project documentation, including implementation and sustainability reports Cost-benefit analysis of the supported projects Interviews with beneficiaries Interviews with stakeholders Statistical data Data from beneficiaries | Review of specific projects Analysis of indicators and data Expert evaluation |

In line with the Evaluation Plan, the first two of the planned evaluations were carried out in 2020: "Evaluation of the impact and effects of the implementation of the OPT 2007-2013 and Evaluation of the progress of the OPTTI and contribution to the EU strategy". The evaluations were carried out in the period 06.02.2020 - 08.09.2020.

This number does not include technical assistance projects to support the capacity of the NRIC.

(1) Modernization of the railway line Sofia - Plovdiv: railway section Elin Pelin - Kostenets, phase 1; (2) Modernization of the railway line Sofia - Dragoman - Serbian border: railway section Voluyak - Dragoman; (3) Rehabilitation, repair and modernization of traction substations - Varna and Razgrad and construction of traction substation Ruse and introduction of the SCADA telecontrol and tele-signalling system -.

OPTTI was approved by the EC on 19.12.2014

For 2010-2020 period

EC, Transport in the EU: Current Trends and Issues, 2019

Directive (EU) 2019/1936 of the European Parliament and of the Council of 23 October 2019 amending Directive 2008/96/EC on road infrastructure safety management

Partnership agreement 2021-2027 (version October 2021) and PTC 2021-2027 (version December 2021)

Regulation (EU) No 1303/2013; Regulation (EU) No 1300/2013; Regulation (EU) No 1301/2013; Regulation (EU) No 1315/2013

Septemvri - Plovdiv and Plovdiv - Burgas (the sections Mihailovo - Kaloyanovets, Stara Zagora - Zimnitsa and Tserkovski - Burgas).

"Modernization of the railway section Sofia - Elin Pelin"; "Development of the railway junction Sofia - railway section Sofia - Voluyak"; "Technical assistance for the preparation of the project "Modernization of the railway section Dragoman - border with the Republic of Serbia: https://www.rail-infra.bg/bg/16

https://www.api.bg/bg/strategicheski-ptni-proekti-s-natsionalno-finansirane

Under project № BG16M1OP001-4.001-0012 the installation of partition gates at 12 metro stations is foreseen.

The Sofia metro passengers declined by 38.5% annually in 2020; it was comparable to declines reported in Helsinki (34.8%), Vienna (42.4% for 2021) and Brussels (46.3 %), but higher than that of Copenhagen (19.7%). When interpreting the data, one should take into account the different time of introduction of travel restriction measures, as well as their different nature and duration.

low navigation water level

Investments for the Sofia metro are foreseen in the Recovery and Resilience Plan. PTS 2021-2027 does not include such investments.

Guidelines for Projects and Programme Evaluations (2009), Austrian Development Agency https://www.oecd.org/derec/austria/AUSTRIA%20ADA%20ADC%20Guidelines.pdf

t-test to test the null hypothesis of the same means of two populations with different variances is used.

NSI data up to 2020 is used. At this time, very few major infrastructure projects had been completed or were in an advanced stage of implementation.

Integrated Transport Strategy for the period until 2030

OPTTI, „Overpasses replaced level crossings on the line Septemvri - Plovdiv“, https://www.eufunds.bg/bg/optti/node/8491

As of the end of 2021, the major railway infrastructure projects were in an early stage of implementation, with no completed projects related to the construction or modernization of railway sections. The main road project for the Struma Motorway is yet to be completed, even though the project is currently at an advanced stage of implementation and some sections of the road are already functioning.

Statistics for 2021 were not available at the time of writing this report.

Project BG16M1OP001-4.001-0015 "Delivery, installation and commissioning of port reception facilities (PPS) in Bulgarian ports for public transport of national importance"

Spectri Ltd., Updated action plan for management, prevention and reduction of environmental noise in the Sofia agglomeration, 2021

Adjusted forecast data used, not historical data.

Under the project "Modernization of the Septemvri - Plovdiv railway section: part of the Trans-European railway network - construction of four road overpasses"

The project for the Europe Motorway was included in OPTTI 2014-2020,  with an amendment to the program in 2021